# Setnayan — App Build Status (spec vs. live code)

Last regenerated: 2026-05-20 evening (post engineering-ownership audit cycle — 7 PRs landed today: #162/#163/#166/#169/#170/#172/#174 closing 0009 + 0043 end-to-end; chrome drift confirmed already-fixed; full session arc captured in CLAUDE.md decision-log rows 442-446) Repo audited: origin/main at https://github.com/iscasasola/setnayan-platform Companion docs: V1_Gap_Analysis_Status.md (spec) · this doc (code) · Installed_Stack_Inventory.md (deps) · API_Integration_Checklist.md (prereqs)

## How to read this doc

V1_Gap_Analysis_Status.md answers “did we update the spec?”. This doc answers “did we ship the spec?” Re-generated EOD 2026-05-14 after a 23-PR run.

- ✅ Shipped — spec scope is live in the app

- ⚠️ Partial — some scope is live; remainder still in flight or queued

- 🟡 Not shipped — spec exists, code doesn’t (V1.5+ deferral or pending Phase 2/3)

- ⛔ Blocked — gated on an external dep

- 🚫 Retired / superseded

- ⚙️ Engineering in flight — worktree created + brief committed + fresh Claude Code session can pick up (added 2026-05-19 for parallel kickoff)

## Headline numbers (post 2026-05-14 PR run)

| Bucket | Count | Iterations |
| --- | --- | --- |
| ✅ Shipped | 24 | 0000, 0001, 0002, 0004, 0007, 0008, 0009 (NEW 2026-05-20 — engineering complete; gated on #19g), 0010, 0013, 0015, 0016, 0021, 0023, 0025, 0026, 0028, 0029, 0030, 0031, 0033 (partial), 0034, 0035, 0037, 0043 (NEW 2026-05-20 — picker + compatibility loop end-to-end) |
| ⚠️ Partial / Phase 2 in flight | 4 | 0006, 0019, 0022 (extended w/ 0043 compat editor 2026-05-20), 0030, 0033 |
| ⚙️ Engineering in flight (parallel kickoff 2026-05-19 · schema foundations landed 2026-05-19/20) | 5 | 0005 (schema shipped 2026-05-20 via PR #150 — needs render pipeline + UI) · 0011 (OAuth + cron + scaffolds shipped 2026-05-16 — YouTube verified-app review pending) · 0012 (schema + V1 SKU seed + Drive OAuth shipped 2026-05-19/20 — native iOS/Android still V1.5+) · 0017 (schema + OAuth + UI scaffolds shipped 2026-05-16 — TikTok app review pending) · 0018 Setnayan Supplies (schema + pricing resolver shipped 2026-05-19 — needs supplier onboarding + fulfillment flow). 0009 graduated to Shipped 2026-05-20 (was in this bucket morning of, lifted evening). |
| 📐 V1.1 spec drafted (2026-05-19) | 6 | 0043, 0044, 0045, 0046, 0047, 0038 (0038 added 2026-05-19 traffic-monetization scope expansion; 0039 added then RETIRED same day — see Retired bucket below) |
| 📐 V1.1 vendor taxonomy master doc (2026-05-19) | 1 | 02_Specifications/Vendor_Taxonomy_V1_Master.md — 192 sub-categories, phased V1.1 → V1.5+ |
| 📐 V1.2 spec drafted (2026-05-19) | 2 | 0048 multi-moderator event access · 0049 multi-payer cart |
| 📐 V1.2 amendments to existing iterations (2026-05-19) | 5 | 0007 (per-payer budget + visibility) · 0019 (moderator-aware vendor chat) · 0021 (role-aware couple dashboard) · 0028 (moderator-aware notification routing + 4 new templates) · 0034 (multi-payer cart schema + receipt formatting) |
| ⛔ Blocked | 0 | — |
| 🚫 Retired | 6 | 0003, 0014, 0027, 0024 (folded into 0002 Phase 1 on 2026-05-16), 0039 (RETIRED 2026-05-19 — AdSense path blocked), 0032 (RETIRED 2026-05-18 — replaced by free dual e-sign on every vendor contract; migration 20260518200000_vendor_contracts_dual_esign_retire_0032.sql) |

Bold = changed today.

## Per-iteration status (post 2026-05-14)

| # | Iteration | Status | What changed today (if any) |
| --- | --- | --- | --- |
| 0000 | App Shell & Navigation | ✅ Shipped | Bottom nav now reads “Add-ons” (PR #13); locale toggle (Phase 2 agent in flight). Chrome drift FIX SHIPPED 2026-05-15: PR #67 restored the per-couple monogram + caret event-switcher and collapsed the two-row top-nav into a single persistent strip; follow-ons #99 (persistent-switcher) and #127 (responsive-chrome-polish) hardened the implementation. The drift surfaced in apps/web/app/dashboard/[eventId]/_components/event-switcher.tsx + apps/web/app/dashboard/_components/outer-dashboard-header.tsx is resolved. (Original 2026-05-15 drift paragraph removed 2026-05-20; preserved in CLAUDE.md decision-log row 443 as audit trail.) |
| 0001 | Creating Guest List | ✅ Shipped | RSVP-received email + in-app notification (PR #20) |
| 0002 | QR Invitation System | ✅ Shipped | — |
| 0003 | Token Wallet (retired) | 🚫 — | — |
| 0004 | Invitation Widgets | ✅ Shipped (free tier; V1 paid upgrades reset 2026-05-16) | Pro tier still queued. V1 paid upgrades locked: Monogram Hero ₱1,999 no-refund (SVG-only · animated trace + custom video/photo background) + Live Schedule ₱999. Retired: pro_widget_hero/pro_widget_story/pro_widget_bundle. SKU code rename: pro_widget_hero → monogram_hero_upgrade. New schema fields on hero_monogram config_json. |
| 0005 | LED Background | ⚙️ Schema shipped 2026-05-20 (foundation only) | Migration 20260520010000_iteration_0005_led_background_foundation.sql shipped via PR #150 — led_background_configs + renders tables. UI route /dashboard/[eventId]/add-ons/led/page.tsx shipped as scaffold. lib/led-background.ts shipped. Remaining: render pipeline + asset library + couple-side configurator UX. |
| 0006 | Vendors Management | ⚠️ Partial | /vendors placeholder shipped (PR #22); marketplace + reviews in Phase 2 agent (in flight) |
| 0007 | Budget & Expenses | ✅ Shipped | — |
| 0008 | Seating Chart Editor | ✅ Shipped | — |
| 0009 | Photo Delivery | ✅ Shipped (V1 — gated on #19g) | Engineering-complete end-to-end as of 2026-05-20. Foundation migrations 72 + 76, OAuth lib + routes shipped 2026-05-19/20 via PRs #147, #150, #152, #153. Six PRs landed 2026-05-20: #163 added the add-ons grid card (closing the orphan), #166 added the per-event photo_delivery_sync_mode column + UI picker (manual_release default / auto_sync opt-in, migration 20260521020000), #169 rewrote the 517-line client-mock panel into a real server-component reading events.photo_delivery_* + photo_delivery_jobs with live progress polling + release + disconnect server actions. lib/photo-delivery-release.ts (539 lines) + 3 API routes (/api/photo-delivery/release, /disconnect, /status) already in place. Owner action: Google Drive verified-app submission (#19g) — gates couples-not-on-developer-account from clean OAuth. Without #19g, OAuth works only for indaleciocasasolaii@gmail.com. |
| 0010 | Mood Board | ✅ Shipped | — |
| 0011 | Panood | ⚙️ OAuth + cron + UI scaffolds shipped 2026-05-16; awaiting Google verified-app review | SKU lock 2026-05-16 (see prior history below). YouTube OAuth code shipped 2026-05-16 via commit 20b21fc: lib/panood-youtube.ts + 3 routes (/api/oauth/youtube/start + /callback + /disconnect) + /api/cron/oauth-refresh + UI scaffolds /dashboard/[eventId]/add-ons/panood/{page,setup,broadcast,reviews}. Owner action: YouTube verified-app submission Phase 2 still pending (#17a — privacy disclosure ✅ shipped PR #116, demo video pending owner). |
| 0012 | Papic | ⚙️ Schema + storage target + V1 SKU seed + Drive OAuth shipped 2026-05-19/20 | Migrations 55 (events_papic_storage_target.sql), 73 (v1_sku_lock_papic_seat_packs.sql), 75 (iteration_0012_paparazzi_seats_photos.sql) shipped via PRs #149 + #151. lib/papic-drive.ts + 3 OAuth routes (/api/oauth/drive/start + /callback + /disconnect) shipped. UI route /dashboard/[eventId]/add-ons/papic/page.tsx shipped as scaffold. Architecture lock 2026-05-16 retained (see history below — 207-camera mesh, Drive transfer at T+30d, pooled credits, Auto-Recap). Native iOS/Android still V1.5+ — web-side schema + Drive integration now landed. |
| 0013 | Platform Stack | ✅ Shipped | Caching foundation (PR #10) · R2 storage (PR #18) · Sentry + PostHog (PR #17, #19) · CI build gate (PR #15) |
| 0014 | V1.1 Polish | 🚫 No folder | — |
| 0015 | Main Website | ✅ Shipped | Landing-page conversion upgrades — split CTA, trust signals, pricing table (PR #21) |
| 0016 | Step-by-Step Plan Builder (Setnayan Concierge) | ✅ Shipped + ⚙️ wizard architecture schema landed 2026-05-18 | Single SKU ₱4,999 wedding-anchored access locked 2026-05-17. Pricing migrations: _concierge_pay_flat_and_charm (2026-05-18) + _concierge_repriced_to_2499 (2026-05-18 launch promo) + corrected back 2026-05-19. Wizard architecture schema (pgvector synthesis, migration 64 iteration_0016_wizard_architecture_schema.sql) landed 2026-05-18. lib/concierge.ts + /dashboard/profile/concierge route + /admin/concierge-abuse tab shipped. |
| 0017 | Patiktok | ⚙️ Schema + OAuth + UI scaffolds + music refs shipped 2026-05-16 | Migrations 50-52 (iteration_0017_patiktok.sql + _oauth.sql + _music.sql) shipped. lib/patiktok.ts + lib/patiktok-tiktok.ts + 2 OAuth routes + internal worker route + UI routes (/booth, /[templateId]). Owner action: TikTok app review pending (#20f). SKU lock 2026-05-16 (see history below). |
| 0018 | Supplies Marketplace | ⚙️ Schema + pricing resolver shipped 2026-05-19 | Migrations 69 + 70 (iteration_0018_supplies_foundation.sql + _pricing_resolver_fn.sql) shipped via PRs #143 + #146. lib/supplies/ subfolder shipped. UI route /dashboard/[eventId]/add-ons/supplies-marketplace/page.tsx shipped. PR #148 aligned UI copy with locked Setnayan-sourced resale model. Remaining: supplier vendor onboarding, order/fulfillment flow, couple-side cart integration. Surface stays behind “Coming to your area soon” empty state until supplier vendor agreements signed. |
| 0019 | Communications | ⚠️ Partial — chat + files shipped · video meetings RETIRED 2026-05-16 | Force-majeure flow + admin escalation in Phase 2 agent (in flight); video meetings (Daily.co) RETIRED entirely from V1+ on 2026-05-16 — couples + vendors use external tools (Google Meet, Zoom, Messenger, WhatsApp). Chat + file attachments + in-app viewers + coordinator-join + force-majeure flow all retained. |
| 0020 | Interaction Prototype | n/a | Design artifact only |
| 0021 | Couple Dashboard | ✅ Shipped | Day-of mode (PR #11) + event-day pre-load CTA (PR #12) + dispute entry placeholder (PR #22) |
| 0022 | Vendor Dashboard | ⚠️ Partial | 5 new placeholder routes shipped (PR #22); services + bookings + team + earnings in Phase 2 agent (in flight). Wedding compatibility tag editor added 2026-05-20 via PR #172 — checkbox chip groups for ceremony types + venue settings on the vendor profile page, persisting compatible_ceremony_types + compatible_venue_settings columns introduced by migration 20260521000000 (0043). |
| 0023 | Admin Console | ✅ Shipped + 2 placeholders | Funnels + Force-majeure tabs added (PR #22) — filled in by Phase 2 agent; Delete + Blacklist actions (PR #9) |
| 0024 | Save the Date | 🚫 Page-render SKU retired · 🟡 V1 ₱99 MP4 SKU (confirmed in V1 alongside 2026-05-18 V1.5+ promotion) | Two 2026-05-16 changes: (a) Original ₱99 page-render SKU retired (Phase 1 of landing page is free in 0002). (b) NEW Save-the-Date Video MP4 SKU reintroduced 2026-05-16 — explicitly distinct from retired SKU: input = 5-10 engagement photos · output = single 30-60s 1080×1920 vertical MP4 with Setnayan-owned music + closing-card landing-page URL · ₱99/render · multi-purchase · save_the_date_video_render SKU code. Drives traffic back to the free landing page via end-card. ~70% net margin under V1 tax tier. |
| 0025 | Profile Settings | ✅ Shipped | EN/TL locale toggle in Phase 2 agent (in flight) |
| 0026 | BIR Tax Compliance | ✅ Shipped | TIN auto-format (PR #5) |
| 0027 | E-signature | 🚫 V1.5 deferred (NOT promoted on 2026-05-18 — no iteration folder exists; needs separate folder-creation task before promotion) | — |
| 0028 | Email Notifications | ✅ 9/10 templates (PR #28 added 2 more 2026-05-14) | Welcome, chat_message, order_quoted, order_paid, payment_matched, payment_rejected, rsvp_received, help_ticket_replied, vendor_inquiry_received. Force-majeure-filed notification type added 2026-05-17 (migration 20260517020000_notification_type_force_majeure_filed.sql). |
| 0029 | Help Center | ✅ Shipped | — |
| 0030 | Guided Tour | ⚠️ Partial | Per-surface mini-tours still queued (not in current Phase 2 batch) |
| 0031 | Day-of Guest | ✅ Shipped (NEW) | Banner + 6-card grid auto-activates T-1h to T+8h (PR #11); 3 of 6 cards are stubs depending on 0009/0011/0012 |
| 0032 | Contract Intelligence | 🚫 RETIRED 2026-05-18 | Migration 20260518200000_vendor_contracts_dual_esign_retire_0032.sql flipped both SKU rows (contract_intelligence_upgrade couple-side ₱199 + vendor-side) to is_active=FALSE. Replaced by free dual e-signature on every vendor contract (no AI in V1) — vendor uploads contract PDF, picks event/couple, both parties sign with canvas-captured signatures, signatures stored as PNG image URLs in R2 with IP + UA + timestamp for evidentiary trail (RA 8792 compliant). Notary integration explicitly excluded by owner (PH Notarial Law jurisdiction restrictions). Anthropic API setup deferred to V1.5+ for 0011/0012 AI highlights only. Spec file 0032_contract_intelligence/0032_contract_intelligence.md kept as reference for V1.5+ revival. |
| 0033 | Public API | ⚠️ Partial | /health + /me shipped earlier; Phase 2 agent in flight adds events/guests/vendors read-only |
| 0034 | Payments & Cart | ✅ Shipped (V1 manual reconciliation) · 🟡 Setnayan Pay reprice + Maya Business pending V1.5+ | TIN format fix flows through receipts (PR #5). 2026-05-16: Setnayan Pay convenience fee repriced 3% → flat 5.0% on top of vendor price (supersedes morning’s 5.5%/6.5% dual-rate lock; flat 5.0% hits the owner-ratified 3% net design target under every plausible tax tier; admin-configurable per method but defaults uniform); Option B confirmed — vendor absorbs gateway, Setnayan does NOT; BIR Marketplace Withholding 0.5% pass-through per RMC 8-2024; Maya Business as V1.5+ primary gateway with Maya QR Ph preferred (1.5% gateway fee). Engineering pending: per-method config table, BIR 2307 generation, vendor_payouts table, gateway integration. |
| 0035 | Observability | ✅ Shipped (NEW) | Sentry (PR #17) + PostHog 3-event funnel (PR #19); 4 more funnels go through PostHog Insights |
| 0037 | Event-Day Pre-load (NEW iteration) | ✅ Shipped | Couple + vendor T-3d → T+1d “Prepare for event day” CTA + auto-prefetch T-24h → T+12h (PR #12). Spec drafted retroactively 2026-05-16 in 0037_event_day_preload/0037_event_day_preload.md (renumbered from the originally proposed 0036 to avoid collision with 0036_pakanta). |
| 0043 | Wedding Type Picker | ✅ Shipped (V1 — schema + picker + compatibility loop) | End-to-end engineering complete 2026-05-20. Migration 20260521000000_iteration_0043_wedding_type_picker.sql adds events.ceremony_type + venue_setting + sub_type + is_mixed + secondary_ceremony_type columns + vendor_profiles.compatible_ceremony_types + compatible_venue_settings + wedding_type_launch_status + couple_wedding_type_notify_signups tables. UI: WeddingTypePicker component on /dashboard/create-event renders 2-axis picker with 2 active types (Catholic + Civil) + 4 Coming-Soon types (INC / Christian / Muslim / Cultural) with inline email-capture flowing to couple_wedding_type_notify_signups via notifyWhenWeddingTypeLaunches action. Compatibility loop closed via #170 (couple-side “Match my wedding” toggle on /vendors) + #172 (vendor-side compatibility tag editor on /vendor-dashboard) + #174 (compatibility badges on /v/[slug] public vendor profile). Next steps gated on vendor adoption: until vendors fill in their compatibility tags, columns stay NULL → “open to all” semantics keep the filter inclusive. |
| 0044 | Per-Category Vendor Attribute Schemas (V1.1 NEW spec) | 📐 Spec drafted 2026-05-19 | canonical_service_schemas + shared_attribute_groups (faith_compatibility, dietary_accommodations, geographic_service_areas, pricing_signal, vendor_credentials) + vendor_service_attributes. V1.1 launches schemas for 15 top canonical_services (catering with faith tags · photography · videography · bridal_gown_custom · band · host · coordinator · florals · stylist · photo_booth · mobile_bar · coffee_booth · officiant · transportation · wedding_cake); remaining ~100 sub-categories roll out V1.2+. |
| 0045 | Vendor Product Catalogs (V1.1 NEW spec) | 📐 Spec drafted 2026-05-19 | vendor_products table + per-product attribute schemas. ~20 of 115 canonical_services get product catalogs (consumables + portfolio types). Compound queries (attribute AND product) — “coffee booths with oat milk AND Spanish Latte”. Snapshot pattern preserves cart line-item state. Setnayan first-party services (Pakanta, Pailaw, Custom Monogram, Save-the-Date Video) populate via same schema with SETNAYAN SERVICE badge. SEO at product-level URLs doubles SEO surface vs WedMeGood. |
| 0046 | Wedding Showcase (Real Weddings) (V1.1 NEW spec) | 📐 Spec drafted 2026-05-19 | Vendor-initiated → couple-approves → vendor-submits-3 → couple-picks-1 trigger flow. wedding_showcases + wedding_showcase_vendor_credits + wedding_showcase_captures + wedding_showcase_product_credits + wedding_showcase_facets tables. Faceted browse (City × Ceremony × Venue × Theme × Budget × Season) creates per-combination SEO landing pages. Vendor portfolio auto-populator + product “used at N weddings” badges close cold-start differently than WedMeGood’s editorial team. Real budget brackets + day-of timeline are unique data WedMeGood lacks. |
| 0047 | Style-Driven Vendor Marketplaces (V1.1 NEW spec) | 📐 Spec drafted 2026-05-19 | 7 primary marketplaces sequenced V1.1.x with Stylist first (palette ΔE matching reuses 0010 engine, lowest engineering, visual demo). 5-column vendor mega-menu adopted from WedMeGood pattern. Stations & Booths as new category (30 sub-types in 5 groups — Food/Beverage / Sensory/Beauty / Visual/Keepsake / Skill/Craft / Interactive — PH-cocktail-hour culture has no WedMeGood equivalent). SETNAYAN SERVICE badge inserts (Papic / Panood / Pailaw / Patiktok / Pakanta / Concierge) as first-class marketplace listings — “Setnayan eats its own marketplace” pattern. Smart-default filtering by ceremony_type (INC couples auto-see inc_friendly caterers; Muslim couples auto-see halal vendors). |
| 0048 | Multi-Moderator Event Access (V1.2 NEW spec) | ⚙️ Phase A foundation shipped 2026-05-19 | Migration 66 (iteration_0048_event_moderators_foundation.sql) shipped via PR #135 — event_moderators table + backfill + RLS helper. NOT V1 launch — today every event has exactly one owner; co-couple/parent/coordinator sharing arrives V1.2. Foundation laid early so future amendments to 0007/0019/0021/0028/0034 (per-payer budget, moderator-aware vendor chat, role-aware couple dashboard, moderator-aware notification routing, multi-payer cart) have schema to build against. |
| 0038 | Editorial & Affiliates (V1.1 NEW spec · traffic monetization) | 📐 Spec drafted 2026-05-19 | setnayan.com/blog (long-form articles, git-tracked MD pattern matching 0029 Help Center) + setnayan.com/recommendations/[category] (disclosed curated affiliate links · Involve Asia primary network — V1.1 owner action) + Sponsored Content (paid editorial features w/ unambiguous “Sponsored” badge · two-admin gate ≥₱100K per 0023 § 9.1). New tables: editorial_articles + recommendation_pages + affiliate_links + affiliate_conversions + sponsored_slot_bookings. PostHog affiliate_link_clicked event with no PII; postback endpoint /api/affiliates/postback?network=:network for conversion tracking. Newsletter sponsorship slot extends 0028 (single-sponsor per send). Cross-coordinates with 0022 Boosted Ads (vendor opt-out toggle) + 0039 AdSense (sponsored articles + sponsored newsletter slots are AdSense-excluded). |
| 0039 | Display Ads (V1.1 NEW spec · traffic monetization · activation-gated) | 🚫 RETIRED 2026-05-19 | Retired same-day after the AdSense walkthrough surfaced that the owner’s Google account is locked to AdSense-for-YouTube only — the YouTube channel went inactive, AdSense for YouTube auto-deactivated, and there’s no AdSense-for-Content enrollment path forward from that account. Three alternate URLs (/adsense/signup, /adsense/new, adsense.google.com) all routed back to the deactivation screen. Sidebar showed no Sites tab. Creating a fresh Google account would risk a permanent ban via Google’s duplicate-AdSense identity checks (phone · payment · IP · beneficial owner) — not worth the gamble given the surface yield was already ~₱5-20K/mo vs Boosted Ads ~₱780K/yr per 20km vendor. Path A chosen (drop display ads entirely from V1.1; cookie-consent banner scope dropped since RA 10173 first-party PostHog opt-out is sufficient). 0039 spec file kept as a tombstone with the 🚫 RETIRED banner; engineering scope shrunk (no AdSense publisher console, no CSP changes, no users.consent_state JSONB, no cookie_consent_events / adsense_activation_log / adsense_daily_revenue tables, no /cookie-preferences route, no 0022 vendor opt-out toggle, no 0023 § 5.1 kill-switch, no 0028 consent_updated template, no 0029 “Cookies & ads” article). Decision log Ninth (originally tenth) 2026-05-19 row carries the full reasoning. |
| (n/a) | Boosted Ads Activation Playbook (NEW operations doc · traffic monetization) | ✅ Doc landed | 09_Operations/Boosted_Ads_Activation_Playbook.md — owner-side outbound sales playbook for the existing-and-shipped Boosted Ads + Sponsored Boost program (0022 § 5b locked 2026-05-16). No engineering changes. Includes prospect-list SQL · in-app DM outreach template · 4 common objections + counters · 30-vendor launch promo BOOSTED-LAUNCH-2026 20% off month 1 cap 30 redemptions (engineering action: seed promo_codes row). Featured-vendor lookbook deliverable owed 2026-06-15. Weekly Monday review of new subs + cancels + top/bottom 5 click cohorts. |

## Cross-cutting infra

| Item | Status | Notes |
| --- | --- | --- |
| Caching & Offline Strategy | ✅ Shipped | TanStack Query + idb-keyval persister + Workbox-equivalent service worker (PR #10) |
| R2 Storage Migration | ✅ Shipped | All new uploads go to R2; legacy Supabase Storage URLs still resolve (PR #18) |
| Account lifecycle (Delete vs Blacklist) | ✅ Shipped (code); migration owner-action pending | Replaces the soft-delete + ban model from PR #7. Owner must run supabase db push (PR #9) |
| Persistent login (client-aware sessions) | ✅ Shipped | 10-year cookie maxAge for Tauri + installed PWA; 1-year for web (PR #6) |
| Services → Add-ons rename | ✅ Shipped | 308 redirects from /services/* → /add-ons/* (PR #13) |
| CI build job | ✅ Shipped | pnpm --filter @setnayan/web build runs on every PR (PR #15) |
| Vendor Verification flow (NEW 2026-05-16) | 🟡 Spec locked · engineering pending | FREE initial / ₱1,499 annual renewal / ₱2,499 re-verification after demotion (charm-corrected 2026-05-17) · 12-document checklist (DTI / BIR 2303 / Mayor’s Permit / gov ID via Persona/Veriff/Onfido / bank micro-deposit / portfolio + reverse image search / 3-5 references / live selfie + liveness / 15-min Google Meet / SMS OTP + email / social presence / AMLC sanctions) · all-or-nothing · 3-5 BD SLA · setnayan-vendor-verification R2 bucket (90d raw + 7yr audit). Schema migrations pending (vendors.verification_state + vendor_verification_applications + vendor_tier_history). |
| All Tools Unlock bundle (NEW 2026-05-16) | 🟡 Spec locked · SKU seed pending | ₱9,999/year · includes Mood Board + Palette + Seating + QR Reader + Advanced Pricing Tier · open to ALL paying vendors (NOT verified-only). vendor_tool_bundles table pending. |
| Boosted Ads + Sponsored Boost ladder (NEW 2026-05-16 · charm-corrected + seeded 2026-05-17) | 🟡 Spec locked · seeded in 0034 § (i) · engineering UI pending | Boosted Ads 5km ₱4,999/wk · 10km ₱7,999/wk · 20km ₱14,999/wk · Sponsored Boost Quarterly ₱249,999 / Annual ₱799,999 at 30km (verified-only). Replaces prior single ₱1,499/wk Sponsored Boost SKU (now is_active=FALSE). |
| Vendor Payout model (NEW 2026-05-16) | 🟡 Spec locked · engineering pending | Verified = immediate full payout T+1 (less gateway + BIR 0.5%); coming_soon = 3-stage milestone release 20/60/20 with T-14 + T+7 dispute windows. Demote-to-coming_soon trigger: 3+ disputes/30d. Setnayan absorbs ₱15-25 disbursement fee. vendor_payouts table + dispute counter cron pending. |

## 2026-05-15 PR Run — second-day shipping

After the 2026-05-14 PR run wrapped, a follow-on session on 2026-05-15 shipped 4 more PRs to main, with 4 more in flight. Spec-side: 6 new decision-log entries locked in CLAUDE.md.

| PR | Decision | What shipped |
| --- | --- | --- |
| #52 | Decision 5 — UI Theme rebrand | iteration 0025 — burgundy default replacing terracotta (#7A1F2B accent) + new 5th theme “Forest & Champagne Gold” (#2D4A3A primary + #C9A66B gold); theme picker UI extended; idempotent enum migration |
| #55 | Decision 1 — Self-purchase confirm + self-review hard-gate | iterations 0006/0034/0023 — schema CHECK + block_related_account_review() BEFORE INSERT trigger blocking owner/team/payment/device/household self-reviews; cart self-purchase confirm modal (Pay full price / Comp for myself); admin moderation queue + appeal flow; new user_devices + vendor_review_appeals + comp_grants (stub) tables |
| #54 | Decision 3 — Public-stats exclusion + event-switcher role rows | iterations 0006/0022/0000 — vendor_public_completed_events_stats materialized view (filters team/internal/self-comp from public count) + vendor_full_completed_events_stats sibling; vendor dashboard “Completed events” card with public-vs-private toggle; event-switcher Shop/Admin console role rows; empty-state monogram split by role |
| #56 | Decision 6 — Vendor visibility + Website editor | iterations 0006/0015/0022/0023 — vendors.public_visibility ENUM('hidden','coming_soon','verified','archived') with coming_soon default + backfill of existing verified rows; DIY-browse “Verified only” toggle (OFF by default → coming-soon vendors visible with badge); site_widgets widget registry + platform_availability table; admin Website editor at /admin/website (8th admin surface) with native HTML5 drag-drop reorder; /admin/verify queue with status tabs + audit-logged actions |

4 PRs in flight as of this regen (background agents working in parallel worktrees): - PR #57 (Decision 4 homepage 12-section skeleton) — perf optimization agent running; lighthouse regression from 0.88 → 0.71 needs to return to ≥0.9 before merge - shared-chrome perf agent — fixing main’s lighthouse regression caused by PR #53 (shared SiteHeader) + PR #56 (admin chrome) bloat that dropped every route’s lighthouse score - /for-vendors page agent — full vendor-side landing per spec (Airbnb host page convention; outcome-led merchant framing per Shopify; pricing visible exception to homepage’s hide-prices rule) - /features page agent — feature deep-dive page (recipient of dropped Section 7 “Outsourcing, pacing, scheduling” content from Decision 4 homepage redesign)

6 new decision-log entries today (in CLAUDE.md): dual-role self-purchase/review gate · V1 platform expansion (5 native apps deferred V1.5) · dual-role public-stats exclusion · public-website wholesale redesign · UI theme rebrand · vendor visibility + widget editor.

Status shifts (from 2026-05-14 baseline): - 0000 — chrome drift fix from Decision 7 (Roadmap doc) still pending; this PR run added Shop/Admin event-switcher rows - 0006 — stays ⚠️ Partial (marketplace browse + reviews shipped; vendor-side admin moderation now wired via PR #55; full self-review gate live) - 0015 — stays ✅ Shipped (12-section restructure in PR #57 still pending) - 0022 — stays ⚠️ Partial (vendor dashboard public-stats card + public_visibility state machine added) - 0023 — ✅ Shipped + 2 new surfaces (Website editor as 8th admin surface; Verify queue at /admin/verify); review-moderation queue from PR #55 - 0025 — ✅ Shipped (theme system extended to 5 themes — Setnayan Default Color burgundy + Forest & Champagne Gold) - 0034 — ✅ Shipped (cart self-purchase confirm modal added)

Owner-side blocker (CRITICAL — applies before any V1 launch): - supabase db push — 10+ migrations are now pending production push: - 6 from the 2026-05-14 run (vendor_reviews + vendor_dashboard expansion + force_majeure + api_scopes + notification_type + blacklist) - 4 from the 2026-05-15 run (theme_preference enum extension + vendor_public_visibility + site_widgets + self_review_gate schema) - Without supabase db push, half the new code in main 500s in production.

Migration name-collision note: Three of the 4 new migrations from 2026-05-15 each declare CREATE TABLE IF NOT EXISTS admin_audit_log with slightly different columns (PRs #54, #55, #56 each stubbed it independently). Two declare CREATE TABLE IF NOT EXISTS comp_grants similarly (#54, #55). All idempotent (CREATE TABLE IF NOT EXISTS + ADD COLUMN IF NOT EXISTS); union schema lands cleanly in any merge order. Worth eyeball when reviewing.

## Phase 2 — in flight as of EOD 2026-05-14

5 background agents are landing PRs in parallel. When this doc was regenerated, the 3 originally-spawned agents had opened their PRs and the 2 follow-up agents had just launched:

| Agent | What it ships |
| --- | --- |
| A | /vendors public marketplace + vendor_reviews schema + post-completion trigger + display on /v/[slug] + vendor-side review viewer |
| B | /vendor-dashboard/services editor + /bookings inbox + /team (4 roles) + /earnings rollup |
| C | /admin/funnels Supabase-side analytics + /admin/force-majeure queue + force_majeure_flags schema + couple-side /dashboard/[eventId]/disputes flag form |
| D | EN/TL locale toggle in /dashboard/profile + 2 new email templates (help_ticket_replied + vendor_inquiry_received) |
| F | Read-only /api/v1/events, /api/v1/events/[id]/guests, /api/v1/vendors, /api/v1/vendors/[id] |

Owner must run supabase db push once all Phase 2 PRs are merged — multiple new migrations land together (blacklist + reviews + force-majeure + team + services-pricing fields).

## Phase 3 — decision-gated (waiting on owner)

| Item | The decision |
| --- | --- |
| Save-the-Date render pipeline | CLOSED 2026-05-16 — 0024 reframed, no render pipeline needed (free landing page Phase 1) |
| Panood live stream | Provision Cloudflare Stream Live + YouTube Data API + master channel |
| Marketplace commission model | Free / commission per booking / paid tier |
| Daily.co video meetings | Sign up, paste API key |
| Anthropic Claude API (0032) | Sign up + spend cap |
| Apple Developer Program | $99/yr enrollment (V1.0+ deferred per owner) |
| Render pipeline infra | CLOSED 2026-05-16 — alongside item #6 closure; landing page is web tech only |

## Owner-side blockers (must act, no code can replace)

- supabase db push — apply all pending migrations (PR #9 + Phase 2 PRs)

- Sentry / PostHog smoke test — trigger one prod error, sign up one fresh user

- Resend signup smoke test — confirm welcome email lands at non-account-holder Gmail

- Cowork spec reconciliation — COWORK_INBOX.md entries below

## Pending Cowork spec updates (from today’s run)

The 2026-05-14 PR run added or changed several iterations. The spec corpus needs catch-up edits via Cowork:

- 0037 Event-Day Pre-load — ✅ DONE 2026-05-16. Iteration folder 0037_event_day_preload/0037_event_day_preload.md created (renumbered from the originally proposed 0036 to avoid collision with the existing 0036_pakanta iteration). Spec retroactively documents PR #12 — couple-side banner CTA (T-3d / T+1d) + silent auto-preload (T-24h / T+12h) + vendor-side per-thread CTA + RLS-gated bundle + service-worker asset warming.

- 0023 Admin Console + 0025 Profile Settings — update to reflect the Delete vs Blacklist redesign (PR #9). The old soft-delete + ban model from PR #7 is gone; spec text in 0023_admin_console.md § 9.1 should be updated.

- 0006 Vendors — once the Phase 2 marketplace + reviews PR merges, update 0006_vendors_management.md to reflect that the marketplace + review-stats materialized view are live.

- 0019 Communications — once the Phase 2 force-majeure PR merges, update 0019_communications.md to reflect the actual schema + admin flow.

- Services → Add-ons rename ✅ DONE 2026-05-16. Mechanical search-replace applied across all active iteration spec files (0000, 0005, 0009, 0010, 0011, 0012, 0015, 0020, 0021, 0030) + 02_Specifications/{00_Iteration_Connection_Map, Feature_Documentation_By_Role}.md + 01_Contracts/{Setnayan_Privacy_and_Security_Policy, Setnayan_Vendor_Agreement}.md + tests.md files + README.md. Couple-side route reference /services → /add-ons updated in 0021 § 2.2 nav table row 5. Historical references in CLAUDE.md decision log + 07_Archive/MIGRATION_AUDIT_2026-05-11.md left intact (those are temporal records of the rename, not current-state docs). Vendor-side “My Services” terminology in 0022 stays untouched — it’s a different concept (the vendor’s own offerings).

- 0035 Observability ✅ DONE 2026-05-16. Row promoted in V1_Gap_Analysis_Status.md Tier 3 row #8 — expanded to include both 0023 funnel analytics (7 V1 funnels via Supabase) AND 0035 Observability (Sentry error tracking + PostHog 3 server-side funnels live + 4 more via PostHog Insights). Sentry prod smoke test remains pending — flagged in decision-log row 10 (2026-05-16) and bundled with the long-pole owner-admin sprint (items #17-20).

Owner: walk these via Cowork at convenience.

## How to re-generate this doc

- List spec folders: ls ~/Documents/Claude/Projects/Setnayan/ | grep -E '^[0-9]{4}_'

- Migrations on main: git ls-tree -r origin/main supabase/migrations | awk '{print $4}'

- Routes: git ls-tree -r origin/main apps/web/app | grep '/page\.tsx$' | awk '{print $4}'

- Cross-reference with STATUS.md + HANDOFF.md.

- Re-bucket every iteration. Update the table above.