Table of Contents

# 0003 — Token Wallet & Pack System

Type: Implementation work order (Claude Code ticket) Surface: Setnayan Web → Couple Dashboard ("Wallet" panel) + reusable spend confirmation modal + reusable pack picker modal Phase: Phase 1 (web) — foundational primitive Status: Ready for Claude Code Date: 2026-05-08 Owner: Ice (indaleciocasasolaii@gmail.com) Builds on: 0001 (events, dashboard shell, R2 storage, PayMongo + Stripe payment-modal component), 0002 (invitation site renderer — non-blocking; tokens are dashboard-side)

## What this iteration builds

The token wallet + pack purchase + spend primitive that every paid feature in Setnayan consumes. Couples buy token packs upfront with PHP (via PayMongo for PH, Stripe for international); tokens land in their wallet; every Setnayan paid service (Pro widgets, Paparazzi seats, Template add-ons, future per-render premium features) spends from the wallet via a generic spend primitive.

Why a token wallet (instead of direct PHP charges per feature):

- Bonus tokens drive larger up-front commitments. Higher packs include FREE tokens — psychologically a gift, not a discount. Encourages couples to pre-pay and explore more services.

- Smoother in-app UX. Couples see "3,000 tokens (≈₱100)" instead of context-switching to a payment provider every purchase. Fewer abandoned upgrades.

- Pull-forward revenue. Setnayan collects the cash up front; couples are sunk-cost-ed into spending the rest of the balance on Setnayan services rather than competitors.

- Breakage upside. Industry-standard prepaid balances see 6–15% never redeemed. Pure profit retention.

- Single payment surface. Direct PayMongo / Stripe integration lives only here. All other iterations spend tokens — they don't need to know about payment providers.

## Build sequence — requires / provides

### Requires

| From | What 0003 needs |
| --- | --- |
| 0001 | events table, couple authentication, dashboard shell, R2 storage (incidental — for receipt PDFs), PayMongo (PH) + Stripe (international) payment-modal component with completed-charge callback. Currency conversion handled inside the payment modal — couple sees PHP at checkout, gets credited tokens after success. |

### Provides (downstream iterations consume these)

| To | What 0003 publishes |
| --- | --- |
| 0004+ all paid surfaces | spend(service_key, ref_id) primitive: takes a service key + a reference ID, looks up the PHP price from service_catalog, converts to tokens, deducts from the couple's wallet, inserts a token_transactions row, returns success or "insufficient balance — open pack picker." Widgets, Paparazzi, Templates, future SKUs all use this. |
| 0004+ all paid surfaces | Spend confirmation modal (reusable component): displays "Upgrade [Service] · 3,000 tokens (≈₱100). Your balance: X. After this: X − 3,000." Confirms or redirects to pack picker. |
| 0004+ all paid surfaces | Pack picker modal (reusable component): 6-card pack ladder with FREE-tokens callouts. Triggered when balance < spend cost, or from the dashboard's "Top up" button. |
| 0004+ all paid surfaces | PHP-to-token formatter (formatPrice(php_centavos)): single source of truth for the 30:1 multiplier. Returns { tokens, php_equivalent, display: "N tokens (≈₱X)" }. Multiplier lives in one config constant. |
| 0004+ all paid surfaces | service_catalog table: any new paid service registers a row with its PHP price. The formatter renders prices on the fly. |
| 0004+ all paid surfaces | Refund credit primitive: when a downstream service refunds (e.g., Pro widget refunded within 14 days), insert a reverse token_transactions row crediting the wallet. |

### Forward references intentionally NOT made

- 0003 does not reference any downstream service by name in its schema. The service_catalog is a generic key-value table; downstream iterations register their own service keys on first install.

- 0003 does not assume specific Pro widget or SKU pricing. All prices are PHP values stored in service_catalog and managed via a Setnayan admin tool (out of scope for this iteration — will live in a future internal-tools spec).

## Pricing convention (project-level rule)

PHP is the source of truth. Tokens are a render-time display unit.

- Multiplier: 30 tokens = ₱1 (1 token ≈ ₱0.033)

- Storage: every paid service stores its php_price_centavos INT in service_catalog

- Display: rendered through the standard formatter as "N tokens (≈₱X)"

- Token rounding: round to nearest 100 tokens for clean display (₱99 → 3,000 tokens displayed; ₱1,499 → 45,000 tokens displayed). Produces tiny rounding markup (~₱1 max), acceptable

- Spec language convention: ALL specs, schemas, design conversations, decision logs use PHP. Only in-app UI and this single iteration's spec talk in tokens directly. If the multiplier ever changes (e.g., to 50:1 or 10:1), ONE config constant moves and every spec/schema stays untouched.

- Checkout / receipts / billing pages: PHP primary, tokens secondary (real-money anchor at the moment of money out the door)

- In-app spend / wallet balance: tokens primary, PHP in parentheses

## The pack ladder (V1)

Six pack tiers, with bonus tokens framed as "FREE tokens" — never as a percentage discount.

| Pack name | PHP | Base tokens | FREE tokens | Total tokens | Effective gain |
| --- | --- | --- | --- | --- | --- |
| Starter | ₱100 | 3,000 | 0 | 3,000 | — |
| Reception | ₱500 | 15,000 | +750 FREE | 15,750 | 5% |
| Wedding Party | ₱1,500 | 45,000 | +4,500 FREE | 49,500 | 10% |
| The Wedding Pack ⭐ | ₱3,000 | 90,000 | +13,500 FREE | 103,500 | 15% |
| Premium | ₱5,000 | 150,000 | +30,000 FREE | 180,000 | 20% |
| Luxury | ₱10,000 | 300,000 | +75,000 FREE | 375,000 | 25% |

The Wedding Pack (₱3,000) is the recommended default. It covers a typical V1 wedding's full SKU set (5-Paparazzi at 75,000 tokens + Pro Bundle at 6,000 + 2 Templates at 12,000 = 93,000) with 10,500 tokens left for impulse upgrades. UI marks it with a "Most popular" badge.

Pack picker UI copy pattern:

THE WEDDING PACK — ₱3,000
                                                ⭐ Most popular
   90,000 tokens
 + 13,500 FREE  🎁
 ──────────────────
   103,500 tokens  (≈₱3,450 of services)
                                                  [ Buy ]

No "% off" anywhere in the in-app surfaces — it reads as a gift the couple earned, not a price cut.

## Data model

### token_wallets — one row per couple's event (couple-shared)

CREATE TABLE token_wallets (
  wallet_id        UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  event_id         UUID NOT NULL UNIQUE REFERENCES events(event_id) ON DELETE CASCADE,
  balance_tokens   INT NOT NULL DEFAULT 0 CHECK (balance_tokens >= 0),
  total_purchased_tokens INT NOT NULL DEFAULT 0,  -- lifetime purchased (incl. bonus)
  total_spent_tokens     INT NOT NULL DEFAULT 0,  -- lifetime spent
  created_at       TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at       TIMESTAMPTZ NOT NULL DEFAULT NOW()
);

CREATE INDEX idx_token_wallets_event ON token_wallets(event_id);

Couple-shared: wallet is attached to the event, not the user. Both partners (and any couple-authorized collaborator with full event access) can spend from one balance. Wedding-natural model.

When a new event is created (in iteration 0001), the system seeds one token_wallets row at zero balance.

### token_packs — the pack tier catalog (admin-managed)

CREATE TABLE token_packs (
  pack_id          UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  display_name     TEXT NOT NULL,                    -- "The Wedding Pack"
  php_price_centavos INT NOT NULL,                   -- 300000 for ₱3,000
  base_tokens      INT NOT NULL,
  bonus_tokens     INT NOT NULL DEFAULT 0,
  is_active        BOOLEAN NOT NULL DEFAULT TRUE,
  display_order    INT NOT NULL,
  badge_text       TEXT,                             -- "Most popular", "Best value", etc.
  description      TEXT,                             -- short marketing copy
  created_at       TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at       TIMESTAMPTZ NOT NULL DEFAULT NOW()
);

-- Total tokens credited = base_tokens + bonus_tokens (computed at purchase time)

V1 seeds 6 rows matching the pack ladder above. Admin tool to manage packs is deferred to a future internal-tools iteration; for V1, packs are seeded via migration and only Anthropic-side / Setnayan-side admins can edit.

### token_purchases — pack purchase records (audit trail, one row per checkout)

CREATE TABLE token_purchases (
  purchase_id      UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  wallet_id        UUID NOT NULL REFERENCES token_wallets(wallet_id),
  pack_id          UUID NOT NULL REFERENCES token_packs(pack_id),
  php_paid_centavos INT NOT NULL,                    -- exact amount charged
  base_tokens      INT NOT NULL,                     -- snapshotted at purchase time
  bonus_tokens     INT NOT NULL DEFAULT 0,
  total_tokens     INT GENERATED ALWAYS AS (base_tokens + bonus_tokens) STORED,
  payment_provider TEXT NOT NULL CHECK (payment_provider IN ('paymongo','stripe')),
  payment_ref      TEXT NOT NULL,                    -- provider charge ID
  refunded_at      TIMESTAMPTZ,                      -- set if refunded
  refund_reason    TEXT,
  created_at       TIMESTAMPTZ NOT NULL DEFAULT NOW()
);

### token_transactions — every credit/debit on the wallet (the ledger)

CREATE TABLE token_transactions (
  txn_id           UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  wallet_id        UUID NOT NULL REFERENCES token_wallets(wallet_id),
  delta_tokens     INT NOT NULL,                     -- positive = credit, negative = debit
  reason           TEXT NOT NULL CHECK (reason IN (
    'pack_purchase','pack_bonus','spend','refund','grant','correction'
  )),
  ref_table        TEXT,                             -- 'token_purchases','pro_widget_purchases', etc.
  ref_id           UUID,                             -- the row that triggered this transaction
  display_label    TEXT NOT NULL,                    -- "The Wedding Pack — base", "Pro Bundle upgrade", etc.
  created_at       TIMESTAMPTZ NOT NULL DEFAULT NOW()
);

CREATE INDEX idx_token_transactions_wallet ON token_transactions(wallet_id, created_at DESC);

Every token movement leaves a row. Pack purchase = 2 rows (one for base, one for bonus). Spend = 1 row (negative). Refund = 1 row (positive, references the original spend's ref_id). Pure ledger architecture for clean audit.

The display_label is what shows in the couple's transaction history UI ("The Wedding Pack — base · +90,000 tokens", "Pro Bundle upgrade · −6,000 tokens", etc.).

### service_catalog — the central price table (the only place PHP prices live)

CREATE TABLE service_catalog (
  service_key      TEXT PRIMARY KEY,                 -- 'pro_hero_monogram','pro_bundle','paparazzi_3','template_addon', etc.
  display_name     TEXT NOT NULL,
  category         TEXT NOT NULL CHECK (category IN (
    'pro_widget','pro_bundle','paparazzi','template','live_stream','other'
  )),
  php_price_centavos INT NOT NULL,
  description      TEXT,
  iteration_origin TEXT,                             -- '0004_invitation_widgets' for traceability
  is_active        BOOLEAN NOT NULL DEFAULT TRUE,
  created_at       TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  updated_at       TIMESTAMPTZ NOT NULL DEFAULT NOW()
);

V1 seed entries (managed via migrations as new iterations ship):

| service_key | display_name | category | PHP | iteration_origin |
| --- | --- | --- | --- | --- |
| pro_hero_monogram | Hero Monogram Pro animation | pro_widget | ₱100 | 0004 |
| pro_our_story | Our Story Pro scroll animations | pro_widget | ₱100 | 0004 |
| pro_schedule | Schedule Pro live highlight | pro_widget | ₱100 | 0004 |
| pro_bundle_widgets | Pro Bundle (all current Pros) | pro_bundle | ₱200 | 0004 |
| paparazzi_3 | 3-Paparazzi seat pack | paparazzi | ₱1,500 | 0012 |
| paparazzi_5 | 5-Paparazzi seat pack | paparazzi | ₱2,500 | 0012 |
| template_addon | Personal Reel template | template | ₱200 | 0012 |

(Paparazzi entries seeded only when 0012 ships; entries before that are inert.)

## The PHP-to-token formatter (the single source of truth)

// One config constant, one function. If multiplier changes, only this moves.
const TOKENS_PER_PHP = 30;
const TOKEN_DISPLAY_ROUNDING = 100; // round to nearest 100 tokens for clean display

function formatPrice(phpCentavos: number): {
  tokens: number;
  phpEquivalent: number;
  display: string;
  displayPhpPrimary: string;
} {
  const phpAmount = phpCentavos / 100;
  const rawTokens = phpAmount * TOKENS_PER_PHP;
  const tokens = Math.round(rawTokens / TOKEN_DISPLAY_ROUNDING) * TOKEN_DISPLAY_ROUNDING;
  const phpEquivalent = tokens / TOKENS_PER_PHP;
  return {
    tokens,
    phpEquivalent,
    display: `${tokens.toLocaleString()} tokens (≈₱${phpEquivalent.toFixed(0)})`,
    displayPhpPrimary: `₱${phpEquivalent.toFixed(0)} (${tokens.toLocaleString()} tokens)`,
  };
}

Used everywhere in the app where a price is shown. Inputs PHP centavos (the source of truth), outputs the rendered display strings.

## Pack purchase flow

- Couple opens the Wallet panel from the dashboard sidebar (or any "Top up" button).

- Pack picker modal opens with the 6 packs displayed as stacked cards. Each card shows:

  - Pack name + badge (if any)

  - PHP price (primary, large)

  - "N tokens + +M FREE 🎁" line items

  - Total tokens with PHP-of-services subtitle ("≈₱X of services")

  - "Buy" button

- Couple taps "Buy" on a pack. The couple's saved payment method (or the PayMongo/Stripe modal from 0001) opens for the PHP charge.

- On successful payment:

  - Insert token_purchases row (snapshots base_tokens and bonus_tokens from the pack).

  - Insert TWO token_transactions rows:

    - (reason='pack_purchase', delta=+base_tokens, display_label="<Pack Name> — base")

    - (reason='pack_bonus', delta=+bonus_tokens, display_label="<Pack Name> — FREE bonus") (only if bonus > 0)

  - Update token_wallets.balance_tokens += total_tokens, total_purchased_tokens += total_tokens.

- UI shows a celebration: "🎁 +103,500 tokens added to your wallet."

- If the pack picker was triggered from a spend confirmation (insufficient-balance redirect), bounce back to that confirmation modal which now succeeds.

## Spend flow (any service spending tokens)

The reusable spend(service_key, ref_id) primitive used by every downstream iteration:

async function spend(walletId: string, serviceKey: string, refId: string): Promise<SpendResult> {
  const service = await db.serviceCatalog.findUnique({ where: { service_key: serviceKey } });
  const { tokens } = formatPrice(service.php_price_centavos);
  const wallet = await db.tokenWallets.findUnique({ where: { wallet_id: walletId } });
  
  if (wallet.balance_tokens < tokens) {
    return { ok: false, reason: 'insufficient_balance', tokensNeeded: tokens, tokensShort: tokens - wallet.balance_tokens };
  }
  
  // Atomic: deduct + insert ledger entry + update totals
  await db.$transaction([
    db.tokenWallets.update({
      where: { wallet_id: walletId },
      data: { balance_tokens: { decrement: tokens }, total_spent_tokens: { increment: tokens } }
    }),
    db.tokenTransactions.create({
      data: {
        wallet_id: walletId, delta_tokens: -tokens, reason: 'spend',
        ref_table: serviceCategoryToRefTable(service.category), ref_id: refId,
        display_label: `${service.display_name}`,
      }
    }),
  ]);
  return { ok: true, txnId, tokensDeducted: tokens };
}

Spend confirmation modal (reusable): displayed before any spend call. Triggered by the calling iteration with (serviceKey, refId, contextLabel). Shows:

Upgrade Hero Monogram to Pro
3,000 tokens (≈₱100) · one-time

Your balance:   103,500 tokens
After this:     100,500 tokens

[ Cancel ]            [ Confirm spend ]

If the couple's balance is insufficient, the modal switches to:

You need 3,000 more tokens to upgrade.
Your balance: 1,500 tokens.

Pick a pack to top up:
  [ pack picker UI inline ]

After successful pack purchase from this inline picker, the modal flips back to the original confirmation, which now succeeds.

## Refund policy

Pack purchases are refundable to PHP only if the entire balance from that purchase is untouched.

Definition: "untouched" = the wallet's current balance_tokens ≥ the pack's total_tokens and no token_transactions with reason='spend' exist after the pack's purchase timestamp. Strict rule — even spending 1 token closes the refund window.

Reasons:

- Simple, clear policy couples can understand

- Abuse-resistant (couples can't "buy, use, refund the unused portion")

- Bonus tokens (the FREE ones) are also burned on first spend — couple gets the bonus only if they keep the pack

Refund window: 14 days from purchase. After 14 days, the pack is non-refundable regardless of usage.

Refund flow:

- Couple emails support (or uses a future in-app refund button — out of scope for V1).

- Setnayan support verifies the wallet hasn't been touched.

- Issue PHP refund via the original payment provider.

- Mark token_purchases.refunded_at = NOW(), set refund_reason.

- Insert reverse token_transactions row: (reason='refund', delta=-total_tokens, display_label="Refund — <Pack Name>").

- token_wallets.balance_tokens decrements back to its pre-purchase state. If the pack was the only credit ever, balance hits 0.

Service-level refunds (e.g., a Pro widget upgrade refunded within 14 days, handled by the iteration that owns that service): these are handled separately. The downstream iteration calls a refund primitive that credits tokens back to the wallet (positive token_transactions row, reason='refund'). PHP is not refunded — only tokens. The couple keeps the tokens and can spend them on something else.

## Token expiry policy

Tokens are non-expiring. Wedding planning timelines are 6–18 months and surprise balance loss would damage trust. Forever balance.

This is a deliberate choice that costs Setnayan nothing in the short term (storage of an INT is free) and builds long-term goodwill. If accounting or regulatory pressure ever forces an expiry policy, that becomes a future migration with explicit notification to all wallet holders.

## Wallet UI surfaces (couple dashboard)

### Wallet panel (/dashboard/wallet)

Hero block:

- Big balance display: 103,500 tokens with subtitle (≈₱3,450 of services)

- "Top up" CTA button → opens pack picker modal

- "View transactions" link → opens transaction history

Recent activity:

- Last 10 transactions with credit/debit, label, date

- Color-coded: green for credits, neutral for debits, red for refunds (uncommon)

- Pagination ("Show all transactions") for full history

Recommended packs:

- 2-3 pack cards inline (Wedding Pack featured), with "Buy" CTAs

- Helps couples top up without hunting

### Pack picker modal (reusable across the app)

- Triggered from: dashboard "Top up", spend modal's insufficient-balance state, onboarding "set up your wallet" step

- 6 cards stacked vertically (mobile) or in a 2×3 grid (desktop)

- Each card: name + badge + PHP price + token breakdown + buy button

- "Most popular" badge on Wedding Pack

- Close button → back to dashboard or original spend modal

### Spend confirmation modal (reusable)

- Triggered by any iteration that calls spend(service_key, ref_id)

- Shows service name, token cost, balance before/after

- Two buttons: Cancel + Confirm spend

- Insufficient-balance state inlines the pack picker

- After confirm, success animation: balance ticks down; back to calling context

### Receipt page (/dashboard/receipts/:purchase_id)

- Static page showing a single pack purchase

- PHP primary (since this is a financial document): "₱3,000 charged on October 24, 2026"

- Tokens secondary: "Credited 90,000 tokens + 13,500 FREE bonus = 103,500 total"

- Payment provider, last 4 digits of card, transaction ref

- Download as PDF (R2-stored)

### Mobile (≥44pt tap targets, slide-up sheets per the standing rule)

- Wallet panel on mobile = full-page view with same hero block + activity list

- Pack picker on mobile = slide-up bottom sheet (rounded top, draggable handle)

- Spend confirmation on mobile = slide-up bottom sheet

- All buttons ≥44pt; primary action in thumb zone

## ⚠️ Important — Offline behavior

Wallet operations all require internet (they touch the server-side ledger). However, the design degrades gracefully:

- Read of wallet balance: cached in service worker; if offline, the dashboard shows the last-known balance with a "📡 Last synced X minutes ago" badge. Spend confirmations show a warning if cached data is stale.

- Pack purchase: cannot proceed offline — payment providers require connectivity. Show "Reconnect to top up" message.

- Spend confirmation: can show the modal offline (using cached balance), but the actual spend must wait for reconnect. Couples typically aren't doing in-app upgrades from a venue with no internet — this surface is mostly used pre-event from home/work where connection is reliable.

No queued spends. Unlike RSVP submissions or paparazzi captures, token spends are NOT queued offline. Risk of double-spend or stale-balance issues is too high. The spend modal disables Confirm if no connection.

## Acceptance criteria

- ☐ New event creation seeds a token_wallets row at zero balance.

- ☐ service_catalog seeded with 4 V1 entries (3 Pro widgets + Pro Bundle). Future iterations add their own entries via migrations.

- ☐ Visiting /dashboard/wallet shows the hero block with current balance, recent activity, recommended packs.

- ☐ Tapping "Top up" opens the pack picker modal with 6 cards. Each card displays: name, badge (if any), PHP price, base tokens, FREE bonus, total. No "% off" anywhere.

- ☐ Tapping "Buy" on a pack opens the PayMongo (PH) or Stripe (international) payment modal. Successful test-payment creates: 1 token_purchases row, 2 token_transactions rows (base + bonus), wallet balance updated.

- ☐ Insufficient-balance state in the spend modal switches to inline pack picker. After successful pack purchase, returns to spend modal which now succeeds.

- ☐ formatPrice(php_centavos) returns clean rounded token values: ₱99 → 3,000 tokens; ₱199 → 6,000; ₱1,499 → 45,000; ₱2,499 → 75,000.

- ☐ Refund within 14 days, with untouched balance, refunds PHP via original payment provider and inserts reverse token_transactions row.

- ☐ Refund attempt after any spend (or after 14 days) is rejected with a clear error message.

- ☐ Spend confirmation modal disables Confirm button when offline; pack picker shows "Reconnect to top up" message when offline.

- ☐ Visual parity to 0003_token_wallet_and_packs.html at 1380px desktop and 390px mobile widths.

- ☐ Mobile is thumb-friendly per the standing rule: ≥44pt tap targets, slide-up sheets for modals (not popups), bottom-zone primary actions.

- ☐ Lighthouse 90+ on the wallet panel.

## Privacy & compliance

- The wallet panel is couple-only. Server-side guard rejects access from any user where couple_user_id != session.user_id (or the user isn't authorized for this event_id).

- token_purchases.payment_ref may include provider-side identifiers — encrypt at rest if so.

- Receipts are couple-accessible (R2-stored PDFs). Tax-compliant invoice format (BIR-compliant for PH if turnover thresholds require — confirm with accountant).

- PH Data Privacy Act (RA 10173): wallet data is part of the couple's account; included in DSAR exports and account deletion flows.

- 7-year retention for financial records (PH Tax Code requirement); longer than the 5-year Setnayan default.

## Companion files to read before starting

- CLAUDE.md — project context (note the SKU pricing table that this iteration references via service_catalog).

- 0003_token_wallet_and_packs.html (this folder) — visual reference (wallet panel + pack picker + spend confirmation, web + mobile).

- 0003_token_wallet_and_packs.docx (this folder) — narrative summary.

- 0001_creating_guest_list/0001_creating_guest_list.md — defines the events table, dashboard shell, payment-modal component this iteration consumes.

## Decision log

| Date | Decision | Why |
| --- | --- | --- |
| 2026-05-08 | Setnayan monetizes via a token wallet (couples buy packs upfront, spend tokens on services) | Better UX than per-feature PHP charges; bonus tokens drive larger up-front commitments; pull-forward revenue + breakage upside |
| 2026-05-08 | Multiplier locked at 30 tokens = ₱1 | Granular enough for ₱1-level micro-transactions in V2; "30 tokens (≈₱1)" reads cleanly; round numbers map to round PHP values when × 30 |
| 2026-05-08 | PHP is source of truth; tokens are render-time display | Lets specs and design conversations stay stable even if the multiplier changes. ONE config constant + ONE formatter function move; nothing else changes |
| 2026-05-08 | "FREE tokens" framing, not "% off" | Psychologically more powerful — bonus reads as a gift, not a price cut. No "% off" copy anywhere in the in-app surfaces |
| 2026-05-08 | Pack ladder: ₱100 / ₱500 / ₱1,500 / ₱3,000 / ₱5,000 / ₱10,000 with 0 / 5 / 10 / 15 / 20 / 25% bonus | Six tiers cover impulse buy through full-wedding pre-purchase. Wedding Pack at ₱3,000 covers the typical full SKU set |
| 2026-05-08 | Tokens are non-expiring | Wedding planning timelines are 6–18 months. Surprise balance loss would damage trust |
| 2026-05-08 | Refunds: PHP refund only if entire balance untouched, within 14 days | Simple, abuse-resistant. Couples can't buy → use → refund the unused portion |
| 2026-05-08 | Wallet is couple-shared (attached to event, not user) | Wedding-natural — both partners can spend from one balance. Avoids dual-wallet sync complexity |
| 2026-05-08 | Service-level refunds credit tokens back, not PHP back | Tokens stay in the wallet, can be re-spent. Cleaner than PHP-back refunds and matches user mental model |
| 2026-05-08 | No offline queueing for spends | Risk of double-spend or stale-balance issues too high. Wallet operations require connectivity |
| 2026-05-08 | PHP prices bumped from ₱99 → ₱100 and ₱199 → ₱200 across the project | Clean × 30 token math (3,000 / 6,000 tokens displayed). Single-peso bumps; couples don't notice |

## Notes for Claude Code

- One formatter, everywhere. The formatPrice(php_centavos) function is the only place that converts PHP to tokens. Every UI surface, every email template, every receipt — all call this function. Don't inline the multiplier anywhere else in the codebase.

- The wallet is couple-shared. Both partners (and any user with full event access) can spend. Race conditions on simultaneous spends — handle with database-level row lock on token_wallets during spend transactions.

- Atomic spends. Every spend is a database transaction wrapping (1) wallet balance decrement, (2) token_transactions insert, (3) downstream service write (e.g., pro_widget_purchases). If any step fails, the whole transaction rolls back.

- PayMongo + Stripe live in 0001. This iteration calls them via the existing payment-modal component. Don't re-implement payment provider integrations here.

- Service catalog seeds via migrations. When a new iteration adds a paid service, it ships a migration that inserts a service_catalog row. Migration must include iteration_origin for traceability.

- display_label on token_transactions. Must be human-readable since it surfaces in the couple's transaction history. Don't put internal IDs there.

- Pack picker UI is shared with onboarding. The same component that appears from "Top up" also appears as a step in the new-event onboarding flow ("Pre-load tokens to unlock features faster"). Consider this when designing the modal vs. inline-page mode.

- No automatic top-up. V1 does not auto-charge couples when balance hits zero. Couples must explicitly buy packs. This is by design — predictability matters more than convenience.

- When you finish, save a result summary at 0003_token_wallet_and_packs_result.md describing what was built, what was deferred, what schema migrations ran, and any decisions made worth surfacing.