TAYO  /  RISK MANAGEMENT

Risk & Mitigation Plan

What could go wrong, how likely it is, what it would cost, and what we will do.

Document version

v1.0 — May 2026

Date

May 2026

Status

Confidential — Internal Strategy

# 1. How To Read This Document

This is the operating risk register for Setnayan. It expands on Section 17 of the V1 Specification and adds three categories that document only briefly references: regulatory, financial, and operational risk. The intent is to be honest, not exhaustive — every risk listed has an owner, a likelihood rating (Low / Medium / High), an impact rating (Low / Medium / High / Existential), and a concrete mitigation. Risks without a clear mitigation are flagged for further work.

Risks are not balanced equally. An existential risk with low likelihood often deserves more attention than a medium-impact risk with high likelihood, because the asymmetry matters. The ‘existential’ rating is reserved for risks that could end the company outright; ‘high’ is reserved for risks that would meaningfully damage the business but recoverable; ‘medium’ is reserved for risks that require operational response; and ‘low’ is reserved for risks worth tracking but not actively defending against.

Headline existential risks: (1) NPC enforcement action over a privacy breach; (2) catastrophic data loss; (3) PayMongo or core cloud-provider outage during peak wedding season; (4) co-founder departure during V1 build. Each has a dedicated mitigation plan in the relevant section.

# 2. Market Risks

Risks tied to the size, composition, and behavior of the Philippine wedding market.

| # | Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| M1 | PH wedding volume continues to decline (449K → 414K → 372K) | High | Medium | Accelerate adjacent event types in V3 roadmap; plan SEA expansion in V2.5; prioritize destination wedding share since destination volume holds even when PH-domestic volume declines. | Founder |
| M2 | Macro recession reduces wedding spending | Medium | High | Free tier remains generous; emphasize budget tracker as a value driver during downturns; defer pricing increases through any recessionary period. | Founder |
| M3 | Couple awareness of Setnayan is too low to drive sign-ups in Year 1 | Medium | High | Vendor partnerships in V1 (Hizon's, top 10 photographers, 3–5 venues) drive zero-CAC referrals; earned media via Bride and Breakfast PH; PHP 1M Year 1 marketing budget allocated to brand-building. | Marketing |
| M4 | Couples reject one-time per-event pricing model | Low | High | Wedibox/Guestpix/Appy Couple have validated this pricing band globally; Free tier covers the price-sensitive segment; if validation fails, monthly access extension provides a fallback. | Founder |
| M5 | Free tier converts at <20% to paid | Medium | Medium | Track conversion weekly from launch; soft-limit upgrades (resolution, storage) trigger natural conversion moments without aggressive paywalls. | Product |
| M6 | Filipino guest list culture pressures couples to use cheaper or free alternatives | Medium | Medium | Position Setnayan on emotional and convenience dimensions, not on cost — couples who feel overwhelmed are not price-sensitive. | Marketing |
| M7 | Concentration risk on Catholic wedding template in V1 | High (by design) | Medium | V1.5 expansion to Muslim, INC, Hindu, Civil templates is on the spec roadmap; maintain visible roadmap so non-Catholic couples are not lost permanently. | Product |

# 3. Product Risks

Risks tied to building, shipping, and operating the V1 product.

| # | Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| P1 | V1 scope is too large to ship in 4–6 months | High | High | Quarterly cut-list discipline; each feature reassessed for V1 priority; design partner with 3–5 paying couples to validate cuts in real weddings. | Product |
| P2 | QR scan reliability falls below 90% on older Android devices | Medium | High | Test on the bottom 20% of PH device market share (sub-PHP 10K Android); fallback to name search at low confidence; coordinator dashboard manual override. | Engineering |
| P3 | Photo upload fails or queues indefinitely on slow venue Wi-Fi | High | High | Upload queue with retry logic; offline mode for capture; clear UX showing queued state; CDN edge optimization for PH connectivity. | Engineering |
| P4 | Older guests (60+) cannot complete QR onboarding | High | High | QR-first with name fallback; mobile-browser onboarding (no app required); test with users 65+ in concierge pilot; coordinator-side manual onboarding station for unexpected guests. | Product |
| P5 | Day-of coordinator dashboard fails during a real event | Low–Medium | Existential per-event | Redundant infrastructure; pre-event dry run with every couple; on-call engineering during launch period weekends; hot-spare capability with manual fallback runbook. | Engineering |
| P6 | Per-guest album feature is technically complex and slips | Medium | Medium | Implement basic shared album first; per-guest filtering as a v1.0 sprint; fall back to ‘photos you took + photos tagged in’ as an MVP cut if needed. | Product |
| P7 | iOS / Android divergence creates two-codebase maintenance burden | Medium | Medium | React Native single-codebase strategy per V1 spec Section 10.1; native modules only where unavoidable. | Engineering |
| P8 | Push notification delivery rate falls below 90% | Medium | Medium | FCM/APNs both configured; SMS fallback for critical reminders (24-hour, day-of) per spec; email fallback for non-installers. | Engineering |

# 4. Technical & Infrastructure Risks

Risks tied to cloud infrastructure, data integrity, third-party dependencies, and platform-level failure.

| # | Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| T1 | Catastrophic data loss (event photos, guest data) | Low | Existential | Multi-region backup of object storage (R2 + S3 cross-region); daily encrypted snapshots; tested restore runbook with quarterly drill; immutable backup retention 30 days minimum. | Engineering |
| T2 | Cloud provider outage during peak wedding season (May/June, Dec) | Medium | High | Multi-region failover; degraded-mode operation (read-only album, queued uploads); status page; on-call rotation; pre-publish event-level fallback runbook (paper QR scan list, manual check-in). | Engineering |
| T3 | Photo storage cost scales faster than revenue | Medium | Medium | Soft tier limits at the per-event level; auto-compression after 3 months; storage volume add-on as a paid extension; quarterly cost-per-event review. | Founder |
| T4 | DDoS or abuse attack on QR system during a live event | Low–Medium | High | Cloudflare WAF; rate limiting on auth endpoints; QR token signing prevents forgery; coordinator-side manual override for emergency QR reissue. | Engineering |
| T5 | Database corruption during V1.5 schema migration | Medium | High | Online migration patterns; full backup before each migration; staged rollout with canary cohort; reversible migration scripts. | Engineering |
| T6 | Third-party API change breaks production (Twilio, Semaphore, SendGrid, Google Maps, Stripe, PayMongo) | Medium | Medium | Abstraction layer for each integration; provider-redundant fallbacks for the most critical (SMS, payments); monitoring for breaking-change announcements. | Engineering |
| T7 | AI features (highlight reel, photo curation V2) hallucinate or produce unsafe output | Medium | Medium | Human-in-the-loop review before delivery; clear ‘draft for couple review’ framing; opt-out by default; abuse reporting flow. | Product |

# 5. Regulatory & Compliance Risks

Risks tied to the Philippines’ Data Privacy Act of 2012 (RA 10173), the National Privacy Commission, and adjacent regulatory regimes.

| # | Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R1 | NPC enforcement action over a privacy breach or 72-hour notification failure | Low | Existential | Register as Personal Information Controller within 60 days of launch; designate DPO; publish privacy policy; build 72-hour breach protocol with on-call legal counsel; quarterly privacy audit. | DPO / Founder |
| R2 | Right-to-erasure request floods that overwhelm operations | Low | Medium | Self-serve account deletion in product; 30-day grace period; audit logging; escalation path documented. | DPO |
| R3 | Photo ownership dispute (couple vs guest vs photographer) | Medium | Medium | Terms of Service with explicit license grants per V1 spec Section 11.3; in-app guest photo deletion until event ends; lockdown after event preserves historical record; clear T&C in onboarding. | Legal |
| R4 | Couple content marketing consent dispute | Low | Medium | Per V1 spec Section 11.4: every marketing use requires fresh case-by-case consent; revocation handled within 30 days; documented audit trail. | Marketing |
| R5 | Geo-tagging consent inadequate under DPA | Low | High | Strictly opt-in with clear consent language; time-bound to event window; geo-fenced to ~500m of venue; only arrived/not-arrived flag stored; auto-purge 30 days post-event. | DPO |
| R6 | Tax / VAT obligations on add-on bundles incorrectly classified | Medium | Medium | External accounting partner from launch; quarterly review of revenue recognition; BIR registration before first revenue. | Founder |
| R7 | Minor (under 18) guests onboarded into Setnayan by accident | Medium | Medium | Age verification at QR onboarding; parental consent flow for minor RSVPs; data minimization (no biometric, no photo-tagging-by-strangers); review with DPO before launch. | DPO |
| R8 | Cross-border data transfer compliance (when SEA expansion begins) | Medium (V2+) | Medium | Document data localization in PH for V1; before V2.5 SEA expansion, complete cross-border data transfer impact assessment per DPA Section 21. | DPO |

# 6. Financial Risks

Risks tied to revenue, margin, cash flow, and unit economics.

| # | Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| F1 | Free tier costs scale faster than paid revenue | Medium | High | Cost-per-free-event capped at PHP 300 in Q1 2026; weekly monitoring; soft tier ceilings on resolution and storage; if unit economics break, tighten free tier scope before raising prices. | Founder |
| F2 | Add-on attach rate falls below 60% | Medium | Medium | Track weekly from launch; if attach rate underperforms, A/B test add-on positioning, bundling, and upsell timing; consider pre-event vs post-event upsell sequencing. | Product |
| F3 | Currency volatility (PHP/USD) inflates cloud bills | Medium | Medium | Renegotiate cloud commitments annually; explore PHP-denominated services where available (PayMongo for payments); maintain ~3 months operating runway in PHP cash. | Finance |
| F4 | Insufficient runway to reach Year 2 compounding | Medium | High | 18+ months runway before V1 launch; clear capital efficiency thresholds; bridge financing options pre-arranged with friendly investors; SAFEs from beta couples as a possible warrant program. | Founder |
| F5 | Refund risk from couple disputes about delivery | Low–Medium | Medium | Clear tier-by-tier deliverables; 30-day money-back on Essentials and Premium; case-by-case for Pro Event; refund rate monitored as a leading indicator of customer satisfaction. | Customer Success |
| F6 | Photo Team service margin is thinner than projected | Medium | Medium | Validate vendor split rate in concierge pilot before scaling; service is gross-margin tracked separately; can be paused if margin underperforms. | Operations |
| F7 | Pricing-tier confusion increases sales cycle | Medium | Medium | Pricing page A/B testing; tier comparison tool; concierge pre-purchase chat for couples who get stuck; date-aware pricing automatically resolves Standard vs Early Planner. | Product / Marketing |

# 7. Operational Risks

Risks tied to people, process, vendors, and day-to-day execution.

| # | Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| O1 | Co-founder or key engineer departs during V1 build | Low | Existential | Founder vesting with 1-year cliff; documented architectural decisions; cross-trained engineers; key-person insurance evaluated. | Founder |
| O2 | Customer support overwhelmed during peak wedding season | High | Medium | Tiered support (in-app chat + email); knowledge base; auto-FAQ for top 50 questions; surge capacity contractor agreements; pre-event wellness checks for paid couples. | Customer Success |
| O3 | Coordinator dashboard PIN is shared and compromised | Medium | Medium | Per-staff PINs; audit log of all dashboard actions; PIN expiry on event end; couple can revoke at any time. | Engineering |
| O4 | Photo Team fulfillment partner cancels last minute | Medium | High per-event | Multi-partner roster in each metro; backup coordinator partnership; couple-side communication template ready; partial refund + alternative delivery plan. | Operations |
| O5 | Hardware (label printer, NFC products) fulfillment delays | Medium | Medium | 60-day pre-event order lead times; multiple supplier relationships; tracking visible to couple; SLA clauses with suppliers. | Operations |
| O6 | Vendor-side dispute on V2 marketplace launch (commission, ranking) | Medium (V2) | Medium | Transparent ranking criteria; published complaints process; vendor advisory panel; case-by-case mediation; do not launch the marketplace before processes are documented. | Founder |
| O7 | Brand reputational damage from a viral negative review | Medium | Medium | Public-relations playbook with response template; founder-led response within 24 hours; case-by-case remediation with affected couple; learn-and-publish post-mortem. | Marketing / Founder |
| O8 | Event-day on-call gap during launch weekend | Low | High per-event | On-call rotation through Year 1 launch period; engineer-on-call SLA: response within 5 minutes for an active event; manual fallback runbook printed and given to coordinator. | Engineering |

# 8. Strategic & Competitive Risks

Risks tied to competitor moves, partnership dependencies, and strategic positioning.

| # | Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| S1 | Joy or Zola launches a PH-localized version | Low–Medium 18mo | High | Lock distribution via vendor partnerships before they arrive; speed of execution as the primary defense; build the guest-CRM moat rapidly so even a polished entrant has a steep cliff. | Founder |
| S2 | WedPlanner.ph adds QR identity | Medium 12mo | Medium | Stay ahead on integration depth; their team is small and feature scope is narrow; out-execute on day-of operations they cannot easily build. | Product |
| S3 | Bridestory expands from marketplace into planning OS | Medium 24mo | Medium | Outpace on QR identity and day-of ops; consider partnership or SEA-wide co-distribution if relevant. | Founder |
| S4 | A new well-funded PH competitor launches similar product | Medium | High | Speed of execution; brand-build via earned media; vendor partnership lock-in; consider raising venture capital faster if a fast-follower emerges. | Founder |
| S5 | Apple or Google add native event-photo features | Low–Medium 36mo | Medium | Stay anchored on planning + day-of layers Apple/Google won't build; keep the integrated experience as the moat. | Product |
| S6 | Hizon's or another major catering partner stops referring couples | Medium | Medium | Multi-partner strategy; never depend on a single referral source for >25% of paid couples; relationship-building across the supplier ecosystem. | Marketing / Founder |

# 9. Risk Heatmap Summary

Quick visual ranking. Existential and high-impact / high-likelihood risks deserve weekly executive attention; medium risks deserve quarterly review; low-impact risks are tracked on a register but not actively defended against.

| Tier | Count | Examples |
| --- | --- | --- |
| Existential | 5 | Privacy breach (R1), data loss (T1), event-day dashboard failure (P5), co-founder departure (O1), unrecovered runway (F4) |
| High impact | 13 | M2, M3, P1, P2, P3, P4, T2, R5, F1, F4, O4, O8, S1, S4 |
| Medium impact | 20 | Most market, product, regulatory, financial, and operational risks |
| Low impact | Watch list | M1 background context; T3 cost monitoring; F7 pricing clarity |

# 10. Quarterly Risk Review Cadence

Risk management is a living process. The following cadence is the operating discipline for keeping this register current.

- Weekly (executive team): Review existential and active high-likelihood risks; update mitigation status.

- Monthly (all-hands): Walk the risk register; close any risk that has been demonstrably mitigated; add new risks.

- Quarterly (board / advisor): Full risk review with the heatmap; reassess likelihood and impact ratings; publish the register update to the team.

- Pre-launch and pre-V1.5 / pre-V2: Full risk re-evaluation; re-rate each item; document any new risks introduced by the next release scope.

- Post-incident: Within 5 working days of any material incident, conduct a blameless post-mortem; update mitigation plans; share learnings.

The discipline that matters: no risk in this register should be in 'untracked' status more than 30 days. Risks are either being actively mitigated, demonstrably closed, or formally accepted with a written rationale. There is no fourth state.