# Setnayan V1 Gap-Analysis Status

Locked 2026-05-12. This is the single-pane view of every Tier 1 / Tier 2 / Tier 3 gap item raised during the 2026-05-12 gap audit and where each one landed. Open any file path below directly to see the work.

## How to read this doc

Each gap item has 3 things you can inspect:

- 📄 Spec — the .md engineering specification (open in any markdown viewer)

- 📘 Stakeholder mirror — the .docx version (open in Word / Pages / Google Docs)

- 🖥️ Prototype — interactive .html walkthrough (open in any browser; works offline)

Plus the central anchors:

- CLAUDE.md — decision log at the bottom captures every locked decision in chronological order. Scroll to the entries dated 2026-05-12 to see the full audit-trail of this session.

- 01_Contracts/Setnayan_Vendor_Agreement.md — the binding vendor contract that captures § 9.1 (two-admin scope), § 10a (owner accounts), § 10b (team pool), § 12.1 (manual signing), § 1.1 + § 3.10 (vendor logo + chat masking)

- 05_Financials/Pricing_Workbook_*.xlsx — every SKU including the new Contract Builder + E-Signature row

## Tier 1 — Legally required for V1 launch · 5/5 complete

| # | Item | Status | Where it landed |
| --- | --- | --- | --- |
| 1 | Account deletion + data export (RA 10173 § 16(e) + § 18) | ✅ | 0025 Profile Settings — Privacy & Data tab. Spec: 0025_profile_settings/0025_profile_settings.md. Mirror: 0025_profile_settings/0025_profile_settings.docx. Settings surface lives INSIDE the existing 0021/0022/0023 dashboards (per your direction) — not a new top-level surface. |
| 2 | BIR / tax compliance (ORs · VAT · EWT · Form 2307) | ✅ | 0026 BIR Tax Compliance — Spec: 0026_bir_tax_compliance/0026_bir_tax_compliance.md. 681 lines. Schema: 6 new tables + 8 column ALTERs. Effective-dated setnayan_tax_config so rate changes don’t break historical ORs. External tax accountant review gate before launch flagged in spec. |
| 3 | E-signature for vendor contracts | ✅ | Hybrid path: (a) V1 manual signing flow documented in Vendor Agreement § 12.1 (vendor scans signed PDF back, R2 bucket setnayan-vendor-contracts); (b) Optional digital upgrade specced as 0032 Contract Intelligence + Builder at ₱199/contract OR free with Vendor Pro Weekly. |
| 4 | Customer notification fallback for critical events (email only · no SMS in V1) | ✅ | 0028 Email Notification Fallback — Spec: 0028_email_notifications/0028_email_notifications.md. 10 V1 templates. Provider: Resend (SendGrid fallback). 3 new tables + 1 materialized view for delivery metrics. RFC 8058 one-click unsubscribe. |
| 5 | Marketplace search & vendor discovery | ✅ | No new iteration needed (per your read — Guided already handles auto-recommendation, DIY uses filter popup). Extension documented in 0006_vendors_management/0006_vendors_management.md § “DIY-mode vendor browse — filter popup” with 11 filter chips + 7 sort options + URL-shareable state. |

## Tier 2 — Operational completeness · 7/7 complete

| # | Item | Status | Where it landed |
| --- | --- | --- | --- |
| 1 | Marketplace search & vendor discovery (filter popup pattern) | ✅ | 0006_vendors_management/0006_vendors_management.md — new “DIY-mode filter popup” section. Filter chips: City · Service category · Price band · Available on date · Tier · Distance radius · Years operating · Has Setnayan-exclusive · Has reviews · Rating. Sort options: Recommended / Most reviews / Highest rated / Closest / Newest / Price low→high / Price high→low. |
| 2 | Vendor reviews + ratings (landing page + cards) | ✅ | Two surfaces: 0006_vendors_management/0006_vendors_management.md adds the vendor_reviews schema + vendor_review_stats materialized view. 0015_main_website/0015_main_website.md adds the customer-facing review display on the vendor landing page (hero metrics + sort/filter strip + paginated review cards). Reviews trigger via 0028 email 24-hrs after event end. PERMANENT per Vendor Agreement. |
| 3 | Refund / dispute customer-facing flow | ✅ | 0021_couple_dashboard_fully_purchased/0021_couple_dashboard_fully_purchased.md — Vendor detail menu now includes “Request a refund” / “Open a dispute” / “Flag force majeure” / “Mediation history”. |
| 4 | Customer help center / FAQ / support ticketing | ✅ | 0029 Help Center / FAQ — Spec: 0029_help_center/0029_help_center.md. 613 lines. 4 role tiles (customer/vendor/guest/admin) at setnayan.com/help. ~90 articles across roles. Search via Postgres GIN FTS. Structured contact form routes tickets to the right admin role. 24-hr SLA. |
| 5 | Vendor exclusive offers customer-facing surfacing | ✅ | Two surfaces: 0015_main_website/0015_main_website.md adds the tinted exclusive-offer row inside vendor bundle/service detail on the landing page. 0021_couple_dashboard_fully_purchased/0021_couple_dashboard_fully_purchased.md mirrors it on the customer’s vendor detail card inside their dashboard. Tint color varies by tier (gold/terracotta/neutral). |
| 6 | Vendor onboarding (first-time guided tour) | ✅ | 0030 First-time Guided Tour — Spec: 0030_guided_tour/0030_guided_tour.md. Driver.js library. Per-role scripts: customer 8-step / vendor 7-step / guest 4-step / admin 6-step. Plus 11 per-surface mini-tours. Replayable from Settings. Analytics in 0023. |
| 7 | Backup & disaster recovery (Vercel + offline-first PWA only) | ✅ | New doc 09_Operations/Disaster_Recovery_Playbook.md. V1 posture: Vercel stateless + offline-first PWA shell for guest day-of pages. Supabase free-tier daily backups (7-day window). R2 single-region. Upgrade triggered at V1.5 when monthly revenue exceeds ₱200K. Includes runbooks per failure mode. |

## Tier 3 — Polish + future-proofing · 8/8 complete

| # | Item | Status | Where it landed |
| --- | --- | --- | --- |
| 1 | Force majeure customer-facing flow | ✅ | Three surfaces: 0019_communications/0019_communications.md adds the trigger flow (type picker, evidence upload, 4-option resolution path). 0021_couple_dashboard_fully_purchased/0021_couple_dashboard_fully_purchased.md adds the menu entry. 0023_admin_console/0023_admin_console.md § 3.6b adds the escalation queue for Disputes Handler. Schema: force_majeure_flags table. 7-day auto-resolution window. |
| 2 | Coordinator wedding-day app (ship with V1) | ✅ | No new iteration — coordinator is a vendor service category (“Wedding Coordination”). Documented in CLAUDE.md decision log + 0006_vendors_management/0006_vendors_management.md. They use the same 0022 vendor dashboard. Per-thread join permission inherited from 0019. Broadcast access inherited from 0031. |
| 3 | Multi-language dashboard (EN/TL only in V1) | ✅ | 0025_profile_settings/0025_profile_settings.md — Appearance tab now has the EN/TL toggle. users.language_preference column. Next.js i18n routing at SSR. Dashboard chrome strings live in apps/web/locales/dashboard.{en¦tl}.json. CEB deferred to V1.1. |
| 4 | Vendor team permissions deep model | ✅ | 0022_vendor_dashboard/0022_vendor_dashboard.md — new § 2.6a Team member role assignment. 4 roles: Owner / Admin / Agent / Viewer. Per-agent service scoping. Optional team_label feeds 0019 chat masking. Owner can change roles anytime from Team tab. |
| 5 | Day-of guest experience | ✅ | 0031 Day-of Guest Experience — Spec: 0031_day_of_guest/0031_day_of_guest.md. 570 lines. Live-event mode auto-activates T-1hr to T+8hr on the personal landing page. 6 cards: What’s happening · Your table · Live photo wall · Video guestbook · Live schedule · Coordinator broadcast. Offline-first PWA shell for weak-signal venues. 5-mode lifecycle. |
| 6 | Crew meal management UX for catering vendor | ✅ | 0006_vendors_management/0006_vendors_management.md adds the vendor_services.crew_size + crew_meal_required columns. 0022_vendor_dashboard/0022_vendor_dashboard.md § 2.2a surfaces the service editor stepper for “How many of your team will be on-site?”. Aggregates into 0007 Budget crew meal totals. |
| 7 | Public API for third-party integrations (future-proofing only) | ✅ | 0033 Public API Foundation — Spec: 0033_public_api_foundation/0033_public_api_foundation.md. 624 lines. Cloudflare Workers gateway + OAuth2 PKCE + 16 scopes + rate-limit tiers + webhook delivery infra + developers.setnayan.com portal. NO public endpoints turn on in V1; plumbing only. Phased V1.5 rollout: A (events read) → B (webhooks) → C (vendor browse) → D (bookings). |
| 8 | Analytics event tracking for product metrics (funnel) | ✅ | 0023_admin_console/0023_admin_console.md § 3.8 — Funnel analytics layer. 7 V1 funnels (customer signup → first booking · vendor signup → first booking · Guided adoption · DIY browse · Save-the-Date · Paparazzi · Pro upgrade). Schema: funnel_events table. New “Funnels” tab in 0023 dashboard with cohort breakdowns + period compare. |

## BONUS adds beyond the gap-analysis list

These came up during the same conversation and also landed:

| Item | Where |
| --- | --- |
| Vendor logo mandatory at registration | Vendor Agreement § 1.1 + 0022 § 2.1b + 0022_vendor_dashboard.html brand & logo card. PNG transparent, 512×512 min, ≤2 MB. |
| Chat identity masking (vendor logo always shown to customer · never personal photo) | Vendor Agreement § 3.10 + 0019 dedicated section + resolver pseudocode + acceptance tests |
| Owner / Internal Accounts (owner + spouse permanent unlimited grant) | Vendor Agreement § 10a + 0023 § 3.5b + 🟣 badge in Users surface |
| Team Shared Monthly Pool (₱10K cap shared across non-owner team · use-it-or-lose-it · first-come-first-served · 0.5% of prior-month sales formula) | Vendor Agreement § 10b + 0023 Team Pool widget + 🟢 badge + canonical schema declaration |
| Two-admin approval scope locked to MAJOR DECISIONS ONLY (routine ops = single-admin) | Vendor Agreement § 9.1 + 0023 § 4 + decision log |
| Real-time slug check (300ms debounce · silent revert on blur) | 0002 spec + events.slug schema + reserved-slug pool |
| Theme system (Setnayan Default · Victorian · Classy · iOS) + Lucide icon framework | 02_Specifications/Theme_System_Implementation_Spec.md + 02_Specifications/Lucide_Icon_Migration_Spec.md + pilot applied to 0021 HTML prototype |
| Payment Methods upload surface (BDO + GCash QR) | 0023 § 3.5c with two-admin approval gate |
| Charm pricing convention (-1 endings: ₱49 / ₱99 / ₱199 / ₱499 / ₱999 / ₱1,499 / ₱1,999 / ₱2,499 / ₱2,999 / ₱4,999) | CLAUDE.md decision log + propagated to 0004 / 0011 / 0012 specs |
| Vendor reviews 24-hr post-event email trigger | 0028 template review_request (queued for V1.1 — not in V1 templates list) |
| Disaster Recovery Playbook | 09_Operations/Disaster_Recovery_Playbook.md |
| Strategic memory for the future automotive vertical | Memory file project_setnayan_second_vertical_car_services.md |

## Where to look — quick-jump reference

### Daily-driver files

- CLAUDE.md — every locked decision in chronological order, plus the iteration table at the top

- MEMORY.md (in your auto-memory folder) — one-line summaries of every persistent strategic note

- 01_Contracts/Setnayan_Vendor_Agreement.md — the binding vendor contract; the operational rules every vendor accepts

- 01_Contracts/Setnayan_Privacy_and_Security_Policy.md — RA 10173 compliance posture

- V1_Gap_Analysis_Status.md (this file) — single-pane view of the gap-analysis status

### Iteration folder layout

0000_app_shell_and_navigation/    → login, role-router, event picker, 4-tab nav
0001_creating_guest_list/         → guest list, RSVP
0002_qr_invitation_system/        → personal QR + slug system
0003_token_wallet_and_packs/      → [RETIRED 2026-05-11]
0004_invitation_widgets/          → Pro widgets
0005_led_background_maker/        → 8K LED templates
0006_vendors_management/          → vendor registry, filter popup, reviews schema, crew_size
0007_budget_expenses/             → couple's payment ledger
0008_seating_chart_editor/        → table layout + QR print pack
0009_photo_delivery/              → Google Drive integration
0010_mood_board/                  → palettes + Setnayan Guide rule engine
0011_panood/                      → Live Stream (Panood) V1
0012_paparazzi/ or 0012_papic/    → Paparazzi (Papic) native iOS/Android
0013_platform_stack_and_sync/     → Vercel + Supabase + R2 + GitHub setup
0014_v1_1_polish/                 → queued; no folder yet
0015_main_website/                → setnayan.com marketing site
0016_step_by_step_plan_builder/   → vendor plan builder
0017_patiktok/                    → Patiktok templates (vertical reels)
0018_supplies_marketplace/   → supplies marketplace placeholder
0019_communications/              → chat + video + file sharing + vendor identity masking + force majeure
0020_admin_console/               → [SUPERSEDED by 0023]
0020_interaction_prototype/       → 8-phase cross-cutting prototype (separate folder)
0021_couple_dashboard_fully_purchased/  → 9 customer surfaces (post-purchase)
0022_vendor_dashboard/            → 6 vendor surfaces
0023_admin_console/               → 7 admin surfaces + § 9.1 two-admin scope + Team Pool + Payment Methods + funnel analytics + force majeure escalation
0024_save_the_date/               → 30 Save-the-Date templates
0025_profile_settings/            → 6-tab settings inside customer/vendor/admin dashboards
0026_bir_tax_compliance/          → OR + VAT + EWT + Form 2307
0027_e_signature/                 → [DEFERRED V1.5 — manual signing in V1 per Vendor Agreement § 12.1]
0028_email_notifications/         → 10 V1 templates · Resend + SendGrid fallback
0029_help_center/                 → FAQ + structured support tickets
0030_guided_tour/                 → first-time onboarding (Driver.js)
0031_day_of_guest/                → live-event mode + 6 cards + offline-first PWA
0032_contract_intelligence/       → AI contract analysis + e-signature (paid upgrade)
0033_public_api_foundation/       → OAuth2 + scoped tokens + webhook delivery (V1.5 endpoints)

### How to actually open the work

- For specs (.md files): open in any text editor or markdown viewer

- For stakeholder review (.docx files): open in Word / Pages / Google Docs

- For prototypes (.html files at 0021/0022/0023/0024): open directly in a web browser (works offline, no server needed) — try the theme picker swatches in 0021’s top chrome

- For pricing: open 05_Financials/Pricing_Workbook_*.xlsx in Excel / Numbers / Google Sheets

- For the contract: open 01_Contracts/Setnayan_Vendor_Agreement.md in any markdown viewer, or the matching .docx

### Audit-trail of fixes from the 3x pass

The 3x audit pass (after the gap-analysis batch) found and fixed:

| Fix | Where |
| --- | --- |
| CRITICAL · schema declarations for users.is_internal + users.is_team_member + unlimited_use_grants + team_shared_monthly_allowance + team_allowance_consumptions | 0023 § 3.5b — canonical SQL block added |
| CRITICAL · chat_messages.sender_user_id → sender_id reconciliation | 0019 + 0025 + Vendor Agreement + CLAUDE.md |
| HIGH · Charm pricing propagated to 0011 / 0012 / 0004 | 20 + 15 + 16 substitutions applied |
| HIGH · Token-wallet language purged | 0004 + 0012 banners + 0000 mock + Iteration Connection Map § 0003 strikethrough |
| HIGH · Setnayan Guarantee → 3% Setnayan Pay convenience fee pivot | 0022 § actuarial rewrite · 0023 § 3.6 renamed Disputes & Refunds · Lucide spec relabeled |
| MEDIUM · CLAUDE.md iteration table sync (added 0016/0017/0018/0020_interaction_prototype rows + 0014 status flag) | CLAUDE.md |
| MEDIUM · 0022 § 9 stale future-iteration labels corrected (0023 & 0024) | 0022 |
| MEDIUM · 12 stale .docx mirrors regenerated via pandoc | 0000/0001/0004/0007/0008/0009/0010/0011/0012/0013/0022/0023 |
| LOW · MEMORY.md pointer for project_setnayan_v1_wedding_v2_universal_expansion.md | MEMORY.md |

## What’s still ON THE TABLE (not blocking V1 launch)

These are NOT done because you didn’t ask for them, or they’re explicitly V1.5+:

- Digital e-signature integration (PandaDoc or DocuSign) — V1.5; manual flow covers V1

- SMS notifications — V1.5; email-only for V1

- CEB (Cebuano) dashboard locale — V1.1; EN/TL only for V1

- Auto-translation in chat — V2

- Native AI post-meeting summary in 0019 — V1.1

- Vendor-to-vendor private chat — out of scope by privacy invariant

- Mobile-app screen share — V1.1

- Group video meetings beyond 8 participants — V1.1 (raises to 16)

- Public API endpoints turning ON — V1.5 phased rollout per 0033 roadmap

- Multi-region Supabase + R2 cross-region replication — V1.5 when revenue justifies the ₱2K/month upgrade

Last updated: 2026-05-12. Re-generate this file after any future iteration batch by running the same audit pattern.