# Iteration 0013 — Platform Stack & Sync Setup

## WARNING: AS-BUILT CORRECTION — 2026-06-07 (reconciled to live site + origin/main @ 34347c3c)

This spec is HISTORICAL. Authoritative current state = the live site (www.setnayan.com) + shipped code + AS_BUILT_GROUND_TRUTH_2026-06-07.md. Deltas vs what actually shipped: - Stack confirmed: Next.js apps/web on Vercel + Supabase (Singapore) + Cloudflare R2 + GitHub are all live and wired, plus Resend email (lib/email.ts), R2 helpers (lib/r2.ts), and YouTube/Panood (lib/panood-youtube.ts). Auth + RLS + realtime are real. - Native is NOT the Swift/Kotlin/Tauri skeletons in Steps B5–B7. The shipped native shell is a single Capacitor remote-URL WebView (apps/mobile, Android built, iOS pending Xcode) that loads the hosted server-rendered site — there is no separate ios/, android/, or desktop-macos/ Tauri tree. The macOS Tauri desktop wrapper is likewise not the current path. - Service-catalog seed (Step B9 / Test C6) is superseded. SKUs live in lib/sku-catalog.ts (apply-then-pay 0034 model), NOT a token-pack-seeded service_catalog. The C6 expected rows (panood_base etc.) are stale; the live SKU set + prices = the ground-truth catalog. Customer token wallet (0003) is RETIRED. - Payment (Step A7 / Setnayan Pay): apply-then-pay with manual admin approval is correct, but vendor↔customer money is OFF-PLATFORM (0% commission) — Setnayan never charges or holds it. No automated gateway, no card charge anywhere in V1. - Domain: production is setnayan.com (the historical “” / pre-rename references are dead).

When this body disagrees with the above, the above wins.

Refresh banner — 2026-05-12. Three updates since the 2026-05-09 draft: (1) Token wallet retired. All references to 20260509_003_token_wallet.sql and service_catalog seeding through token packs are superseded by iteration 0034’s payment + cart schema (20260512_034_payments_and_cart.sql). (2) PayMongo removed from V1. Setnayan V1 ships with Setnayan Pay (manual reconciliation per 0034) — no automated payment gateway. PayMongo evaluation is V1.5 scope only; the Step A7 PayMongo account-creation step is downgraded to optional / future-evaluation. (3) Brand rename. All setnayan.com URLs in this doc resolve to setnayan.com for the active V1 build; the historical setnayan.com references are preserved where they describe the pre-rename codebase or migration trail, but the production domain is setnayan.com.

Native strategy locked 2026-05-12. V1 web is React via Vercel + Next.js. V1 native (Papic capture binary, Panood operator binary) uses native SwiftUI iOS + Jetpack Compose Android per the 2026-05-09 CLAUDE.md decision. The reference to React Native / Expo that appears in CLAUDE_Code_Build_Prompt.md is future-evaluation scope only — not V1. The native skeletons in Steps B5 + B6 below are native (Swift / Kotlin), not Expo. macOS desktop is a Tauri wrapper around the web build (Step B7).

Iteration number: 0013 Topic: Foundation infrastructure — Vercel + Supabase + Cloudflare R2 + GitHub. Account creation, credentials wiring, multi-platform sync, integration testing. Surface: No user-facing UI of its own. This iteration sets up the platform every other iteration runs on. Build order: SPRINT ZERO — must ship before 0000 even though it’s numbered 0013. The number is for ledger organization; the build order is “this comes first.” Status: Drafted 2026-05-09 · Refreshed 2026-05-12 (banner above) Companion specs: every iteration 0000–0012 (this one is the foundation they all run on), plus 0034 (payment + cart spine).

## What this iteration delivers

A working Setnayan platform you can deploy, sign in to, and verify works end-to-end across web, iOS, Android, and macOS — before any single feature iteration is built on top of it.

In plain language, three deliverables:

- All your accounts are created — Vercel, Supabase, Cloudflare, GitHub, Apple Developer, Google Play Console, YouTube, BDO business + GCash for Business (Setnayan Pay V1), Anthropic, etc. All API keys and credentials in hand. (PayMongo + Stripe deferred to V1.5.)

- The codebase skeleton runs — npm run dev boots a Next.js app, signs you into Supabase, lets you create a test event, and the data appears in your Supabase dashboard.

- Sync works across platforms — change something on your iPhone, see it on your laptop within 2 seconds. Sign in once, see your data everywhere.

Once 0013 is done, 0000 (the app shell) plugs into this foundation. Then 0001–0012 layer on as feature iterations.

## How this document is organized

Three sections, in the order you’ll go through them:

- Section A — User Setup Checklist. Step-by-step. Every account, credential, and configuration that you, the user, must obtain. Claude Code can’t sign up for accounts on your behalf.

- Section B — Claude Code Implementation Guide. What Claude Code builds once you’ve completed Section A. Project skeleton, schemas, integrations, deployment configs.

- Section C — Integration Tests. What both of us together verify works after the build. Testing checklists for sync, auth, deployment, and cross-platform consistency.

Read Section A first, do all the steps. Hand off the credentials to Claude Code. Claude Code then runs Section B. Together you both verify Section C.

# Section A — User Setup Checklist

These are the things only you can do. Each step ends with a credential or config you’ll provide to Claude Code via a .env.local file or the Vercel/Supabase dashboard secrets.

## Step A1 — Domain (15 min)

Before anything else: own the domain.

- Go to a domain registrar (Namecheap, Google Domains, Cloudflare Registrar — Cloudflare’s the cheapest with no markup).

- Buy setnayan.com (target V1 domain) and / or setnayan.ph. Cost: ~₱500–₱1,500/year. The historical setnayan.com domain is kept on file for the “” footer redirect period (90 days post-launch).

- Note the domain control panel login.

You’ll provide Claude Code: the domain name (e.g., setnayan.com).

## Step A2 — GitHub repository (10 min)

- Sign in to https://github.com (or sign up if you don’t have an account).

- Create a new repository called setnayan (private).

- Don’t initialize with a README — Claude Code will scaffold the project.

- Note the repo URL (e.g., git@github.com:yourname/setnayan.git).

- Generate a Personal Access Token with repo scope at https://github.com/settings/tokens. This is for CI integrations.

You’ll provide Claude Code: - Repo URL - Personal Access Token (kept in 1Password / secure note; pasted into Vercel + Supabase dashboards later)

## Step A3 — Vercel account (15 min)

- Sign up at https://vercel.com — sign in with GitHub for cleanest integration.

- Add a payment method (Pro plan is $20/month per member; Hobby plan is free for personal projects but limits production traffic — Setnayan will need Pro within weeks of launch).

- From the dashboard, click “Add New… → Project” and import the GitHub repo from Step A2.

- Don’t deploy yet — just connect.

- From your Vercel team’s “Settings → Domains,” prepare to add setnayan.com later (Step A12).

- Generate a Vercel API token at https://vercel.com/account/tokens for any CLI/CI usage.

You’ll provide Claude Code: - Vercel project name - Vercel team slug (your team name) - Vercel API token

## Step A4 — Supabase project (20 min)

- Sign up at https://supabase.com.

- Create a new project. Name it setnayan-prod. Pick a region close to the Philippines (Singapore ap-southeast-1 is the closest).

- Set a strong database password — save it in 1Password.

- Wait ~2 minutes for the project to provision.

- From the project dashboard, go to “Project Settings → API” and copy:

  - Project URL (e.g., https://abcdefg.supabase.co)

  - anon public key — safe to expose in client code

  - service_role key — server-only, NEVER expose to client. Treat as the most sensitive credential.

- Go to “Project Settings → Database → Connection string” and copy the direct PostgreSQL connection string for migrations.

- Go to “Authentication → Providers.” Enable:

  - Email (magic-link + password) — already on by default

  - Google OAuth (optional, recommended for quick sign-in — requires Google Cloud OAuth credentials, ~10 min extra setup)

  - Apple OAuth (optional, recommended for iOS — requires Apple Developer Sign in with Apple, ~15 min extra setup)

- Add a payment method. Free tier covers up to 500MB database + 1GB storage; Pro is $25/month and you’ll likely need it within a month.

- Connect Supabase to GitHub for migration auto-apply — go to “Database → Migrations” and connect the GitHub repo. (Optional; can be done later via CLI.)

You’ll provide Claude Code: - Project URL - anon public key - service_role key (kept in 1Password; pasted into Vercel env vars and the local .env.local) - Database connection string

## Step A5 — Cloudflare account + R2 bucket (20 min)

- Sign up at https://cloudflare.com (or use existing).

- Add the domain from Step A1 to Cloudflare. Cloudflare gives you nameservers; go back to your domain registrar and update them. Wait for propagation (15 min – 24 hr).

- From the Cloudflare dashboard, go to “R2 → Create bucket.” Create three buckets:

  - setnayan-media (production photos, videos, broadcast archives, LED renders)

  - setnayan-staging-media (for non-production environments)

  - setnayan-vendor-contracts (separated for vendor contract documents)

- For each bucket, generate an R2 API token at “R2 → Manage R2 API Tokens.” Give it Object Read & Write scope on the buckets. Save the:

  - Access Key ID

  - Secret Access Key

  - Account ID (top-right of Cloudflare dashboard)

  - Endpoint (per-account, looks like https://<account-id>.r2.cloudflarestorage.com)

- Add a custom domain to one of the buckets so it serves at media.setnayan.com (or similar). This gets you free CDN egress.

You’ll provide Claude Code: - R2 Access Key ID - R2 Secret Access Key - R2 Account ID - R2 Endpoint URL - Bucket names (setnayan-media, etc.) - Custom domain (e.g., media.setnayan.com)

## Step A6 — YouTube master channel (30 min)

For Panood delivery (locked memory: YouTube is the sole viewer-delivery surface).

- Go to https://youtube.com and sign in with a Google account dedicated to Setnayan (don’t reuse personal). Create the account if needed.

- Create a new channel: “Setnayan Weddings” (or your preferred brand name). This is Setnayan’s master broadcast channel.

- Verify the channel via SMS (required for live streaming + 24-hr-or-longer videos).

- Critically: DO NOT enroll the channel in YouTube Partner Program (YPP). The channel must stay non-monetized. Enrolling it would risk ads on couples’ wedding broadcasts.

- Go to https://console.cloud.google.com — create a Google Cloud project named setnayan-prod.

- Enable the YouTube Data API v3 in the project’s API library.

- Create OAuth credentials:

  - Application type: Web application

  - Authorized redirect URIs: https://setnayan.com/api/oauth/youtube/callback (and a localhost variant for dev)

  - Save the Client ID and Client Secret.

- Use the OAuth consent flow to grant Setnayan’s prod backend access to the YouTube channel (one-time; the refresh token gets stored in Supabase as a Setnayan-side credential).

You’ll provide Claude Code: - YouTube channel ID (@SetnayanWeddings or whatever) - Google OAuth Client ID + Client Secret - The first OAuth-flow refresh token (Claude Code will help you complete the flow once)

## Step A7 — Setnayan Pay (manual reconciliation per 0034) — receiving accounts (1–3 days)

V1 ships without an automated payment gateway. Setnayan Pay is the manual reconciliation flow defined in iteration 0034: customer checks out → app displays Setnayan-owned BDO + GCash QR codes → customer pays externally → uploads screenshot → admin verifies and approves. PayMongo evaluation is deferred to V1.5; this step is left as a placeholder so the future automation can drop in without restructuring the integration layer.

- Open Setnayan’s BDO business checking account (1–3 days). DTI/SEC registration, business permit, government IDs of authorized signatories. Get the account number + bank QR code (BDO Mobile app → “My QR”). Save the QR PNG.

- Open Setnayan’s GCash for Business account (1 day). Submit DTI cert + government ID via the GCash for Business onboarding portal. Get the GCash QR (download from the merchant dashboard). Save the QR PNG.

- Upload both QRs to admin console (per 0023 § 3.5c Payment Methods Upload) so they appear on the customer-facing payment screen described in 0034 § 3.4.

- (Deferred — V1.5) PayMongo or GCash Merchant API integration for automated reconciliation. Until then, the Transactions Handler admin role per § 9.1 reviews payment-proof screenshots manually within the 24-hr SLA.

You’ll provide Claude Code: - BDO business account number + QR PNG file path - GCash business mobile number + QR PNG file path - (Later, V1.5) PayMongo test + live keys when automation is greenlit

## Step A8 — Stripe account (international payments, 30 min – 1 day) — DEFERRED to V1.5

International card payments are V1.5 scope. V1 ships PH-only (Setnayan Pay manual reconciliation per 0034). The original Stripe step is preserved below for V1.5 prep.

- Sign up at https://stripe.com.

- Submit business verification.

- From “Developers → API keys,” save:

  - Test publishable key

  - Test secret key

  - Live publishable key (after approval)

  - Live secret key

- Set up webhook endpoint at https://setnayan.com/api/webhooks/stripe. Save the signing secret.

You’ll provide Claude Code: - Stripe Test publishable key + secret key - Stripe Live publishable key + secret key (later) - Stripe webhook signing secret

## Step A9 — Anthropic API account (Claude API for AI features, 10 min)

For AI Video Highlight + AI Edited Highlight rendering.

- Sign up at https://console.anthropic.com.

- Add a payment method.

- Go to “API Keys” and create a key for Setnayan prod.

You’ll provide Claude Code: Anthropic API key.

## Step A10 — Apple Developer Program (iOS + macOS, $99/year, 1–3 days)

Required for shipping the iOS Papic app and the macOS desktop app.

- Sign up at https://developer.apple.com — uses your Apple ID.

- Pay the $99/year fee.

- Apple takes 1–3 days to approve. While waiting, Claude Code can build the iOS skeleton in simulator-only mode.

- After approval:

  - Go to “Certificates, Identifiers & Profiles.”

  - Create an App ID for app.setnayan.ios (your bundle identifier).

  - Create another App ID for app.setnayan.macos.

  - Generate a development certificate and a distribution certificate.

  - Generate provisioning profiles for both bundle IDs.

- Set up App Store Connect at https://appstoreconnect.apple.com — create the app records for iOS and macOS so submission is unblocked when the apps are ready.

- For push notifications later: generate APNs keys (under “Keys” → APNs).

You’ll provide Claude Code: - Apple Team ID - iOS bundle identifier (app.setnayan.ios) - macOS bundle identifier (app.setnayan.macos) - Distribution certificate + provisioning profiles (kept in Apple’s keychain or 1Password — Claude Code references them for build configs)

## Step A11 — Google Play Console (Android, $25 one-time, 1–2 days)

- Sign up at https://play.google.com/console.

- Pay the $25 one-time registration.

- Google takes 1–2 days to approve.

- After approval, create a new app: Setnayan.

- Generate an upload key (Android signing key) and store it securely.

- Set up Google Play Billing if you’ll process in-app purchases through Android (optional — Setnayan V1 currently uses Setnayan Pay manual reconciliation per 0034; in-app billing is V1.5 scope).

You’ll provide Claude Code: - Android package name (app.setnayan.android) - Upload key keystore + password - Service account JSON for Play Console API (for CI auto-deploy)

## Step A12 — Domain DNS (after Steps A2–A5 done, 30 min)

- Once Vercel project + Supabase + Cloudflare R2 are set up, point DNS records.

- In Cloudflare DNS:

  - A record setnayan.com → Vercel’s IP (Vercel’s dashboard shows you what to point to)

  - CNAME record www.setnayan.com → setnayan.com

  - CNAME record media.setnayan.com → R2 custom domain

  - SPF / DKIM records for transactional email (set up via Resend or Postmark — Claude Code will tell you which)

- Verify the domain in Vercel (“Settings → Domains → Add”).

- Enable HTTPS (automatic via Vercel + Cloudflare).

You’ll provide Claude Code: confirmation that DNS is propagated and https://setnayan.com resolves to the Vercel deployment.

## Step A13 — Transactional email (Resend recommended, 15 min)

Supabase Auth needs a sender for magic-link emails.

- Sign up at https://resend.com.

- Verify a sending domain (e.g., mail.setnayan.com). Resend gives you DNS records; add them to Cloudflare DNS.

- Generate an API key.

- In Supabase dashboard, go to “Authentication → Email Templates → SMTP Settings.” Enter Resend SMTP credentials.

You’ll provide Claude Code: Resend API key + verified sender address (hello@mail.setnayan.com).

## Step A14 — Sentry account (error tracking, optional but recommended, 10 min)

- Sign up at https://sentry.io.

- Create projects for: web (Next.js), iOS (Apple), Android (Google).

- Save the DSN (Data Source Name) for each project.

You’ll provide Claude Code: three Sentry DSNs (one per platform).

## Step A15 — Suno account (music catalogue, per playbook 14, 30 min)

For Personal Reels music catalogue.

- Sign up at https://suno.com.

- Subscribe to Suno Premier (~$30/month) — generates owned-AI music.

- Generate the ~400-track catalogue per playbook 14’s instructions (this is content workstream work, can run in parallel with platform setup).

You’ll provide Claude Code: Suno-generated MP3 files uploaded to R2’s setnayan-media/music_catalogue/ per the playbook’s directory convention.

## Step A16 — Final credential summary

By the end of Section A, you should have a .env.local skeleton ready to hand to Claude Code. Roughly:

# Domain
NEXT_PUBLIC_SITE_URL=https://setnayan.com

# Supabase
NEXT_PUBLIC_SUPABASE_URL=https://abcdefg.supabase.co
NEXT_PUBLIC_SUPABASE_ANON_KEY=eyJh...
SUPABASE_SERVICE_ROLE_KEY=eyJh...
DATABASE_URL=postgres://...

# Cloudflare R2
R2_ACCESS_KEY_ID=...
R2_SECRET_ACCESS_KEY=...
R2_ACCOUNT_ID=...
R2_ENDPOINT=https://...r2.cloudflarestorage.com
R2_BUCKET_MEDIA=setnayan-media
R2_BUCKET_VENDOR_CONTRACTS=setnayan-vendor-contracts
R2_PUBLIC_URL=https://media.setnayan.com

# YouTube
GOOGLE_OAUTH_CLIENT_ID=...
GOOGLE_OAUTH_CLIENT_SECRET=...
YOUTUBE_CHANNEL_ID=...
YOUTUBE_REFRESH_TOKEN=...

# Setnayan Pay (V1 — manual reconciliation per 0034). No automated gateway.
# Receiving-account QR file paths are uploaded via admin console (0023 § 3.5c), not env vars.
# PayMongo and Stripe keys are V1.5 prep only — not used by V1 code paths.
# PAYMONGO_SECRET_KEY=sk_test_...           # V1.5 — automated reconciliation
# PAYMONGO_WEBHOOK_SECRET=...               # V1.5
# STRIPE_SECRET_KEY=sk_test_...             # V1.5 — international card payments
# STRIPE_PUBLISHABLE_KEY=pk_test_...        # V1.5
# STRIPE_WEBHOOK_SECRET=...                 # V1.5

# Anthropic
ANTHROPIC_API_KEY=sk-ant-...

# Resend (transactional email)
RESEND_API_KEY=re_...
RESEND_FROM_ADDRESS=hello@mail.setnayan.com

# Sentry
SENTRY_DSN_WEB=https://...@sentry.io/...
SENTRY_DSN_IOS=https://...@sentry.io/...
SENTRY_DSN_ANDROID=https://...@sentry.io/...

# Apple (for iOS/macOS builds — kept in Xcode keychain, referenced in build configs)
APPLE_TEAM_ID=...
IOS_BUNDLE_ID=app.setnayan.ios
MACOS_BUNDLE_ID=app.setnayan.macos

# Google Play (for Android builds — kept in keystore, referenced in build.gradle)
ANDROID_PACKAGE=app.setnayan.android

Hand this .env.local to Claude Code (paste in chat with secrets redacted, OR drop the file in the project repo’s root which is git-ignored). The same values get configured in Vercel’s dashboard for production.

# Section B — Claude Code Implementation Guide

What Claude Code does once you’ve completed Section A. Each step is something Claude Code executes; you only review and approve.

## Step B1 — Scaffold the Next.js + Supabase project

Claude Code creates the GitHub repo’s initial commit:

setnayan/
├── .env.local                  (you provide)
├── .env.example                (Claude Code commits this with placeholder values)
├── package.json                (Next.js 15, TypeScript, Tailwind, Supabase JS)
├── next.config.mjs
├── tailwind.config.ts
├── tsconfig.json
├── app/                        (Next.js 15 App Router)
│   ├── (auth)/login/page.tsx
│   ├── dashboard/page.tsx       (event picker)
│   ├── dashboard/[event-id]/    (the four bottom-nav tabs)
│   └── ...
├── components/
│   ├── ui/                     (shadcn/ui components)
│   ├── chrome/
│   │   ├── TopBar.tsx          (event pill + wallet pill + avatar)
│   │   └── BottomNav.tsx       (4 tabs)
│   └── ...
├── lib/
│   ├── supabase/
│   │   ├── server.ts            (server-side Supabase client)
│   │   ├── client.ts            (browser-side Supabase client)
│   │   └── middleware.ts        (auth refresh middleware)
│   ├── r2/                      (R2 signed URL helpers)
│   └── youtube/                 (YouTube API helpers)
├── supabase/
│   ├── migrations/              (SQL migrations)
│   ├── functions/                (Edge Functions in TypeScript)
│   └── seed.sql                  (test data)
├── ios/                          (iOS native app skeleton — Step B5)
├── android/                      (Android native app skeleton — Step B6)
├── desktop-macos/                (Tauri macOS shell — Step B7)
└── tests/
    └── integration/              (Playwright + cross-platform tests)

## Step B2 — Apply the V1 schema as Supabase migrations

Claude Code writes SQL migrations covering every table from iterations 0000–0012. One migration per logical group:

supabase/migrations/
├── 20260509_000_users_and_events.sql    (0000 + 0001 schemas)
├── 20260509_001_event_members.sql        (0000 join-flow tables)
├── 20260509_002_qr_invitation.sql        (0002 tables + extensions)
├── 20260512_034_payments_and_cart.sql    (0034 service_catalog + carts + service_orders + comp_grants — replaces the retired 0003 token wallet)
├── 20260509_004_invitation_widgets.sql   (0004)
├── 20260509_005_led_background.sql       (0005)
├── 20260509_006_vendors.sql              (0006)
├── 20260509_007_budget.sql               (0007)
├── 20260509_008_seating.sql              (0008)
├── 20260509_009_photo_delivery.sql       (0009)
├── 20260509_010_mood_board.sql           (0010)
├── 20260509_011_live_stream.sql          (0011 — base + add-ons + monogram + style pack)
├── 20260509_012_paparazzi.sql            (0012)
└── 20260509_013_rls_policies.sql         (Row-Level Security on every table)

Each migration applies via the Supabase CLI: supabase db push. CI auto-applies on merge to main.

## Step B3 — RLS policies for every table

Default deny. Explicit allow per event_members membership. Pattern:

-- Example: guests table
ALTER TABLE guests ENABLE ROW LEVEL SECURITY;

-- Couples can read/write all guests of events they're a couple member of
CREATE POLICY "couples_full_access" ON guests
  FOR ALL
  USING (event_id IN (
    SELECT event_id FROM event_members
    WHERE user_id = auth.uid() AND member_type = 'couple'
  ));

-- Guests can read their own row only
CREATE POLICY "guests_read_own" ON guests
  FOR SELECT
  USING (id IN (
    SELECT guest_id FROM event_members
    WHERE user_id = auth.uid() AND member_type = 'guest'
  ));

Claude Code writes these for every table. Tests in Section C verify they hold.

## Step B4 — Auth flow + Supabase Realtime wiring

Claude Code builds: - Magic-link sign-in flow (uses Resend for delivery). - Password sign-in flow. - Optional Google + Apple OAuth (if configured in Step A4). - Auth middleware that refreshes JWT tokens. - Realtime subscription helper (useSupabaseSubscribe(eventId, table)) that every iteration’s components use to get live updates.

## Step B5 — iOS native app skeleton (for 0012 Papic)

ios/
├── Setnayan.xcodeproj
├── Setnayan/
│   ├── App.swift                 (SwiftUI app entry)
│   ├── Auth/
│   │   ├── SignInView.swift
│   │   └── SupabaseClient.swift  (Supabase Swift SDK init)
│   ├── Capture/                   (camera capture — Papic spec)
│   │   └── CameraView.swift       (AVFoundation-based)
│   └── ...
└── Setnayan.xcconfig

Builds to simulator immediately. Talks to the same Supabase backend as web. Sign-in works; authenticated user can see their events listed.

## Step B6 — Android native app skeleton (for 0012 Papic)

android/
├── app/
│   ├── src/main/
│   │   ├── java/app/setnayan/
│   │   │   ├── MainActivity.kt
│   │   │   ├── auth/SignInActivity.kt
│   │   │   ├── capture/CameraActivity.kt    (CameraX-based)
│   │   │   └── data/SupabaseClient.kt        (Supabase Kotlin SDK)
│   │   └── res/
│   └── build.gradle
└── settings.gradle

Same auth, same Supabase backend.

## Step B7 — macOS desktop shell (Tauri)

desktop-macos/
├── src-tauri/
│   ├── tauri.conf.json     (Tauri config)
│   ├── Cargo.toml
│   └── src/main.rs         (Rust shell — minimal)
└── package.json

The Tauri shell points to https://setnayan.com (for production) or http://localhost:3000 (for dev). It’s a thin webview wrapper — the web codebase does all the heavy lifting. Ships as Setnayan.app for the Mac App Store.

## Step B8 — CI/CD pipelines

Three separate pipelines via GitHub Actions:

.github/workflows/
├── web-deploy.yml          (Vercel auto-deploys on merge to main, no Action needed beyond confirm)
├── ios-build.yml           (TestFlight upload on tag push)
├── android-build.yml       (Play Console internal track on tag push)
└── supabase-migrations.yml (apply pending migrations to prod Supabase on merge to main)

## Step B9 — Service catalog seed

Claude Code applies a seed migration that inserts every paid service row from CLAUDE.md’s SKU table into Supabase’s service_catalog table. Verifies via Step C5 below.

## Step B10 — Storage signed-URL helpers

R2 doesn’t have native Supabase integration; Claude Code writes a Supabase Edge Function (generate-r2-signed-url) that accepts an event-scoped request, checks RLS via Supabase Auth, and returns a short-lived R2 signed URL. Every photo/video upload from any client goes through this function.

## Step B11 — YouTube broadcast creation Edge Function

For 0011 Panood: when a couple buys the base SKU, an Edge Function creates a YouTube broadcast on Setnayan’s master channel via the YouTube Data API. The OAuth refresh token (from Step A6) is stored in Supabase as a service-level credential.

# Section C — Integration Tests

Verification procedures we run together after Sections A and B. Each test confirms one specific piece of the platform works end-to-end.

## Test C1 — Local dev server boots

git clone <repo>
cd setnayan
npm install
cp .env.local.example .env.local  # then fill in your secrets
npm run dev

Expected: http://localhost:3000 loads, browser console shows no errors, Supabase client is connected (visible via console.log(supabase)).

## Test C2 — Sign in works (magic-link)

- Visit http://localhost:3000/login.

- Enter your email.

- Click “Send magic link.”

- Check your inbox — magic-link email from Resend should arrive within 30 seconds.

- Click the link.

- Expected: redirected to /dashboard, signed in. auth.uid() returns your user ID.

- Open Supabase dashboard → Authentication → Users — your user should be listed.

## Test C3 — Create test event + verify in Supabase

- From the signed-in dashboard, tap “+ Create event.”

- Pick “Weddings” (the only enabled event type per 0000).

- Enter test wedding details and create.

- Open Supabase dashboard → Table Editor → events. The new event row should be visible.

- Open event_members table — the couple membership row should be there too, linking your user to the new event.

- Open event_join_tokens — auto-generated token row should exist.

## Test C4 — Realtime sync between two browser windows

- Open two browser windows side-by-side, both signed in as the same user.

- Both windows show the dashboard for the same test event from C3.

- In Window 1: edit the event name (or add a guest, change a setting).

- In Window 2 (without refreshing): the change should appear within 2 seconds.

This proves Supabase Realtime is wired correctly.

## Test C5 — RLS enforcement (security boundary)

- Sign up a second test user (alice@test.com).

- Sign in as Alice.

- Try to query the test event from Test C3 (which belongs to your first user).

- Expected: zero rows returned. RLS blocks Alice from seeing your data.

- Try to update the event via the API directly:

- const { error } = await supabase.from('events').update({ name: 'hacked' }).eq('id', '<other_user_event_id>');

- Expected: error or zero rows affected.

## Test C6 — Service catalog seeded

SELECT service_key, php_price_centavos FROM service_catalog
WHERE iteration_origin LIKE '0011%';

Expected rows: - panood_base → 250000 - panood_camera_addon → 100000 - panood_hour_addon → 100000 - custom_monogram_pack → 200000 - broadcast_style_pack → 300000 - ai_video_highlight → 200000 - ai_edited_highlight → 500000

Same for 0004 widgets, 0012 paparazzi, etc.

## Test C7 — R2 signed URL upload

- Use the test endpoint Claude Code builds (/api/test/r2-upload).

- Upload a small JPEG.

- Expected: file appears in Cloudflare R2 dashboard under setnayan-media/test/.

- Public URL via https://media.setnayan.com/test/<filename> resolves and serves the image.

## Test C8 — YouTube broadcast creation

- From a signed-in test session, create a test event.

- Trigger the YouTube broadcast Edge Function (/api/test/youtube-create-broadcast).

- Expected: a new private/unlisted broadcast appears on the Setnayan master YouTube channel.

- Verify via YouTube Studio that the broadcast has monetizationDetails.monetization: false and latencyPreference: ultraLow.

## Test C9 — Cross-platform sync (iOS ↔ Web)

- Sign in on iOS app (simulator or device) with the same email used in Test C2.

- Open the same event from C3 on iOS.

- From iOS: change something (event name, RSVP a guest).

- Switch to the browser (still signed in): change should appear within 2 seconds.

- Reverse: change something on web, see it on iOS.

This verifies cross-platform data + realtime sync.

## Test C10 — Cross-platform sync (Android ↔ Web)

Same as C9 but with Android app on emulator or device.

## Test C11 — macOS Tauri shell

- Run npm run tauri:dev in desktop-macos/.

- Tauri window opens, shows the Setnayan web app.

- Sign in.

- Verify same event from C3 appears.

- Edit something — change syncs to web and iOS.

## Test C12 — Production deploy via GitHub push

- Push a small change (e.g., update a comment) to the GitHub main branch.

- Expected within 2 minutes:

  - Vercel auto-deploys the change to https://setnayan.com.

  - Vercel sends a deployment notification (Slack/email).

- Visit production URL, verify the change is live.

## Test C13 — Migration auto-apply

- Add a small Supabase migration locally (e.g., create a table called _test_migration).

- Push to main.

- Expected: GitHub Actions supabase-migrations.yml runs and applies the migration to prod Supabase.

- Verify in Supabase dashboard.

## Test C14 — Sentry error tracking

- Visit https://setnayan.com/api/test/throw-error.

- Within 1 minute: a new event appears in Sentry’s web project dashboard.

## Test C15 — Auth across multiple devices

- Sign in on iOS, Android, web, macOS desktop — same email.

- All four show the same events list.

- Sign out on iOS — others remain signed in (single-device sign-out behavior expected).

- Sign out on web → log fully out → sign back in. Verify session restored.

## Production-readiness gate

The platform is ready for iteration 0000 to ship on top of it once all 15 tests pass. Any failure blocks the V1 launch. Each failure goes back to the relevant Section A or B step for resolution.

## Build sequence for 0013 itself

- Sprint 0a (you, manual, ~1 week elapsed time): complete all of Section A. Most steps are 15–30 min of clicking; the long pole is Apple Developer (1–3 days approval) and BDO business + GCash for Business account opening (1–3 business days each).

- Sprint 0b (Claude Code, ~3–4 days): Section B steps B1–B4. Web app skeleton + auth + realtime + RLS. After B4, you can already sign in, create test events, and the browser-based platform is functional.

- Sprint 0c (Claude Code, ~1 week): Section B steps B5–B7. Native iOS + Android + macOS skeletons. Each stub authenticates and reads events from Supabase. No business features yet.

- Sprint 0d (Claude Code, ~3 days): Section B steps B8–B11. CI/CD + service catalog + R2 helpers + YouTube Edge Function.

- Sprint 0e (you + Claude Code, ~2 days): Run all 15 tests in Section C. Fix anything that fails.

Once 0013 is green: 0000 starts, then iterations 0001–0012 layer on as planned.

## Acceptance criteria

This iteration is shippable when all of the following are true:

- Every account in Section A has been created and credentials are in .env.local and Vercel/Supabase dashboard secrets.

- npm run dev starts the Next.js app, connects to Supabase, and renders the login screen.

- All migrations from Section B have been applied to the prod Supabase project.

- RLS policies are enabled on every user-data table.

- Service catalog has all V1 SKU rows seeded.

- iOS app builds and runs (in simulator), signs in, lists events.

- Android app builds and runs (in emulator), signs in, lists events.

- macOS Tauri app builds and runs, signs in, lists events.

- All 15 integration tests in Section C pass.

- CI/CD pipeline auto-deploys on push to main; auto-applies migrations.

- Sentry projects are receiving events.

- Custom domain https://setnayan.com resolves to the Vercel deployment over HTTPS.

- Supabase + Vercel production env vars match the staging-tested values.

## Open questions (V1.x candidates)

- Do we want to set up a staging environment (separate Vercel deployment + Supabase project) before launch? Recommended; cost is one extra Supabase Pro subscription (~$25/mo).

- Push notifications via APNs/FCM — currently V1 is in-UI only, but the iOS/Android apps are perfect places to add push later. Defer to V1.1.

- Backup strategy for Supabase Postgres — Supabase auto-backs-up daily but custom point-in-time-recovery requires a higher tier ($600/mo Enterprise). Defer until we have real production data to protect.

- Whether to use Supabase Edge Functions or Vercel Edge Functions for backend logic. Both are TypeScript, both work. Recommend Supabase for things that need direct DB access; Vercel for things that integrate with the Next.js frontend.

## Companion specs and cross-references

- 0000_app_shell_and_navigation/ — the first iteration that actually USES this platform.

- 00_Iteration_Connection_Map.md — top-level map showing 0013 as the foundation everything depends on.

- CLAUDE.md — decision log including the 2026-05-09 platform stack lock-in.

- 09_Panood_Feature_Specification.md and 10_Papic_Feature_Specification.md — source specs for native iOS/Android features.

View this iteration’s HTML mockup

View this iteration’s Word document