# Admin Console — Navigation Redesign

Status: CONDITIONALLY APPROVED by owner (2026-06-08) · CORE SHIPPED to prod 2026-06-09 (PR 1–4). All four core PRs are live on www.setnayan.com/admin: - PR 1 (#1124) — nav re-bucket (verb spine + 4-tab mobile + drift fixes). - PR 2 (#1133) — command-center Home (all 11 queues grouped by lane; the “Money to reconcile” lane satisfies the Money-lane sign-off condition; fixed a pre-existing wrong Vendors to verify count). - PR 3 (#1143) — mobile “More” 3-section accordion. - PR 4 (#1144) — two-admin (four-eyes) approval queue /admin/approvals (migration 20260930000000 applied to prod; adversarially security-reviewed). Builds the §9.1 primitive the audit found unbuilt.

Optional remaining (not core): recent-admin-activity feed on Home; platform-alerts strip (needs real data sources); future opt-in of more two-admin action types (refunds/brand/pricing) into the now-built admin_approval_requests primitive. — “for as long as everything is easier to manage with the fixed grouping, then we are good.” Acceptance bar = manageability. Two load-bearing strings: (a) the Money-lane filter in Work is required (without it, dissolving the Money group is a downgrade for finance); (b) the handler-lane seam is wiring, not locks — no real permission control until RBAC ships (separate build). Labels default to the suggested set (“Work”; swappable to “Queues”, group key stays stable). Companion to the clickable prototype Admin_Console_Nav_Redesign_2026-06-08.html. Affects iteration 0023 (admin console); touches 0034 (payments/reconciliation), the two-admin approval pattern (§9.1), the §10a/§10b internal-account tiers, and 0023 §4.3 handler roles. No code changed — this is design only, the sibling of the vendor redesign (Vendor_Dashboard_Nav_Redesign_2026-06-08.md).

## 0. Scope

A re-organization of the admin console’s information architecture for both desktop and mobile: more-at-once on desktop (dense queues, bulk actions, master-detail), compact on mobile (single-tap approvals on the go), one nav source of truth (mobile flattens, desktop expands). It does not add product scope — it re-buckets the ~44 shipped /admin/* surfaces and deepens three of them (Home, Work, the two-admin Approvals queue). Several calls below are load-bearing and are flagged for sign-off in §8.

Anchored against all three sources. Live www.setnayan.com/admin (confirmed auth-gated — the real shipped console sits behind sign-in, so the canonical reference is the code); shipped code on origin/main (apps/web/app/admin/_components/admin-sidebar.tsx + admin-bottom-nav.tsx + mobile-landing-grid.tsx + the ~53 page.tsx route files); and the iteration spec 0023_admin_console/0023_admin_console.md. Where the spec (“31 surfaces”, “8 groups”) disagrees with the code (6 groups, ~44 surfaces), the code wins — the spec’s own AS-BUILT header says so.

## 1. Why — current state and its problems

Shipped today (apps/web/app/admin, _components/admin-sidebar.tsx + admin-bottom-nav.tsx):

- Desktop — 6 sidebar groups (remapped 8→6 on 2026-06-04 “for a simpler console”):

  - Home — Overview (/admin)

  - Queues — Payments · Payment options · Verify · Disputes · Force majeure · Reviews · Help · Setnayan AI abuse

  - Directory — Users · Vendors · Demo vendors · Events · Venues · Wedding types · Wedding traditions

  - Money — Pricing · Budget Planner · Discount codes · Add-ons · Payouts · Token bands · Token sales · Receipts · Payment methods

  - Insights (key funnels) — Growth · Funnels · Operations & Hiring · Telemetry · Connection logs · Offline daemon

  - Manage (key content, collapsed by default) — Taxonomy · Website · Ads · Setnayan AI brain · Moodboard library · Songs · Settings · Demo mode

- Mobile — 5 bottom tabs (Home · Queues · Directory · Money · More) → 4 mobile-overflow landing-grid pages that re-render the same NavGroup[] as cards. “More” = Insights + Manage merged (~14 cards).

The grouping was reshuffled twice (8→6) pragmatically, never from an ops-first principle. The problems:

- The defining workload of an ops console — “what’s pending” — is scattered across four groups. Genuine act-now queues live in Queues (Payments, Verify, Disputes, Force majeure, Reviews, Help, AI abuse, Payment options) but three more hide elsewhere: Token sales reconciliation sits in Money, Taxonomy requests review sits in Manage, and the two-admin approval queue sits inside Settings with no nav entry at all. An admin can’t see their whole worklist in one place.

- The two-admin approval loop is half-built and has no home. The spec is explicit — §3.1 lists “Two-admin approvals pending” as a Home card, §4 defines the four-eyes pattern, and the §1 cross-reference table says the queue opens from Home. In code, request creation exists (apps/web/app/admin/users/actions.ts writes admin_approval_requests), but no surface anywhere lets a second admin see and approve a pending request — and the shipped Home (which does surface 4 live action-queue counts) omits it entirely. For a console where “Admin A is waiting on Admin B” is a daily blocker, the highest-stakes loop in the whole console can’t actually be completed in the UI.

- “Money” is a grab-bag mixing act-now queues with set-once config. Reconcile-now work (Token sales) sits beside pricing config (Pricing, Add-ons, Discount codes, Token bands, Budget Planner), payment records (Receipts), and a fraud-critical security surface (Payment methods — receiving-account numbers, two-admin gated). Four different kinds of work, one bucket. Meanwhile Payments — also a reconcile queue — lives in Queues, so the two halves of “money in” are split by the wrong axis.

- Grouping is by noun-domain, not by what the admin does. Queues / Directory / Money / Insights / Manage are topics. But an ops tool’s primary axis is the verb: act on what’s pending (queues + approvals + requests) → look something up (people/vendors/events) → tune the platform (pricing, content, settings, analytics). Set-once config (Taxonomy editor, Website, Songs) gets the same sidebar weight as the daily queue grind.

- Home under-surfaces the workload. The shipped Home shows 4 of ~12 pending queues (Verify, Payments, Disputes, Review appeals). It misses Payment-options moderation, Force majeure, AI abuse, Help tickets, Token sales, Taxonomy requests, and — per problem #2 — two-admin approvals. The spec’s §3.1 wants a 6-card overview plus platform alerts plus a recent-admin-activity feed; the code has the first idea but not the full picture.

- No permission scoping in the nav. The spec defines named handler roles (§4.3: Verification Handler, Payments Handler, Disputes Handler, Customer/Vendor Accounts Handler, Ops Lead) and three account tiers (🟣 Internal §10a, 🟢 Team Pool §10b, plain Admin). But the layout guard is a flat isAdmin = is_internal || is_team_member || account_type==='admin' — every admin sees all ~44 surfaces identically. A Payments Handler wades through Verify, Taxonomy and Songs they never touch. (RBAC isn’t built; the nav should at least be shaped to support lanes.)

- Mobile copies the vendor thumb-nav model, which doesn’t fit an ops tool. The 5 mobile tabs (Home/Queues/Directory/Money/More) mirror the desktop domain groups rather than asking “what does an admin actually do on a phone?” Admin is desktop-first; the honest mobile job is quick approvals on the go (approve a verification, confirm a matched payment, give a second sign-off) — not browsing Funnels or editing Taxonomy. And “More” is a 14-card dump of two unrelated groups (analytics you read on a big screen + config you set once).

- Live drift artifacts. /admin/notifications (the cross-actor signal reader, shipped per PR #1054) exists as a page but is in no nav — an orphan. /admin/token-purchases (“Token sales”) is in the desktop sidebar but missing from both mobile bottom-nav match arrays, so on mobile it lights up no tab. Small, but real.

## 2. Proposed information architecture

### The spine — 3 primary destinations (the verb axis)

| # | Primary | What it is |
| --- | --- | --- |
| 1 | Home | Command center — every pending queue at a glance + alerts + activity. The morning glance. |
| 2 | Work | The queue-clearing workspace — all act-now surfaces in one master-detail, with handler-lane filters. The daily grind. |
| 3 | Directory | Look-up — find a person / vendor / event / venue. Read-mostly. |

Home vs Work is the dashboard-vs-worklist split every real ops console has: Home = situational awareness + jump-off; Work = actually do the thing. They share one count source so the numbers always agree.

### The grouped sections (collapsible sidebar groups on desktop / grouped accordion in mobile “More”)

- Insights (read — desktop dashboards): Growth · Funnels · Operations & Hiring · Telemetry · Connection logs · Offline daemon

- Money & Catalog (tune — set-once config + records): Pricing · Add-ons · Discount codes · Token bands · Budget Planner · Receipts · Payment methods 🔒

- Platform (tune — config, content & security): Settings 🔒 · Taxonomy editor · Website · Ads · Setnayan AI brain · Moodboard library · Songs · Wedding types (per-religion launch gate) · Wedding traditions (content) · Notifications · Demo mode

### Work — the 12 unified act-now surfaces (grouped into handler lanes)

| Lane | Queues |
| --- | --- |
| Trust & supply | Verify · Taxonomy requests · Payment options (vendor destination screening) |
| Money | Payments (reconcile) · Payouts (release) · Token sales (confirm pack purchase — each row links to the vendor’s wallet vendors/[id]/tokens to adjust balance / read the ledger) |
| Recourse | Disputes · Force majeure · Review appeals · AI-abuse flags |
| Approvals & support | Two-admin approvals (§9.1) · Help tickets |

This pulls back the three scattered surfaces (Token sales from Money, Taxonomy requests from Manage, two-admin Approvals from Settings) and gives the four-eyes queue a first-class home.

### Desktop ↔ mobile mapping (one source of truth)

The NavGroup[] array stays the single source of truth — exactly as today, where the 4 mobile landing grids consume the same array by introspection. The redesign keeps that contract:

- Desktop renders the full sidebar: 3 spine items + 3 collapsible groups; Work expands into its master-detail with an inner queue-rail (the 12 queues, grouped by lane, each with a live count).

- Mobile shows a 4-tab spine (Home · Work · Directory · More); More flattens the 3 groups into a searchable 3-section accordion. Work becomes the quick-approve surface (see §5).

Group key continuity (the existing funnels→“Insights” / content→“Manage” localStorage-preserving divergence) carries over: relabel freely, keep keys stable so open-state survives. Role filtering (the forward handler-lane subset) layers on top of the same array.

## 3. Load-bearing decisions

### 3.1 Verb-based spine replaces the noun-domain 6-group — and the dedicated “Money” group dissolves

The biggest structural call. Today’s six topic groups become a 3-item spine (Home / Work / Directory) + 3 tune-groups (Insights / Money & Catalog / Platform). “Money” stops being a primary group: its queues (Payments, Payouts, Token sales) move into Work, its config (Pricing, Add-ons, Discount codes, Token bands, Budget Planner, Receipts, Payment methods) moves into Money & Catalog. Mitigation for finance-minded admins: Work’s Money lane filter shows all three money queues together in one click, and Money & Catalog keeps all config together — so “all money in one place” is one filter away, while the spine stays ops-shaped.

### 3.2 Unify every act-now surface into “Work”

Work holds all 12 queues, including the three that are scattered today. A queue is “a list of things in a pending state an admin resolves” — Verify, Payments, Payouts, Token sales, Disputes, Force majeure, Review appeals, AI abuse, Payment-options screening, Taxonomy requests, Two-admin approvals, Help. Desktop renders this as master-detail (queue-rail → list → work-in-place); the queue-rail carries live counts and lane filters (All / Trust / Money / Recourse / Approvals / Support).

### 3.3 Elevate the two-admin Approvals queue to a first-class Work surface and a Home card

This realizes what the spec already intends (§3.1 Home card, §4 pattern, §1 cross-ref table) but the code only half-built: requests are created from Users actions, yet no reading/approval surface exists for the second admin. So this is net-new UI, not a re-bucket — Approvals gets its own queue in Work and its own card on Home, with the four-eyes guard visible: you cannot approve a request you initiated (the prototype disables your own row and says why). This is the most under-served critical surface today.

### 3.4 Home = full command center (not a 4-of-12 subset)

Home surfaces all pending queues grouped by theme (Trust & supply / Money to reconcile / Recourse / Approvals & support), plus the platform-alerts strip (R2 quota, GCash-sync freshness, RLS failures) and the recent-admin-activity feed — both called for in spec §3.1 but absent from the shipped Home. Every card is tappable → jumps straight into that queue in Work. This is also where the 3-actor mandate lands: Home is the single place every customer→vendor signal (dispute, review, cancellation) and admin signal (verification, payout, approval) shows up as actionable work.

### 3.5 Mobile = approvals-on-the-go, not a domain-tab mirror (challenges the vendor 5-tab model)

The vendor redesign’s 5 thumb-tabs fit a sales surface used on a phone. Admin is desktop-first, so the mobile question isn’t “which domains get tabs” — it’s “what can an admin usefully finish on a phone?” The answer is single-tap approvals: approve a clean verification, confirm a high-confidence payment match, give a second sign-off, resolve a dispute step. So mobile is 4 tabs (Home / Work / Directory / More): Home is the glance with two-admin approvals pinned at top; Work is a quick-approve list that carries the on-the-go subset and gracefully degrades the heavy parts (“2 low-confidence matches — reconcile on desktop”, “open full 12-doc review on desktop”) rather than cramming bulk master-detail onto 390px; Directory is search-first; More is the grouped accordion. Dense queues, bulk actions and analytics stay desktop-only by design.

### 3.6 Permission scoping: handler lanes + tier-aware locks (forward design — RBAC not built)

The nav is shaped for the spec’s §4.3 handler roles and §10a/§10b tiers, even though enforcement is a later build: - Handler lanes — the Work queue-rail’s lane filter (Trust / Money / Recourse / Approvals / Support) is the seam. When RBAC ships, a handler’s lane auto-scopes their Home + Work to only their queues (the prototype demos this: switching to “Handler · scoped” filters Work to the Trust lane and dims the config groups). Until then it’s a manual filter everyone shares. - Tier-aware locks — sensitive surfaces show a 🔒 two-admin marker instead of hiding (Payment methods, Brand & theme, Feature flags, Admin/Internal/Team-Pool provisioning, mid-quarter price/frequency changes). Mirrors the vendor “show the lock, sell the path” pattern — here the lock communicates the four-eyes gate. The topbar badge already shows the admin’s tier (🟣 Internal / 🟢 Team Pool / Admin).

### 3.7 Dual-face surfaces — one feature, two nav homes

Three surfaces have both a queue face (act-now → Work) and an editor/config face (tune → a group). Keep them split, clearly: - Taxonomy — Requests queue (review-in-place: map / accept / keep-private / reject) in Work; the drag card-tree editor in Platform. - Payments — Payment options (screen vendor bank/QR/link destinations) is a moderation queue in Work; Payment methods (Setnayan’s own receiving accounts, 🔒) is config in Money & Catalog. - Reviews — Appeals queue (self-review gate) in Work; review content/moderation reachable from a vendor’s Directory record.

### 3.8 Drift fixes folded in

/admin/notifications gets a real nav home (Platform → Notifications) — no more orphan. /admin/token-purchases (Token sales) is added to the mobile match arrays (today it lights up no mobile tab). Both are one-line nav-array edits when this lands.

## 4. Desktop affordances (“more at once”)

- Persistent collapsible sidebar with the 3-item spine pinned and the 3 tune-groups expandable; inline live counts on Work and each queue.

- A top utility bar keeping global search + tier badge + notifications bell always in view.

- Master-detail Work: a queue-rail (12 queues, grouped by lane, with counts) + a list + work-in-place — no drilling between separate pages to clear a queue.

- Lane filters + bulk on Work (select-many, filter by age/value) and fuzzy-match suggestions on Payments (the 4-tier matcher from 0034 §match_inbox_to_order, shown with a confidence bar so the admin approves a suggestion rather than hunting).

- Cross-queue context — the recent-admin-activity feed on Home so operators see what teammates just did (avoids two admins working the same row).

## 5. Mobile (compact)

- 4-tab spine in the thumb zone (Home / Work / Directory / More); Work badge shows the total pending.

- Home = tappable signal cards with two-admin approvals pinned first (the highest-value phone action).

- Work = quick-approve — single-tap Approve/Reject/Confirm on the on-the-go subset; heavy bulk + low-confidence reconciliation explicitly punt to desktop with a one-line note (no crippled master-detail on 390px).

- “More” is a 3-section accordion (Insights / Money & Catalog / Platform) + search — never a flat list; desktop-best dashboards carry a small “desktop” hint.

## 6. What’s net-new vs shipped 0023

| Net-new | Re-bucketing only (low effort) |
| --- | --- |
| Two-admin Approvals as a first-class Work queue + Home card (3.3) — lifts it out of Settings | The 3-spine + Insights/Money & Catalog/Platform grouping (3.1) |
| Command-center Home surfacing all queues + alerts + activity (3.4) | Token sales / Taxonomy requests pulled into Work (3.2) |
| Work master-detail with a queue-rail + lane filters (4) | Money group dissolved → queues to Work, config to Money & Catalog (3.1) |
| Mobile quick-approve Work + graceful desktop-punt (3.5) | Dual-face split made explicit (3.7) |
| Handler-lane scoping + tier locks as a design seam (3.6) — RBAC enforcement is later | Drift fixes: notifications nav home + token-sales mobile match (3.8) |

## 7. Migration & risk

Low–moderate. The code already uses one NavGroup[] source of truth that the 4 mobile landing grids consume by introspection, and group keys are preserved across relabels (localStorage open-state continuity — the existing funnels/content divergence proves the pattern). Most of this is re-bucketing + relabels + the two one-line drift fixes. The genuinely new build is: the command-center Home (assemble the remaining queue counts — the queries already exist per-queue), the Work master-detail shell (a rail + the existing per-queue pages rendered in-pane), the two-admin Approvals queue UI (the admin_approval_requests table + four-eyes CHECK already exist per §4.1), and the mobile quick-approve subset. Handler-lane enforcement (RBAC) is explicitly out of scope here — the redesign only adds the lane filter seam so RBAC can slot in later without another nav change.

## 8. Open questions for owner sign-off

- Verb-based spine + dissolving “Money” (3.1) — adopt Home / Work / Directory + Insights / Money & Catalog / Platform, and move money queues into Work while money config goes to Money & Catalog? (Biggest structural change.)

- Spine + group names — Home · Work · Directory; Insights / Money & Catalog / Platform. OK to adopt these labels? (Or keep “Queues” instead of “Work” for continuity — keys stay stable either way.)

- Two-admin Approvals first-class (3.3) — promote it to a Work queue + Home card now (it’s spec-intended but code-buried)?

- Mobile = approvals-on-the-go, 4 tabs, heavy→desktop (3.5) — confirm we break from the vendor 5-tab thumb model and build Work-mobile as a quick-approve subset rather than full master-detail?

- Permission scoping (3.6) — build the handler-lane filter seam now (design-only, everyone shares it) and defer RBAC enforcement + per-handler auto-scoping to a later sprint? Confirm the lane→handler map (Trust→Verification Handler, Money→Payments Handler, Recourse→Disputes Handler, etc.).

- Build order — ship the cheap wins first (re-bucketing + drift fixes + full command-center Home), then the deeper pieces (Work master-detail, two-admin queue UI, mobile quick-approve)?

## 9. References

- Prototype (clickable, both form factors × backlog/clear × 🟣 Internal/🟢 Team Pool/Handler): Admin_Console_Nav_Redesign_2026-06-08.html

- Sibling redesign (same method): Vendor_Dashboard_Nav_Redesign_2026-06-08.md (+ .html)

- Iteration: 0023_admin_console/0023_admin_console.md (Home §3.1 · two-admin pattern §4 · handler roles §4.3 · internal/team tiers §3.5b/§10a/§10b · cross-ref entry-point table §1)

- Shipped nav code (origin/main): apps/web/app/admin/_components/admin-sidebar.tsx · admin-bottom-nav.tsx · mobile-landing-grid.tsx · apps/web/app/admin/layout.tsx (the flat isAdmin guard) · apps/web/app/admin/page.tsx (the current 4-card Home)

- Reconciliation matcher: 0034 §match_inbox_to_order (the 4-tier fuzzy matcher surfaced on the Payments queue)

- Cross-actor signals: project_setnayan_cross_actor_signals (the /admin/notifications reader this gives a nav home)

## Appendix A — complete surface inventory (every /admin/* route → new home)

Audited against origin/main on 2026-06-08: 53 page.tsx files = 38 top-level menus + 11 detail/child routes + 4 mobile-nav scaffolding pages. Every surface is accounted for — nothing is dropped, and orphan-prevention is honored (each route keeps an entry point).

### A.1 Top-level menus (38) → new home

| # | Route (/admin/…) | Today’s group | New home | Notes |
| --- | --- | --- | --- | --- |
| 1 | `(root overview) ¦ Home ¦ **Home** ¦ Becomes the full command center (§3.4) ¦ ¦ 2 ¦verify¦ Queues ¦ **Work** · Trust ¦ ¦ ¦ 3 ¦taxonomy¦ Manage ¦ **Work** (requests) **+ Platform** (editor) ¦ Dual-face (§3.7) ¦ ¦ 4 ¦payment-options¦ Queues ¦ **Work** · Trust ¦ Screen vendor bank/QR/link destinations ¦ ¦ 5 ¦payments¦ Queues ¦ **Work** · Money ¦ Order reconciliation = "manage purchases" ¦ ¦ 6 ¦payouts¦ Money ¦ **Work** · Money ¦ Money out to vendors ¦ ¦ 7 ¦token-purchases(Token sales) ¦ Money ¦ **Work** · Money ¦ Vendor token-pack sales · was missing from mobile match arrays ¦ ¦ 8 ¦disputes¦ Queues ¦ **Work** · Recourse ¦ ¦ ¦ 9 ¦force-majeure¦ Queues ¦ **Work** · Recourse ¦ ¦ ¦ 10 ¦reviews¦ Queues ¦ **Work** · Recourse ¦ Self-review appeals ¦ ¦ 11 ¦concierge-abuse(AI abuse) ¦ Queues ¦ **Work** · Recourse ¦ ¦ ¦ 12 ¦help¦ Queues ¦ **Work** · Support ¦ ¦ ¦ 13 ¦users¦ Directory ¦ **Directory** ¦ "Manage users" — comp/suspend/🟣Internal/🟢Team-Pool ¦ ¦ 14 ¦vendors¦ Directory ¦ **Directory** ¦ "Manage vendors" — +/edit, +/tokens¦ ¦ 15 ¦demo-vendors¦ Directory ¦ **Directory** ¦ +/inquiriesresponder ¦ ¦ 16 ¦events¦ Directory ¦ **Directory** ¦ ¦ ¦ 17 ¦venues¦ Directory ¦ **Directory** ¦ +/[id], +/new¦ ¦ 18 ¦wedding-types¦ Directory ¦ **Platform** ¦ Per-religion launch gate (governance) — **moved** per A.4 ¦ ¦ 19 ¦wedding-traditions¦ Directory ¦ **Platform** ¦ Editable "what to expect" content — **moved** per A.4 ¦ ¦ 20 ¦pricing¦ Money ¦ **Money & Catalog** ¦ "Edit values" — SKU prices ¦ ¦ 21 ¦addons¦ Money ¦ **Money & Catalog** ¦ "Edit values" ¦ ¦ 22 ¦discount-codes¦ Money ¦ **Money & Catalog** ¦ "Edit values" · +/new, +/[id]/edit¦ ¦ 23 ¦token-bands¦ Money ¦ **Money & Catalog** ¦ "Edit values" — ₱100/200/300 burn bands ¦ ¦ 24 ¦budget-planner¦ Money ¦ **Money & Catalog** ¦ "Edit values" — benchmark prices ¦ ¦ 25 ¦receipts¦ Money ¦ **Money & Catalog** ¦ Purchase records ¦ ¦ 26 ¦growth¦ Insights ¦ **Insights** ¦ ¦ ¦ 27 ¦funnels¦ Insights ¦ **Insights** ¦ ¦ ¦ 28 ¦operations-hiring¦ Insights ¦ **Insights** ¦ ¦ ¦ 29 ¦telemetry¦ Insights ¦ **Insights** ¦ ¦ ¦ 30 ¦connection-logs¦ Insights ¦ **Insights** ¦ ¦ ¦ 31 ¦offline¦ Insights ¦ **Insights** ¦ ¦ ¦ 32 ¦settings¦ Manage ¦ **Platform** ¦ Shipped content is **thin** — see A.5 ¦ ¦ 33 ¦website¦ Manage ¦ **Platform** ¦ ¦ ¦ 34 ¦ads¦ Manage ¦ **Platform** ¦ ¦ ¦ 35 ¦brain(AI brain) ¦ Manage ¦ **Platform** ¦ ¦ ¦ 36 ¦moodboard-library¦ Manage ¦ **Platform** ¦ ¦ ¦ 37 ¦songs¦ Manage ¦ **Platform** ¦ ¦ ¦ 38 ¦notifications` | (none — orphan) | Platform | Cross-actor reader · drift fixed (§3.8) |

### A.2 Detail / child routes (11) → stay under their parent

vendors/[id]/edit · vendors/[id]/tokens (manage a vendor’s token wallet — reachable from the vendor record and linked from each Token-sales queue row, per A.4) · venues/[id] · venues/new · discount-codes/[id]/edit · discount-codes/new · force-majeure/[flagId] · demo-vendors/inquiries · demo-vendors/inquiries/[threadId] · settings/payment-methods (also a nav item in Money & Catalog 🔒) · settings/demo-mode (also a nav item “Demo mode” in Platform).

### A.3 Mobile-nav scaffolding (4) — not feature surfaces

queues + money landing pages retired (their queues fold into Work); directory + more landings kept; new work landing added. (These exist only to back the mobile bottom-tabs.)

### A.4 Net-new + judgment calls (need sign-off)

- /admin/approvals — net-new route + UI. The two-admin approval reading/approval surface does not exist anywhere — requests are written from users/actions.ts but no page lets a second admin see and decide them (§3.3, A.5). It needs its own page to become the first-class Work surface + Home card. The admin_approval_requests table + four-eyes CHECK already exist (§4.1) — only the UI is missing.

- vendors/[id]/tokens — keep inside the vendor record, or also surface under the Token sales queue? RESOLVED 2026-06-08 (owner “let’s do it”): surface in both — it stays on the vendor record (Directory) and every Token-sales queue row gets a “Wallet” link to it, so an admin confirming a pack purchase can jump straight to adjust the balance / read the ledger.

- wedding-types + wedding-traditions — keep in Directory, or move both to Platform? RESOLVED 2026-06-08 (owner “let’s do it”): moved to Platform — they’re governance (per-religion launch toggle) + content (editable guide), i.e. “tune”, not “look up”. Directory is now pure record-lookup (Users · Vendors · Events · Venues · Demo vendors); Platform absorbs the two wedding-* surfaces.

- /admin/promoted-events (spec surface #29) — forward / unbuilt. Spec’d 2026-06-03 · V1.6 · no route on origin/main. Compile promoted fairs/events + “Generate mass schedule” broadcast into customers’ Home. When built, it belongs in Platform (a marketing/ops broadcast surface) with its blast action two-admin gated. Listed here so the map is complete against the spec too.

### A.5 Spec-vs-code gap inside “Settings” (accuracy correction)

The 0023 spec (§3.5b/§3.5e/§3.5f/§3.7) describes /admin/settings as a rich hub — brand-mark & theme, feature-flag kill-switches, admin provisioning, internal-account (§10a 🟣) + team-pool (§10b 🟢) management, payment-options policy matrix, fee config, and the two-admin approval queue. On origin/main, the shipped settings page contains only three things: (1) BIR / tax identity (Business name · TIN · address · email · default VAT %), (2) a Payment methods link card → /admin/settings/payment-methods, and (3) a Sentry prod smoke test button. A code scan finds no feature_flag, active_theme, brand_config, team_shared, or two-admin reading UI anywhere under app/admin.

What this means for the proposal:

- The Platform → Settings entry is largely a future hub, not a dense shipped surface. Don’t show it (or the prototype) as if feature flags / brand-theme / policy matrices already exist — they’re spec’d-but-unbuilt and become net-new when built.

- Internal-account / Team-Pool management is done via the Users record (flag actions in users/actions.ts), not a Settings tab as the spec’s §3.5b wording implies — so it correctly lives in Directory → Users, with the add-with-two-admin flow still partial.

- This strengthens §3.3: the two-admin loop isn’t “buried in Settings,” it’s unbuilt — promoting it to a first-class Work queue is the right and necessary call, not just a re-bucket.