# Onboarding — Canonical Fields Build Plan (2026-06-05)

Closes the gaps between the owner-locked 19 onboarding outputs (Onboarding_Blueprint_2026-05-30.md §3.0a) and what the live apps/web flow persists today. Grounded in app/onboarding/wedding/{types.ts,actions.ts} + the events schema (migrations 20260719000000_onboarding_v2_event_columns · 20260724000000_event_style_preferences · 20260525010000_vendor_hq_geocode_and_event_venue_anchor · 20260519100000_iteration_0048_event_moderators_foundation · 20260731000000_master_song_list_foundation).

Key reconciliation finding: the shipped commit (commitOnboardingWedding) is ahead of Blueprint §3.0 — region, the find-vendor shortlist→anchor, mood_feel_key, and music_playlist_seed already persist. So most of the 19 are done; the real work is 5 gaps, the largest of which (role) is also the smallest fix.

## Already shipped — no work (10 of 19)

| Field | Persisted to |
| --- | --- |
| Bride / Groom name | events.bride_name · events.groom_name (+ seeded as the first two guests rows) |
| Monogram | events.monogram_frame_key + events.monogram_font_key (keys, not an SVG blob) |
| Type of wedding | events.ceremony_type + events.is_mixed_ceremony |
| Religion | events.ceremony_type (+ events.secondary_ceremony_type for Mixed) |
| Target dates | events.date_mode + events.date_candidates[] / events.date_window_start·end |
| Pax | events.estimated_pax |
| Budget | events.budget_band + events.estimated_budget_centavos |
| Song list | events.music_playlist_seed[] + event_song_picks (via syncEventSongPicks) |
| First reception venue | find-vendor shortlist → event_vendors (status considering) → recomputeReceptionAnchor → events.venue_latitude/longitude |
| Reception venue type | events.venue_setting (derived from first reception “setting” pick) + style_preferences.reception |

## Gaps to build (5)

### G1 · Role (#3) — bride/groom/helper is dropped at commit · highest value, smallest change

- Today: OnboardingCommitPayload has no role field; commitOnboardingWedding inserts event_members{ member_type:'couple' } and never records bride/groom/helper; event_moderators is untouched. The signing user’s Google identity is captured (event_members.user_id → users), but which person they are is lost.

- Build:

  - types.ts already has state.role ('bride' | 'groom' | 'helper'). Add role to OnboardingCommitPayload and thread it from onboarding-shell.tsx.

  - After the event_members insert, upsert one event_moderators row for user.id:

    - role_subtype = bride / groom directly; helper → a 0048 subtype (family_helper default; the richer parent/planner mapping can come from a later sub-question).

    - permissions_json from the 0048 role template (NOT NULL) · accepted_at = now · UNIQUE(event_id,user_id) already guards dups.

  - Verify first: the 0048 migration has a backfill function (SELECT role_subtype INTO v_role …) — confirm it doesn’t already create a couple moderator row on event insert, to avoid a double-write.

- Migration: none (table exists).

- Done when: a helper-created event records the host as a helper; a bride/groom self-identification persists for multi-host (0048) + tailored framing.

### G2 · Location (#8) — persist the area picks + seed coords · reverses the 2026-06-04 lock

- Today: a single events.region key persists; events.venue_latitude/longitude only populate after a reception venue is shortlisted. Pre-venue, there is no event-level coordinate to filter distance on.

- Build:

  - Capture the up-to-2 area picks in onboarding state (the prototype screen-7 model: { key, label, region, lat, lon }).

  - Persist them — minimal/zero-migration: events.style_preferences.search_areas (array) for display + keep events.region = the primary area’s region. Typed alternative: a events.search_areas JSONB column.

  - Seed events.venue_latitude/longitude from the PRIMARY area centroid at commit when no shortlist venue exists — this is the Blueprint’s “Phase-1 working anchor.” recomputeReceptionAnchor still overwrites it once a real venue locks (unchanged).

- Migration: optional (search_areas JSONB); zero-migration path via style_preferences.

- Done when: distance filtering works from the area centroid before any venue is chosen, and the chosen areas survive to the dashboard.

### G3 · Services to look for (#11) — persist the picks + the recommendation fan-out · owner-refined 2026-06-05

- What it is: the screen-10 taxonomy picker — whatever leaves the couple picks IS “services to look for.”

- Today: payload.picks only drives the auto-inquire loop (PICK_TO_GROUP → 1 best-fit per PLAN_GROUP → event_vendors 'considering' + chat threads). The picked set is never stored; the grain is group (not leaf); there’s no location anchoring and no per-leaf cap.

- Build:

  - Persist the picks → events.style_preferences.interested_categories[] (zero-migration) so the “looking for” set is durable + re-renderable on Home (feeds the behavioral-data moat).

  - Recommendation engine (owner rule): for each picked leaf, surface up to 3 vendors per leaf, per location, ranked by the 6-dim leaf-match score ([[project_setnayan_leaf_match_contract]]).

    - Anchor priority: (a) the reception venue coords (events.venue_latitude/longitude, from #18) when present → 1 location → ≤3/leaf; (b) fallback = the up-to-2 picked areas (#8 / G2) → ≤3/leaf per area = ≤6/leaf.

    - Feeds the find-vendor screen, the Services tab, and Your Plan.

- Depends on: G2 (area centroids) + #18 (reception-venue coords) for the location anchor.

- OPEN — reconcile auto-inquiry (confirm before building; vendor token-burn sensitivity): today the commit auto-inquires 1/group always-on; §3.2 Your Plan adds an opt-in 1–5 per-category stepper (default 3). Proposed alignment: recommendations + opt-in inquiries share the 3/leaf/location ceiling, and the always-on 1/group loop is retired in favor of the opt-in.

- Migration: none.

- Done when: picks persist; each picked leaf shows ≤3 location-anchored, leaf-matched recommendations (reception-venue-first, else the 2 areas).

### G4 · Basic Moodboard (#17) — derive a palette from the feel

- Today: only events.mood_feel_key (the feel string: timeless / modern / …) persists.

- Build: add a deterministic FEEL→palette map (no AI) and persist the basic palette as the iteration-0010 baseline moodboard — either events.style_preferences.basic_moodboard (zero-migration) or a real 0010 mood-board row. Surfaces on Home + seeds the mood-board editor; feel = others → no preset (built later in 0010).

- Migration: none if stored in style_preferences; else the 0010 row.

- Done when: picking a feel yields a saved basic palette the couple sees post-onboarding.

### G5 · In-app services (#19) — verify / port the Your Plan persistence

- Today: spec §3.2 says screen 16 persists events.style_preferences.interested_services; the commit runs at screen 11 (before the plan screen), so this is a separate post-commit update. The live #screen-plan is flagged pre-§3.2-redesign (DECISION_LOG 2026-06-05).

- Build: confirm the Your-Plan action writes interested_services to the already-created event; port the §3.2 three-screen redesign (Your Plan → Boost & enhance → Interested) if still on the retired bundle layout.

- Migration: none (column exists).

- Done when: saved / “hearted” services persist to style_preferences.interested_services and drive the Services tab.

## Corpus drift fixed alongside (spec only, no code)

- monogram_svg → monogram_frame_key + monogram_font_key (§3.0a + §3.1a screen-5 row).

- §3.0 “area transient / not stored” lock → reversed (see §3.0a).

- Song-list format: code stores music_playlist_seed as "Title|Artist"; the Song Bank model wants Apple track IDs — reconcile as a separate follow-on ([[project_setnayan_song_bank_model]]).

## Out of scope (unchanged)

- event_vendor_preferences vendor-matching writes for ceremony / catering / photo-video prefs (#13/#14/#15) — these persist as a display-only style_preferences blob today; the matching write stays Phase-A2 BLOCKED on the canonical_service FK + vendor facet-tagging.

## Suggested order

G1 (tiny, high value) → G3 (zero-migration) → G2 (lock reversal + coords) → G4 (moodboard) → G5 (verify/port). G1–G3 are commit-path-only and can ship in one PR; G2 also adds the area-capture UI; G4/G5 are follow-ons. All commit-path writes stay best-effort (a sub-write must never fail the event/membership commit — the existing pattern).