# Storage & Google-Drive Copy Architecture — 2026-06-03

Status: decision LOCKED (owner-dictated 2026-06-03) · design draft · zero code yet. This doc is the canonical writeup of the lock; the Cowork worklist (§ 7) lists the exact iteration-spec edits the owner must apply via Cowork, and the build plan (§ 8) is the engineering pickup for the setnayan-platform repo. Until the build plan is greenlit, this is design only — it amends locked R2 / retention decisions, so nothing ships silently.

Owner directive (verbatim, 2026-06-03): 1. “everything happens on R2. Download will give them a copy. High res will be kept for 3 months and compressed after 3 months.” 2. “youtube live separated. google drive handles, copy of the pakanta, monogram, papic, patiktok, pabati, qr codes”

## 1 · The lock in one paragraph

Cloudflare R2 is the single system of record for every media artifact Setnayan generates. Capture, render, and generation all happen on R2. Google Drive is the couple’s permanent copy — not the primary store. Setnayan keeps each artifact high-res hot on R2 for 3 months, then compresses it to a cold copy (the 5-year retention guarantee holds on the compressed version); the High Res Archive ₱2,999/yr SKU opts an event out of compression and keeps Setnayan’s high-res copy. The couple gets their copy two ways: a download-all (local copy) and an auto-sync into their own Google Drive. The Drive sync covers six deliverable artifacts — Pakanta · Monogram · Papic · Patiktok · Pabati · QR codes. Panood is carved out entirely: live streaming and its archive live on YouTube (the couple’s own channel via BYO-YouTube OAuth), never on Drive.

This supersedes the earlier “R2 hot 90 days → IA cold 5 years” line and the Papic “R2 → Drive transfer at T+30d” note.

## 2 · System-of-record vs. delivery (the corrected mental model)

┌──────────────────────── R2 · SYSTEM OF RECORD ────────────────────────┐
 capture /  │  Papic photos+clips · Patiktok MP4 · Pabati 5-sec reels ·             │
 render /   │  Pakanta song · Monogram (SVG + animation) · branded QR codes          │
 generate   │                                                                        │
            │   high-res HOT (3 months)  ──▶  COMPRESSED cold copy (5-yr retention)   │
            │   High Res Archive ₱2,999/yr  ⇒  opt out of compression (keep high-res) │
            └────┬───────────────────────────────────────────────────────────────────┘
                 │
        egress ──┼──▶  ⬇  Download-all            → couple's local copy
                 └──▶  ☁  Google Drive auto-sync   → couple's PERMANENT copy
                          (runs during the high-res window, so the couple keeps
                           the high-res original forever in their own Drive)

   Panood ─────▶  ▶ YouTube live  +  YouTube archive (couple's channel)   ── SEPARATE RAIL

Why this shape. Setnayan pays for only 3 months of high-res hot storage; after that it compresses its own copy to shed cost, while the couple’s high-res original already lives in their Drive. The couple never depends on Setnayan keeping high-res, and Setnayan never depends on the couple keeping their Drive folder — each side holds an independent copy. Drive is the destination, never the engine: live streaming stays YouTube, render stays FFmpeg, photo tagging / face-detect / gallery stay in the app.

## 3 · Retention & cost lifecycle

| Phase | R2 state | Couple’s access |
| --- | --- | --- |
| T0 — artifact finalized | High-res, hot | Download-all (high-res) · Drive auto-sync begins |
| T0 → T+3 months | High-res, hot | Full high-res download + Drive copy available |
| T+3 months | Compressed cold copy (high-res purged unless archived) | Compressed download from Setnayan; high-res already in their Drive |
| High Res Archive ₱2,999/yr active | High-res retained (compression skipped), renewable annually | High-res stays available from Setnayan too |
| Up to 5 years | Compressed copy retained (PH photographer-norm guarantee) | — |

Locked numbers referenced (do not re-invent): High Res Archive ₱2,999/yr · high-res window 3 months · retention 5 years. These align with the pax-pricing lock (2026-06-01) and the Time & Money Saved model’s “Google Drive photo auto-sync” + “High Res Archive free-baseline” rows.

## 4 · The Drive-copy set (six artifacts)

One “Connect your Google Drive” per event creates one event folder; each service writes its finalized deliverable into a subfolder. Scope stays drive.file (app touches only files it creates — the Google-review fast-track scope, already in code).

| # | Artifact | Source iteration / surface | What lands in Drive | Subfolder |
| --- | --- | --- | --- | --- |
| 1 | Pakanta (custom AI wedding song) | 0036 (intake worktree unmerged) | Final song file(s) + royalty-free MP3 | /Pakanta/ |
| 2 | Monogram (bespoke / animated) | 0037 + 0004 | SVG + animation export + any custom hero background | /Monogram/ |
| 3 | Papic (photos + 5-sec clips) | 0012 | Finalized, tagged photos + clips | /Papic/ |
| 4 | Patiktok (compilation reel) | 0017 | Rendered 9:16 MP4 (owned-AI-music backup copy) | /Patiktok/ |
| 5 | Pabati (up to 300 × 5-sec videos) | v2.1 catalog #19 (no folder yet) | The collected 5-sec greeting videos | /Pabati/ |
| 6 | QR codes (custom QR per guest) | 0002 / custom-qr-guest | Branded per-guest QR images + print-ready pack | /QR Codes/ |

/Setnayan · {couple} · {date}/ is the single parent folder (existing buildPhotoDeliveryFolderName format).

## 5 · Panood carve-out (explicit)

Panood is NOT in the Drive copy set. Google Drive cannot ingest or serve a live broadcast. Panood’s rails:

- Live delivery: YouTube (BYO-YouTube via OAuth — already locked 2026-05-16, lib/panood-youtube.ts).

- Archive: YouTube auto-archive on the couple’s own channel.

- No Drive wiring. Retire the 0011 offline-note line that said “recording → R2 archive that 0009 Photo Delivery can push to the couple’s Google Drive.”

## 6 · What this does to iteration 0009 (Photo Delivery)

0009 stops being a standalone “professional photographer’s Google Drive folder” feature and becomes the shared Drive-copy layer that all six artifacts feed. The existing primitives already do most of the work:

- apps/web/lib/papic-drive.ts — OAuth authorization-code flow, drive.file scope, folder bootstrap (the primitive).

- apps/web/lib/photo-delivery-drive.ts — single-folder create + name builder (piggybacks on the same shared Google OAuth client).

- oauth_state table with a provider column; /api/oauth/drive/* + /api/oauth/photo-delivery/* routes; /api/cron/photo-delivery-tick async worker.

Generalize these into one pushToDriveCopy() module + one “Connect Drive” flow. See § 8.

## 7 · Cowork worklist (iteration-spec edits — owner applies via Cowork)

Per the repo contract, Claude Code does not edit locked iteration specs directly. Each row below is an exact edit for a Cowork session. After editing each .md, regenerate its .docx mirror via pandoc (COWORK.md § “Decision update workflow”, step 6).

| File | Change |
| --- | --- |
| CLAUDE.md (corpus root) — Architecture summary › Storage | Replace “Cloudflare R2 (PH-region buckets) — hot 90 days, IA cold 5 years” with the 3-month-high-res → compress model + “Google Drive = couple’s permanent copy (download + auto-sync)”. Add the Drive-copy set (6 artifacts) and the Panood carve-out to the locked-constraints list. |
| 0009_photo_delivery/0009_photo_delivery.md | Rescope from “Google Drive integration for photo delivery” → universal Drive-copy layer: one Connect-Drive per event, one event folder, six artifact subfolders, drive.file scope, async copy worker. |
| 0012_paparazzi/0012_papic.md | Storage section: R2 = system of record. Retire “R2 → Drive transfer at T+30d.” Add: finalized tagged photos+clips auto-copy to the couple’s Drive during the 3-month high-res window. |
| 0011_panood/0011_panood.md + 0011_panood_offline_note.md | State Panood is excluded from the Drive copy layer (YouTube live + YouTube archive only). Delete the offline-note “recording → R2 archive that 0009 can push to Drive” line. |
| 0017_patiktok/0017_patiktok.md | Storage/dependency: source of record = R2 (not “Papic (storage)”). Add: rendered compilation MP4 auto-copies to /Patiktok/ in the couple’s Drive. |
| 0036_pakanta/…md | Add: final song file copies to /Pakanta/ in the couple’s Drive. |
| 0037_bespoke_monogram/…md + 0004_invitation_widgets/…md | Add: monogram SVG + animation export copies to /Monogram/. |
| 0002_qr_invitation_system/…md | Add: branded per-guest QR pack copies to /QR Codes/. |
| Pabati spec (v2.1 catalog #19 — no folder yet) | When the Pabati iteration is drafted, include /Pabati/ Drive copy of the 5-sec videos. |
| Pax-pricing docs (Time_and_Money_Saved_Model_2026-06-01.md, Service_Specifications_2026-06-02.md, pax-pricing memory) | Reconcile the Drive auto-sync + High Res Archive rows to name the 6-artifact copy set and the 3-month → compress rule. |
| DECISION_LOG.md | ✅ row appended 2026-06-03 (done this session — see § 9). |

## 8 · Engineering build plan (setnayan-platform)

Status (2026-06-03): ✅ Phase 1 (keystone) shipped + merged — PR #825 (origin/main f0c4f07). lib/drive-copy.ts (pushToDriveCopy) + lib/drive-upload.ts (shared R2→Drive primitives) + migration 20260726000000 (drive_copy_folders + drive_copy_artifacts); photo-delivery-release.ts refactored onto the shared primitives (behavior-identical). All 12 CI gates green (typecheck/lint, production build, e2e, lighthouse). Phase 0 + Phases 2–4 remain. Owner action: push migration 20260726000000 (supabase db push).

Phased; reuses the existing Drive + cron primitives. No new external dependency beyond the Google verified-app review already pending (#19g) — which, once it clears, unblocks all six artifacts at once.

- Phase 0 — consolidate OAuth to one “Connect Drive” per event. Today drive (Papic) and photo-delivery (provider='drive_photo_delivery') are separate OAuth start/callback flows over one shared Google client. Collapse to a single per-event connect (one redirect URI, provider='drive'), keep drive.file scope, keep the oauth_state CSRF + refresh-token storage + /api/cron/oauth-refresh pattern. (The Phase 1 layer already reads provider='drive'; this PR makes that the single connection.)

- Phase 1 ✅ shipped (PR #825) — apps/web/lib/drive-copy.ts exposing pushToDriveCopy({ eventId, artifactType, files[] }): ensure event folder + per-artifact subfolder exist, upload each file via Drive multipart, record copy status + Drive file id per artifact. Idempotent (skip already-copied). Built on the new lib/drive-upload.ts primitives + the drive_copy_folders / drive_copy_artifacts schema; RLS service-role only; additive (live photo_delivery_* untouched).

- Phase 2 — wire the six feeders. After each service finalizes its R2 artifact, enqueue a copy job: papic (finalized/tagged), patiktok (render output), pabati, monogram (animated-monogram), pakanta (merge the pakanta-intake worktree first), custom-qr-guest. Reuse the photo-delivery-tick cron shape for async + retry. Backfill from R2 if the couple connects Drive after some artifacts already finalized (copies whatever R2 currently holds — high-res inside the window, compressed after).

- Phase 3 — R2 retention job. At T+3 months, transcode/compress high-res → cold copy and purge the high-res original, unless the event has an active High Res Archive grant. Keep the compressed copy under the 5-year retention.

- Phase 4 — quota handling. On Drive 403 storageQuotaExceeded, surface “your Drive is full” + offer download-all and High Res Archive (R2 keeps high-res); don’t fail the artifact.

- Not touched: lib/panood-youtube.ts and all Panood routes — Panood stays YouTube-only.

## 9 · Open items & risks

- drive.file can’t re-attach to a folder the couple deleted — on next copy, re-create the folder (the scope can’t list pre-existing files, which is also why we auto-create rather than letting the couple pick).

- Pakanta is on an unmerged worktree (pakanta-intake) — it must merge before it can feed the copy layer.

- Verified-app review (#19g) is the single owner-side gate; until it clears, Drive OAuth works only for the owner’s own Gmail. The drive.file scope is the fast-track scope, so review should be clean.

- Copy timing matters: sync should run while R2 still holds high-res so the couple keeps high-res in their Drive; late connections after the 3-month compression get the compressed version.

## 10 · Decision-log entry

Appended to DECISION_LOG.md (2026-06-03): R2 = system of record · Drive = couple’s permanent copy of 6 artifacts (Pakanta · Monogram · Papic · Patiktok · Pabati · QR codes) · 3-month high-res → compress · High Res Archive ₱2,999/yr opts out · Panood YouTube-separated. Pointer to this doc.