# Pre-public-pilot hardening · 2026-06-04

Authored: 2026-06-04 Scope: The steps that must clear before we announce public piloting — i.e. before the site is open to anyone (and therefore to competitors and attackers). This is a distinct, later gate from the closed 2026-06-01 family/friends pilot. Two gates live in this sheet: - Part A · Copy-resistance & IP — can someone read our strategic filtering and clone Setnayan? - Part B · Data protection — are customer + vendor data safe from hackers? Trigger: Two owner questions, 2026-06-04 — “can AI / other programmers just clone our strategic filtering?” and “keep customer + vendor data protected from hackers.”

Does NOT gate the closed pilot. The 5–20 family/friends cohort is a trusted, non-discoverable group. Nothing below blocks them. These gate the public announcement, when the site is exposed to the open web.

# Part A · Copy-resistance & IP

## The one-paragraph framing (read first)

Code secrecy is not what protects Setnayan, and chasing it is the wrong instinct. The UI, copy, and layout of any website are visible to anyone with DevTools — that can never be hidden, on any site, ever. What actually defends us is the vendor network, the accumulated data (reviews, demand signals, refinements), the brand, the flywheel, and our execution speed. The items below do three honest things: keep the genuinely-hideable part — our matching engine — hidden, close the one real reverse-engineering vector (mass-scraping our public surfaces), and add legal backstops. They raise the cost of copying; they do not make us un-copyable. Keep the energy on the moat.

## Verified baseline · already protected ✅ (confirmed 2026-06-04)

Audited on the refactor-audit-main worktree:

- The matching/scoring engine runs server-side. apps/web/lib/wizard-recommendations.ts executes as a Supabase query against vendor_market_stats (sort chain ad_rank → review_count → avg_rating_overall → recency, plus region/ceremony/venue overlap filters). The browser never receives this code.

- Client components get results, not the recipe. The client card (apps/web/app/dashboard/[eventId]/_components/wizard-cards/vendor-pick-grid-card.tsx, 'use client') imports import type { WizardVendorRec } — a TypeScript type, erased at compile time — and receives the already-ranked list as props.

→ A competitor inspecting setnayan.com sees the output (a sorted vendor list), never the algorithm. Correct architecture, already in place. The work below keeps it that way and hardens the edges.

## Step A1 · Keep all matching/scoring server-side (Engineering · verify + lock)

- Confirm zero value imports (vs import type) of wizard-recommendations.ts or any matching/scoring lib inside 'use client' components.

- Add a standing guardrail (CI grep or code-review rule) that fails if a matching/scoring lib is value-imported into a client component.

Done when: a repeatable check confirms scoring libs are server-only; the rule is documented so a future session can’t regress it silently.

## Step A2 · Keep the public vendors API ranking-free (Engineering · verify)

Good news, confirmed 2026-06-04: GET /api/v1/vendors orders by created_at DESC — not by the ad_rank/review/rating chain — and column-masks contact fields. The strategic ordering is not exposed through the public API today.

- Lock it in: the public vendors API (and any future public read endpoint) must never sort by the matching/ranking chain. Ranked results stay behind an authenticated session.

Done when: route audit confirms no anonymous endpoint returns results ordered by the scoring chain; a comment/rule pins the constraint on app/api/v1/vendors/route.ts.

## Step A3 · Rate-limit + bot-protect public surfaces (Engineering · the real scraping vector)

The one genuine reverse-engineering path is mass-scraping inputs→outputs of public surfaces to (a) clone the vendor directory — the moat itself — and (b) infer the ranking from patterns. ⚠️ GET /api/v1/vendors is public, no-auth, Access-Control-Allow-Origin: *, paginatable — the cleanest path to lift our supply side. (This shares the fix with Part B § B2 — do it once, it serves both gates.)

- Rate-limit /api/v1/vendors + /api/v1/vendors/[publicId], and the rendered pages /vendors, /v/[slug], /venue/[slug], marketplace search.

- Reconsider the wildcard Access-Control-Allow-Origin: * on /api/v1/vendors — scope it, or gate volume.

- Add bot protection on high-volume query surfaces (Cloudflare bot management / Turnstile).

- Confirm production minification is on (Next.js default).

Done when: rate limits + bot rules are live on vendor/marketplace routes and the /api/v1/vendors CORS posture is an explicit decision.

## Step A4 · Legal backstops (Owner / counsel · long-pole — start early)

- Terms of Service clause prohibiting scraping, automated extraction, and reverse-engineering (covers the marketplace + /api/v1).

- Trademark the SETNAYAN brand (protect the thing actually worth protecting).

- Trade-secret hygiene: a short memo designating the matching algorithm a trade secret + access control; NDA for anyone with repo access.

Done when: ToS with anti-scrape clause published, trademark filed, trade-secret memo + NDA in place.

## ⚑ Spec-drift flag for Cowork

GET /api/v1/vendors + /api/v1/vendors/[publicId] are live, public, no-auth endpoints (CORS *). This appears to contradict the locked decision “No public API endpoints in V1 · iteration 0033 plumbs the gateway only” (corpus CLAUDE.md). Either the lock was intentionally superseded (a read-only public vendors API shipped) or this is unintended exposure. Owner to confirm intent, then reconcile via Cowork — update the 0033 lock + add a DECISION_LOG row recording the real public-API posture.

## Why code-secrecy isn’t the whole game

A competent dev with AI can clone the look of any site in days — ours, Airbnb’s, anyone’s. Pixels are cheap. What a copy cannot lift: the vendors we’ve onboarded, the data that sharpens the matching over time, the trust in the Setnayan name, the vendor↔couple flywheel, and the fact that we ship the next version before they finish copying this one. Even Google’s ranking gets approximately reverse-engineered daily and Google is still Google. Ship these four steps, then put the energy back on the moat.

# Part B · Customer + vendor data protection (security gate)

Audited 2026-06-04 against shipped main (212 migrations, ~135 tables). Bottom line: the data layer is genuinely strong — the gaps are at the HTTP edge (headers, rate limiting) and in a few compliance/operational items, all fixable before launch.

## Verified strong ✅ (don’t re-litigate)

- RLS on all 134 tables + the 4 canonical helpers (is_admin, current_event_ids, current_vendor_ids, current_thread_ids); every SECURITY DEFINER function pins search_path. The few USING(true)/anon policies are SELECT-only on non-PII public tables (pricing, widgets, ratings).

- The public API is not the leak the old notes feared. /api/v1/* PII routes require Bearer/scope auth + an explicit row-filter and return 404 (not 403) to non-members (no existence leak); /api/v1/vendors column-masks contact fields.

- Admin surface uses a real is_internal / is_team_member / admin privilege check (404 on miss) plus per-action re-checks in all 16 admin action files (server actions are directly invokable, so this matters).

- R2 object keys are random UUIDs — no enumerating another couple’s photos/contracts; private docs (contracts, payment screenshots) use presigned URLs.

- Secrets are clean — .env* gitignored, no NEXT_PUBLIC_ secret leak, no hardcoded keys; the central upload route has strong path-traversal / MIME / size / signed-content-length defenses.

## 🟡 B1 · Security headers / CSP — ✅ shipped (PR #939)

next.config.ts previously set zero security headers (clickjacking + MIME-sniffing unmitigated). PR #939 adds a global headers() block on every response:

- Strict-Transport-Security · X-Content-Type-Options: nosniff · X-Frame-Options: SAMEORIGIN + CSP frame-ancestors 'self' (external clickjacking blocked; same-origin landing-page preview iframe preserved) · Referrer-Policy: strict-origin-when-cross-origin · Permissions-Policy (camera/mic/geo = self; Topics off).

- Follow-up (tested): a full resource/script CSP (default-src/script-src). Deferred because it must enumerate every external origin (Supabase · Sentry · PostHog · R2 · Maya · YouTube · fonts) and would break the inline-Babel keynote decks under public/keynote/* — needs a preview test pass before shipping.

Done when: securityheaders.com grades the live site ≥ A (verify after merge via curl -I https://setnayan.com). Resource-CSP follow-up tracked above.

## 🔴 B2 · Rate limiting — owner action · Cloudflare/Vercel edge (no app code)

There is no throttle anywhere in the app (no rate-limit lib in the tree). Brute-force on auth and unlimited scraping of the vendor directory are both open. Owner chose to handle this at the edge (best coverage, zero DB load, stops scrapers before they hit the app) rather than in app code. (Also closes the Part A § A3 scraping vector.)

Prerequisite — confirm which edge you’re on: - If setnayan.com is proxied through Cloudflare (orange-cloud DNS in front of Vercel) → use Cloudflare → Security → WAF → Rate limiting rules. - If DNS points straight at Vercel → use Vercel → Project → Firewall (same rules, Vercel’s UI). Check this first — rules only fire on the edge the traffic actually passes through.

Rules to create (sensible starting points · tune after launch): - [ ] Auth brute-force — path /login, /signup, /forgot-password, /auth/* → 10 req / min / IP → Managed Challenge (or Block 10 min). - [ ] Public API scraping — path /api/v1/* → 60 req / min / IP → Managed Challenge. - [ ] Vendor-directory scraping — path /vendors, /v/*, /venue/* → 100 req / min / IP → Managed Challenge. - [ ] Bot protection — enable Bot Fight Mode (Cloudflare free) / Super Bot Fight Mode (Pro), or Vercel’s bot filtering. - [ ] (Optional · app-level later) Turnstile on the inquiry + review POST forms.

Done when: requests above the thresholds return a challenge / HTTP 429 — verify with for i in $(seq 1 80); do curl -s -o /dev/null -w "%{http_code}\n" https://setnayan.com/api/v1/vendors; done (expect 200s then 429/403).

## 🔴 B3 · Hard-disable demo-mode in production (Engineering · foot-gun)

SETNAYAN_DEMO_MODE=1 bypasses auth + membership checks in api/v1/billing/initialize-maya and api/v1/manpower/sync-device. Off in prod today, but catastrophic if ever mis-set.

- Force DEMO_MODE=false whenever VERCEL_ENV==='production'; add a CI assertion that it can’t take effect in a prod deploy.

Done when: the flag provably cannot activate in production.

## ⚠️ B4 · Close the RA 10173 (Data Privacy Act) gaps (Owner + Engineering · legal must-have)

Data export (/api/profile/export) and soft-delete (deleted_at) are shipped. The rest isn’t:

- Ship hard delete / purge (right to erasure) with a documented retention rule — today deletion only tombstones.

- Add a marketing-consent toggle (not confirmed in code).

- Write a breach-notification runbook (NPC + affected users), even if manual — none exists.

Done when: a couple/vendor can fully erase their data and there’s a written breach procedure.

## ⚠️ B5 · Enforce PII scrubbing in logs (Engineering)

The “no PII in logs” claim is currently incidental (SDK defaults), not enforced.

- Sentry: add a beforeSend scrubber + sendDefaultPii: false in sentry.*.config.ts.

- PostHog: set disable_session_recording: true in code (don’t rely on the project setting).

Done when: both are set in code, not just project config.

## Secondary (before or shortly after launch)

- Dependency scanning — add pnpm audit --audit-level=high (or osv-scanner) to ci.yml + enable Dependabot/Renovate (neither exists today).

- Uniform input validation — adopt zod/valibot for server actions + route handlers (validation is hand-rolled per route — thorough where present, but inconsistent, so a new route can silently skip it).

- Service-role discipline — a lint/CI rule that no new api/v1 route uses the admin client without a preceding auth + row-filter (206 service-role call sites = authz is app-level, not DB-enforced).

- Shorten presigned-URL TTL for contracts + payment-proof screenshots from 24h → ~5–15 min (a leaked URL is valid for a full day today).

## ❓ Verify in external consoles (Owner · not visible in code)

- Cloudflare R2: confirm setnayan-vendor-contracts + setnayan-thread-files buckets are private-read (not public) — the bucket-level setting isn’t in code.

- PostHog: confirm session recording is OFF at the project level (until B5 enforces it in code).

## Cross-references

- PRE_PILOT_CHECKLIST_2026-06-01.md — closed family/friends pilot (observability stack); this sheet is the public-pilot counterpart.

- V2_Cutover_Plan_2026-05-28.md — road to the 2026-12-01 public launch (this hardening gates that path).

- 0033_public_api_foundation/ — the “no public endpoints in V1” lock the spec-drift flag touches.

- 0025_profile_settings/ + 0035_observability/ + 0023_admin_console/ — RA 10173 rights · PII-in-logs · admin authz surfaces.

- 02_Specifications/RLS_Policy_Pattern.md — the 8 RLS patterns + 4 helpers verified above.

- Code: apps/web/lib/wizard-recommendations.ts · apps/web/app/api/v1/vendors/route.ts · apps/web/next.config.ts · apps/web/middleware.ts · sentry.*.config.ts.

- [[project_setnayan_leaf_match_contract]] — the matching engine protected in Part A.