# Setnayan · Build Brief for Claude Code

Project: Setnayan — the first Filipino-built operating system for weddings (other event types follow) Founders: Claire Buanhog and Indalecio “Ice” Casasola II First wedding: December 18, 2026 — Claire & Ice’s own wedding will be the first wedding shipped through the app This doc: Locked v2.1 product spec + handoff package, written May 28, 2026

This is the single document to read first. After this, the deeper context lives in HANDOFF.md (the original engineering handoff) and docs/ (component inventory, data models, full playbook). When this file and an older doc disagree, this file wins — it reflects the most recent founder decisions.

## 1 · What Setnayan is, in one paragraph

Setnayan is a discovery + planning platform for Filipino weddings. Couples plan their wedding with free tools (guest list, RSVP, budget, mood board, schedule, personal wedding website, per-guest QR, verified vendor directory, unlimited bidding, reviews). Vendors get a free profile, can verify once (₱1,499) for a lifetime badge, and use tokens (₱180–₱250 each) to respond to couple bid requests. Setnayan takes 0% commission on vendor bookings — it never sees the money between vendor and couple. Revenue is subscription + tokens + Setnayan Productions (a 22-service à-la-carte catalog Setnayan sells directly to couples).

## 2 · The pricing model (v2.1 · locked)

### 2.1 · Commission

- 0% commission on every vendor booking. Setnayan does not process, hold, or touch any vendor-to-couple payment.

- Couple and vendor agree on price + terms directly. The vendor invoices, the couple pays, the vendor keeps 100% (minus their own EWT).

- The platform tracks the booking in the couple’s dashboard for coordination, but no money flows through Setnayan.

- No BIR Official Receipts issued by Setnayan for vendor bookings. No EWT. No Form 2307. No milestone-protected payments. No on-platform-vs-off-platform distinction.

- Couples never see a surcharge on what their vendor lists.

### 2.2 · Revenue lines

| Line | Amount | Who pays | When |
| --- | --- | --- | --- |
| Vendor verification | ₱1,499 one-time | Vendor | At onboarding · lifetime verified badge |
| Document refresh | ₱499 | Vendor | When business documents change |
| Pro subscription | ₱1,999 / month | Verified vendors | Recurring · 1 category · 5 team accounts |
| Enterprise subscription | ₱5,499 / month | Verified vendors | Recurring · multi-category · unlimited team accounts |
| Bidding token packs | ₱1,000 → ₱18,000 | Vendor | As needed (₱180–₱250 per token) |
| Boosted Ads | ₱1,200 / wk | Pro+ vendors | Pausable any time |
| Sponsored Boost | By category | Pro+ vendors | Quarterly or annual |
| On-site verification + content package | Vendor-set range · Request bid | Vendor (premium) | One-off |
| Setnayan Productions services | ₱999 – ₱18,000 per service · à la carte | Couples | Per-event purchase |

### 2.3 · Founder bonus (time-limited)

- 100 free bidding tokens dropped into a vendor’s wallet on verification.

- Available only to vendors who verify before 31 January 2027. After that date, the founder bonus ends.

### 2.4 · Token economy

- Earn

  - 100-token founder bonus on verification (until 31 Jan 2027).

  - +1 token every time a vendor’s recommendation link drives a couple’s purchase of a Setnayan Productions Token-Worthy service AND the service is used at the event (handshake-confirmed).

- Buy

  - 4 tokens · ₱1,000 (₱250 ea)

  - 10 tokens · ₱2,400 (₱240 ea)

  - 25 tokens · ₱5,500 (₱220 ea)

  - 50 tokens · ₱10,000 (₱200 ea)

  - 100 tokens · ₱18,000 (₱180 ea)

- Spend

  - 1 token to accept a couple’s bid request and start a chat thread. Without tokens, vendors can still receive bid requests but cannot respond.

  - The token covers the entire conversation: chat, video call (Verified+), file sharing (Pro+), final quote, acceptance. No per-message or per-call charges.

- Handshake liability

  - When a vendor earns a token via Productions referral, they’re accountable for the service being used at the event. A two-party handshake at delivery confirms it. Failure to deliver claws the token back and may trigger a Trust & Safety case.

## 3 · Vendor tier matrix (4 tiers · the canonical feature gates)

| Capability | FREE | VERIFIED | PRO (₱1,999/mo) | ENTERPRISE (₱5,499/mo) |
| --- | --- | --- | --- | --- |
| Profile + microsite | ✓ | ✓ | ✓ | ✓ |
| In-app chat (couple-initiated) | ✓ | ✓ | ✓ | ✓ |
| Pipeline · Bid → Chat → Quote → Accept | ✓ | ✓ | ✓ | ✓ |
| Create service packages | ✓ | ✓ | ✓ | ✓ |
| Photo portfolio | Up to 15 | Unlimited | Unlimited | Unlimited |
| Calendar with .ics export | ✓ | ✓ | ✓ | ✓ |
| Bids per week | Up to 10 | Unlimited | Unlimited | Unlimited |
| Bidding token packs | Buy | Buy | Buy | Buy |
| Founder bonus 100 tokens (until 31 Jan 2027) | — | On verification | On verification | On verification |
| Ongoing token bonus qualification | — | ✓ | ✓ | ✓ |
| Earn tokens from Productions referrals | ✓ | ✓ | ✓ | ✓ |
| Boost radius | 10 km | 20 km | 50 km | 100 km |
| Sponsored Boost · top of category search | — | — | ✓ | ✓ |
| Boosted Ads (₱1,200/wk add-on) | — | — | ✓ | ✓ |
| Sharable bid link for social media | — | — | — | ✓ |
| Public vendor website | — | Standard | Custom | Custom |
| Custom slug · setnayan.com/v/yourname | — | — | ✓ | ✓ |
| Bid Button on your website | — | — | ✓ | ✓ |
| Video call with couples | — | ✓ | ✓ | ✓ |
| Show star ratings on profile | — | ✓ | ✓ | ✓ |
| Show full reviews on profile | — | — | ✓ | ✓ |
| Scheduling mode | Manual | Hybrid | Hybrid | Hybrid |
| Multiple events per day | — | — | ✓ | ✓ |
| Editorial Tagging · auto-featured in couples’ editorials | — | — | ✓ | ✓ |
| On-Boarding Bundle Maker | — | — | ✓ | ✓ |
| File sharing with couples | — | — | ✓ | ✓ |
| Specialized Tools (category-specific toolkit) | — | — | ✓ | ✓ |
| AI Proposal Builder | — | — | ✓ | ✓ |
| Category benchmark analytics | — | — | ✓ | ✓ |
| Demand pulse · what couples are searching | — | — | ✓ | ✓ |
| Reverse-image portfolio theft monitoring | — | — | ✓ | ✓ |
| Crew-rate marketplace | — | — | ✓ | ✓ |
| Co-listing with Setnayan Productions | — | — | ✓ | ✓ |
| Categories vendor can list under | 1 | 1 | 1 | Multiple |
| Team accounts | 1 | 1 | Up to 5 | Unlimited |
| Setnayan Concierge matching | Free | Free | Priority | Priority |
| Priority support · sub-4h response | — | — | ✓ | ✓ |
| Quarterly business review | — | — | — | ✓ |

### Notes on the matrix

- Verification is the gate. Pro and Enterprise are only available to verified vendors. Verification = ₱1,499 one-time.

- Hybrid scheduling explained: vendor still plots manually, but pending bids show as a white-marker hold on the calendar; locked (accepted) bids auto-block the date.

- Specialized Tools = category-specific toolkits we build per vendor type. Stylists get an advanced mood-board maker. Wedding coordinators get an advanced scheduler. Photographers get a portfolio editor. Etc.

- Editorial Tagging = when a couple publishes their wedding editorial on Setnayan, the system auto-tags every Pro+ vendor that participated. The editorial then appears on those vendors’ profiles as part of their “successful weddings” collection.

## 4 · Couple-facing feature inventory (the 18 things that are free)

Everything below is free forever for every couple. No subscription, no per-guest fee, no upgrade tier.

### Plan it (8)

- Guest List Maker

- Seat Plan

- Budget Tracker

- Scheduler

- Checklist · “Never miss a thing”

- Inspiration Board

- Your personal monogram (basic version · Animated Monogram is paid)

- Your own wedding website (basic version · Pro Website is paid)

### Find your vendors (7)

- Recommended vendors for you (Setnayan Concierge matching)

- Compare every quotation side-by-side

- Bid to as many vendors as you want · unlimited

- Chat directly with vendors

- Video call directly with vendors (Verified+ vendors can accept)

- Invite outside vendors (Tita’s florist welcome · BYO vendor flow)

- Pick what best suits you

### Trust comes free (3)

- Verified Badge on every vendor

- Real reviews from real Setnayan weddings

- Get notified when another bidder enters your schedule (shortlist collision alert)

## 5 · Setnayan Productions catalog (22 services · à la carte to couples)

Two delivery models:

### 5.1 · Token-Worthy services (crew-delivered · vendor-recommendable)

| # | Service | Price | Notes |
| --- | --- | --- | --- |
| 1 | Animated Monogram | ₱2,499 | Bespoke monogram with animation |
| 2 | Pro Website | ₱5,499 | Premium Invitation + Event Page + Editorial |
| 3 | Panood | ₱3,499 / day | Live stream embedded on event page · 12am–12mn = 1 day · multi-day scales |
| 4 | Patiktok | ₱2,499 | Up to 250 vertical TikTok-format clips |
| 5 | Pakanta | ₱2,499 | Custom AI wedding song · royalty-free |
| 6 | Papic Guest (Disposable Camera) | ₱2,999 | 24 photos + 10 5-sec videos · 3mo high-res + Drive |
| 7 | Thank You Video (Papic Add-on) | ₱5,499 | 5-min thank you video |
| 8 | SDE (Papic Add-on) | ₱3,499 | 3-min same-day compilation |
| 9 | Papic (5 Seats) | ₱2,999 | Unlimited photos + videos for 5 hours |
| 10 | Live Venue Photo Wall | ₱2,499 | Live collage + live count |
| 11 | Live Background | ₱2,499 | LED wall design with monogram |
| 12 | Guided Pack (bundle) | ₱11,999 | Curated bundle · 3mo high-res + Drive |
| 13 | Media Pack (bundle) | ₱16,999 | Everything Setnayan ships |

### 5.2 · Direct services (Setnayan-delivered · automated · no vendor)

| # | Service | Price | Notes |
| --- | --- | --- | --- |
| 14 | Pakulay (Mood Board) | FREE | Included with every account · cultural conflict catcher |
| 15 | Custom QR per Guest | ₱1,499 | 1 QR per guest, up to 250 pax |
| 16 | Today’s Focus (Assisted Planning) | ₱1,499 | 65-step concierge planning process |
| 17 | Indoor Blueprint | ₱1,499 | Entrance → table guide |
| 18 | Call-Time Escalator | ₱1,999 | SMS update to all vendors |
| 19 | Pabati | ₱999 | Up to 300 5-sec videos |
| 20 | Guest Stories (Papic Add-on) | ₱1,999 | 30-sec story maker |
| 21 | Camera Bridge | ₱1,999 | Connect DSLR to Papic + Panood |
| 22 | High Res Archive | ₱2,999 / year | Annual archive · cancel anytime |

### 5.3 · Productions ↔ vendors

- Pro+ vendors can resell Productions services at their markup. Vendor pays Setnayan at wholesale, vendor bills couple at marked-up rate, vendor keeps the spread.

- Pro+ vendors earn 1 token every time a couple buys a Token-Worthy service via the vendor’s recommendation link AND the service is used at the event (handshake-confirmed). This is the platform’s organic distribution channel.

- Productions services are operated by Setnayan; vendors can apply to be on the e-prod roster (Panood broadcasters, Papic crew leads, AI Reel editors) and earn per-gig at platform rates.

## 6 · Bid pipeline (the core couple↔vendor flow)

Stages: 1. Bid Request — couple submits a brief through the marketplace or vendor microsite. Costs the couple nothing; couple can submit unlimited bid requests. 2. Chat — vendor spends 1 token to accept the bid request and open the thread. Chat is freeform; vendor and couple discuss, share files (Pro+), do video calls (Verified+), iterate on a quote. 3. Quote — vendor builds a custom quote inside the chat thread. Couple sees the quote. 4. Accept — couple accepts the quote. Booking is now locked in the couple’s coordination dashboard (no money flows through Setnayan — vendor and couple settle directly). 5. Completed — after the event, the booking moves to Completed. Reviews open 24 hours after the event date. Only couples who actually went through the Setnayan bid flow can review.

### Backend rules

- A vendor must have an unspent token to accept a bid request. Without tokens, bid requests sit in the inbox unread by the vendor.

- A vendor cannot start a chat thread with a couple cold. Threads are always couple-initiated via a bid request.

- A couple’s contact details (phone, email) are NOT automatically exposed to the vendor. Communication happens inside Setnayan’s chat. Vendors can optionally list a “Direct Line” phone on their profile so couples can call them — that’s the vendor’s choice, never the couple’s.

## 7 · Critical business rules (enforce in backend)

### 7.1 · Verification (founder policy)

- Every vendor we list, we vouch for. No auto-approve, ever.

- Three documents: DTI Business Name Registration, BIR Certificate of Registration, Mayor’s Permit.

- Pipeline: vendor uploads → Claude Haiku 4.5 extracts fields per doc → Claude cross-checks the three docs → admin reviews summary + does gov-DB cross-check (DTI BNRS, BIR, Mayor’s permit) → human approves.

- Target SLA: 24 hours (current avg 18h).

- Cost: ~₱1.50/vendor in Claude API calls. 40× cheaper than a verification specialist.

### 7.2 · Vendor exclusive perk (required)

- Every vendor must declare one Setnayan-customer-only perk on their profile.

- The perk is surfaced in marketplace cards, the couple’s shortlist, and the vendor microsite.

- If a couple reports the perk doesn’t apply, Trust & Safety investigates.

### 7.3 · Capacity cap

- Free + Verified vendors capped at 1 event per day.

- Pro + Enterprise can take multiple (set 1, 2, 3, or unlimited).

- Past the daily cap, the date greys out for couples in the vendor’s availability calendar.

### 7.4 · Pricing cap (NEW · weak — needs founder confirmation)

- Couples can report price violations (vendor charges more outside Setnayan than the Setnayan listed price).

- Reports route to Trust & Safety. Policy ladder for first offense vs. repeat is TBD — see Open Questions §13.

### 7.5 · Watchlist

- Banned vendors trying to re-apply under a new name get flagged via cross-document analysis (TIN matching, owner name matching, address proximity).

- Watchlist hits go to the admin verification queue with a “watchlist flag” badge.

### 7.6 · Reverse-image theft monitoring (Pro+)

- Monthly reverse-image scans of Pro+ vendors’ portfolios across the open web.

- Hits surface evidence to the vendor (URL, screenshot, date detected). Vendor decides whether to act.

### 7.7 · Setnayan content team attendance (opt-in)

- For weddings on Setnayan, 1–3 Setnayan personnel may attend for content + documentation (photos, videos, case-study material).

- Disclosed at booking confirmation to both the couple and every vendor.

- Couple can opt out; default ON during pilot, OFF post-launch (founder to confirm — see §13).

## 8 · Design system + brand

AMENDED 2026-05-29 · Clean Editorial palette supersedes the burnt sienna palette below. Per CLAUDE.md 2026-05-29 row “🎨 CLEAN EDITORIAL PALETTE LOCK” the brand palette flips from Filipino-warm burnt sienna register to Premium Event SaaS editorial register. The original palette text below is preserved as historical reference; the canonical palette is now:

| Role | Hex | Token | Notes |
| --- | --- | --- | --- |
| Background (60%) | #FBFBFA | --m-paper | Warm Alabaster |
| Text + Structure (30%) | #1E2229 | --m-ink | Deep Obsidian · WCAG AAA on alabaster (16.42:1) |
| Primary Accent (10%) | #C5A059 | --m-orange (token name retained for codebase compat) | Royal Champagne Gold · active nav · borders · accents · highlights |
| CTA Buttons | #5C2542 | --m-mulberry (NEW family) | Rich Mulberry · primary interactive buttons · WCAG AAA on alabaster (12.84:1) · hover --m-mulberry-2 #4A1D36 |

Supporting palette colors (Blush · Sage) retained pending owner future call. Burnt sienna deeper sienna + light wash + ivory callouts retired. Mandatory consumer surfaces (homepage · /pricing · /for-vendors · /signup · /login · dashboards · marketplace · microsites · email templates · og-card) all consume --m-* token values via CSS variables and auto-propagate when globals.css token values change. See decision-log row + project_setnayan_palette memory rule for canonical lock.

### Historical reference (retired 2026-05-29 · superseded by Clean Editorial palette above)

- Primary palette: Burnt sienna #C96B3A + deeper sienna #A84F25 + light wash #F8E6DC + slate #545860 + ink #2D3038 + cream paper #FBF8F2 + ivory callouts #EDE5D2

- Supporting: Blush #F4D7C9, deep blush #B65A3A, sage #C5D2BD, deep sage #4F6B4A

- Typography:

  - Display: Saira Condensed 700/800 (uppercase, tight tracking, decisive)

  - Serif: Instrument Serif italic (emotion, headlines, quiet moments)

  - Sans: Geist 300–700 (body)

  - Mono: JetBrains Mono (labels, eyebrows, data)

- Voice: editorial wedding photography aesthetic — quiet, not shouty. Confident, intimate, sometimes Filipino-specific (“Set na ’yan” · “Tita’s florist” · “Pakulay”). No exclamation points. No marketing speak.

- Token tokens: All design tokens live in styles.css as CSS variables (--paper, --ink, --orange, etc.). The whole design system is variable-driven.

- Hero copy (load-bearing — keep verbatim):

  - “Set na ’yan. / Plan your wedding the easy way.”

  - “We never charge you if we cannot bring you customers.”

  - “Every peso is yours.”

  - “Almost everything you need to plan a wedding, we give away.”

See components/brand-system.jsx for the in-canvas brand reference + styles.css for the full token set.

## 9 · What’s been designed (the design canvas inventory)

Everything below lives in this project as HTML preview files + JSX components. Open Setnayan Redesign.html to see them all in one canvas.

### 9.1 · Public marketing

| Page | Live HTML | Source |
| --- | --- | --- |
| / Homepage (canonical) | Setnayan Site (Jobs+Ive).html | components/homepage-jobsive.jsx |
| /for-vendors | Setnayan For Vendors.html | components/homepage-extras.jsx |
| /keynote Customer keynote | Customer (Ternus).html | components/keynote-ternus.jsx |
| /keynote/vendors Vendor keynote | Vendor (Ternus).html | components/keynote-vendors.jsx |
| /keynote (alt · Apple-style) | Setnayan Keynote.html | components/keynote.jsx |

### 9.2 · Auth

| Page | Source |
| --- | --- |
| /login + /signup (8 surfaces: light/dark × desktop/mobile × login/signup) | components/login-signup.jsx |

### 9.3 · Couple-facing app

| Page | Source |
| --- | --- |
| /dashboard (desktop) | components/couple-dashboard.jsx + couple-dashboard-tabs.jsx |
| /dashboard (mobile) | components/couple-mobile.jsx |
| /e/[slug] Guest microsite | components/guest-microsite.jsx |
| /vendors Marketplace search | components/marketplace.jsx (NEW) |
| /productions Productions catalog | components/productions-catalog.jsx (NEW) |

### 9.4 · Vendor-facing app

| Page | Source |
| --- | --- |
| /vendor-dashboard (desktop) — Pipeline / Inbox / Calendar / Tokens / Profile / Bundle Maker | components/vendor-dashboard.jsx |
| /vendor-dashboard (mobile) | components/role-mobile.jsx (VendorMobile) |
| /vendors/apply Vendor application + verification | components/vendor-application.jsx (NEW) |
| /vendors/[slug] Vendor microsite | components/vendor-microsite.jsx |

### 9.5 · Admin

| Page | Source |
| --- | --- |
| /admin (desktop) — Verification queue, Trust & Safety, Event Types, Finance | components/admin-dashboard.jsx |
| /admin (mobile) | components/role-mobile.jsx (AdminMobile) |

### 9.6 · Reference / internal (do not ship publicly)

| Surface | Source |
| --- | --- |
| Brand system reference | components/brand-system.jsx |
| System map | components/system-map.jsx |
| Hero direction variations (pick one) | components/hero-variations.jsx |
| iOS handoff pattern | components/ios-handoff.jsx |

## 10 · What needs to be built (production phases)

Cherry-pick the JSX components above. They are React with inline styles + a few utility CSS classes. You’ll rewrite as Next.js pages + Tailwind/CSS modules. The structure transfers cleanly; the styles are token-driven.

### Phase 0 · Project setup (1 day)

- npx create-next-app@latest setnayan --typescript --tailwind --app --src-dir

- Initialize Prisma + PostgreSQL.

- Set up env: DATABASE_URL, RESEND_API_KEY, TWILIO_*, XENDIT_* (Productions payments only), ANTHROPIC_API_KEY, R2_*.

- Drop the CSS-variable block from styles.css into globals.css. Don’t import the rest — rewrite component styles as Tailwind during port.

- Copy /brand to public/brand so logo + Productions imagery resolves.

### Phase 1 · Routes scaffold (1 day)

Lay out empty pages so the URL map exists before component porting:

src/app/
├── (marketing)/
│   ├── page.tsx                     ← / (homepage · Jobs+Ive)
│   ├── for-vendors/page.tsx
│   ├── productions/page.tsx          ← NEW
│   ├── pricing/page.tsx              ← NEW (TBD design)
│   └── about/page.tsx                ← NEW (TBD design)
├── keynote/
│   ├── page.tsx                      ← /keynote (customer keynote)
│   └── vendors/page.tsx
├── (auth)/
│   ├── login/page.tsx
│   └── signup/page.tsx
├── dashboard/                        ← couple dashboard (signed-in)
├── vendor-dashboard/                 ← vendor dashboard (signed-in)
├── vendors/
│   ├── page.tsx                      ← /vendors (marketplace)
│   ├── apply/page.tsx                ← NEW (verification flow)
│   └── [slug]/page.tsx               ← per-vendor microsite
├── admin/                            ← admin (signed-in)
├── e/[slug]/page.tsx                 ← guest microsite
└── api/
    ├── bids/...
    ├── tokens/...
    ├── productions/...
    ├── verify-vendor-docs/...        ← Claude AI pipeline
    └── webhooks/xendit/...           ← Productions payments only

### Phase 2 · Port the marketing site (2–3 days)

- Start with / (Jobs+Ive homepage).

- Then /for-vendors, /productions, /keynote, /keynote/vendors.

- All static content; no backend needed.

### Phase 3 · Auth + roles (2 days)

- Pick NextAuth.js or Clerk.

- Email + password + magic link (the demographic isn’t tech-savvy).

- Role assignment at signup — couple / vendor / admin.

- Session middleware gating /dashboard, /vendor-dashboard, /admin.

### Phase 4 · Couple dashboard (3–4 days)

Port components/couple-dashboard.jsx + couple-dashboard-tabs.jsx. Per-tab work:

| Tab | Replace mock with |
| --- | --- |
| Overview | /api/events/[id]/focus + batch PATCH /guests |
| Guests | PATCH /guests/[id] (RSVP cycle yes→pending→no) |
| Vendors | /api/bookings + /api/threads/[id]/messages |
| Shortlist | /api/users/[id]/favorites + per-event shortlist |
| Schedule | /api/timeline-items |
| Invitations | bulk QR generation + email send |
| Mood board | /api/moodboards (Pakulay) |
| Productions | /api/productions/cart + Xendit checkout |
| Budget | /api/budget-lines |

### Phase 5 · Vendor + Admin dashboards (3–4 days)

Same pattern. The Vendor dashboard’s Tokens tab is the most new code (token ledger, pack purchase via Xendit, founder bonus claim, referral tracking).

### Phase 6 · Marketplace + search (3 days)

- /vendors — port components/marketplace.jsx. Implement search backend (192-category taxonomy, location-aware, tier-aware sort, sponsored boost slots).

- /vendors/[slug] — port components/vendor-microsite.jsx. Bottom CTA is a Bid Request form, not a chat box. Submit creates a BidRequest record.

### Phase 7 · Vendor verification + token pipeline (3 days)

- /vendors/apply — port components/vendor-application.jsx. Multi-step form ending in ₱1,499 QR payment.

- Document upload → /api/verify-vendor-docs/extract → Claude Haiku 4.5 vision → store extracted JSON.

- All-docs-uploaded trigger → cross-check Claude call → Vendor.aiVerificationSummary.

- Admin verification queue UI already exists in admin-dashboard.jsx.

- Token ledger: every grant + spend logged in TokenLedger. Founder bonus only granted if verifiedAt < 2027-01-31.

### Phase 8 · Bid flow (4 days)

- Bid Request submission (couple side) → costs nothing, no token check.

- Vendor accepts → token deduction transaction (atomic: check balance >= 1, decrement, create Thread, return).

- Thread API: messages, file attachments (Pro+ only), video call signaling (Verified+ only via Daily.co / Twilio Video).

- Quote builder inside thread → couple accepts → Booking created (status: “accepted”, paidVia: null since Setnayan doesn’t process the money).

### Phase 9 · Setnayan Productions payments (2 days · Productions ONLY)

- Productions is the ONLY place Setnayan touches money. Couples buy Productions services directly from Setnayan.

- Cart + checkout via Xendit (GCash QR, Maya QR, InstaPay, cards).

- Generate simple receipts (not BIR-stamped for vendor bookings — but for Productions services Setnayan IS the merchant, so receipts can be BIR-issued via partner like IceTax · vendor selection TBD).

### Phase 10 · Guest microsite (2 days)

- /e/[slug] — port components/guest-microsite.jsx. Phase-aware: server computes Date.now() vs event.date and switches between Save-the-Date → Invitation → Logistics → Day-of → After templates.

- Camera access (Papic) gated by Date.now() > event.startTime - 1h.

### Phase 11 · Native shells (Expo · 5–7 days)

- npx create-expo-app setnayan-mobile -t expo-template-blank-typescript

- Most product UIs work as web views inside an Expo shell.

- Productions purchases open native QR / Xendit. Exempt from Apple IAP under Guideline 3.1.5(a) (real-world services).

- Push via Expo Notifications.

## 11 · Tech stack (recommended)

- Framework: Next.js 14+ (App Router) · TypeScript

- Styling: Tailwind v3+ on top of CSS variables from styles.css

- DB + ORM: PostgreSQL + Prisma

- Auth: NextAuth.js or Clerk

- Email: Resend

- SMS: Twilio

- Payments (Productions only): Xendit (GCash + Maya + InstaPay + cards)

- File storage: Cloudflare R2 (vendor portfolios, Papic uploads, contract PDFs)

- AI: Anthropic SDK · Claude Haiku 4.5 (verification, proposal drafting, mood-board sanity check)

- Video calls: Daily.co or Twilio Video (Verified+ vendors)

- BIR partner for Productions receipts: IceTax / Globe myBusiness / similar (vendor selection TBD)

- Native shells: Expo (React Native)

## 12 · Data models (TypeScript-ready · drop into types/)

// ─── Event ─────────────────────────────────────────────────────────────
type EventStatus = "dreaming" | "booking" | "inviting" | "finalizing" | "day" | "after";

interface Event {
  id: string;
  slug: string;                          // /e/<slug>
  type: "wedding" | "debut" | "birthday" | "baptism" | "corporate" | "anniversary";
  date: string;                          // ISO
  venue: string;
  location: string;
  status: EventStatus;
  ownerId: string;
  cohostIds: string[];                   // V1.2 — empty array for now
  headcount: number;
  confirmedHeadcount: number;
  budget: number;
  spent: number;
  contentTeamOptIn: boolean;
  shortlistVendorIds: string[];
}

// ─── Guest ─────────────────────────────────────────────────────────────
type RsvpStatus = "yes" | "pending" | "no";

interface Guest {
  id: string;
  eventId: string;
  name: string;
  group: string;
  qrSlug: string;                        // unique per guest
  rsvp: RsvpStatus;
  plusOne: boolean;
  plusOneName: string | null;
  table: number | null;
  diet: string;
  songRequest: string | null;
  invitationSentAt: string | null;
  rsvpAt: string | null;
}

// ─── Vendor ────────────────────────────────────────────────────────────
type VendorStatus = "active" | "pending" | "banned";
type VendorTier = "free" | "verified" | "pro" | "enterprise";

interface Vendor {
  id: string;
  slug: string;                          // /vendors/<slug>
  name: string;
  category: string;
  taxonomyId: string;                    // FK to one of 192 categories
  location: string;
  status: VendorStatus;
  verifiedAt: string | null;             // null = not yet verified
  isFirstParty: boolean;                 // true for "Setnayan Productions"
  tier: VendorTier;
  proSubscriptionActiveUntil: string | null;
  enterpriseSubscriptionActiveUntil: string | null;
  founderRate: false;                    // retired in v2.1 — always false
  exclusivePerk: string;                 // required field
  dailyCapacity: number | null;          // 1 | 2 | 3 | null (unlimited)
  capacityOverrides: Record<string, number>;
  verificationDocs: VerificationDoc[];
  aiVerificationSummary: string | null;
  aiConfidence: number | null;
}

interface VerificationDoc {
  id: string;
  vendorId: string;
  type: "dti" | "bir" | "mayors_permit" | "portfolio" | "sample_work";
  url: string;
  extractedFields: Record<string, string>;
  status: "uploaded" | "extracted" | "verified" | "rejected";
}

// ─── BidRequest / Thread / Quote / Booking ─────────────────────────────
type BidStatus = "submitted" | "accepted" | "declined" | "expired";
type BookingStatus = "accepted" | "completed" | "cancelled";

interface BidRequest {
  id: string;
  eventId: string;
  vendorId: string;
  requestedBy: string;                   // couple userId
  fields: {
    weddingDate: string;
    headcount: number;
    dietaryTags: string[];
    style: string[];
    budget: number;
    notes: string;
  };
  status: BidStatus;
  createdAt: string;
  acceptedAt: string | null;             // null until vendor spends a token
  tokenLedgerEntryId: string | null;     // FK to TokenLedger entry that paid for acceptance
}

interface Thread {
  id: string;
  bidRequestId: string;                  // 1:1 with BidRequest after acceptance
  eventId: string;
  vendorId: string;
  coupleUserId: string;
  messages: Message[];
}

interface Message {
  id: string;
  threadId: string;
  from: "couple" | "vendor";
  text: string;
  attachments: Attachment[];             // Pro+ vendor only for sending
  sentAt: string;
}

interface Quote {
  id: string;
  threadId: string;
  vendorId: string;
  amount: number;                        // PHP integer
  lineItems: Array<{ label: string; amount: number }>;
  status: "draft" | "sent" | "accepted" | "declined";
  sentAt: string | null;
  respondedAt: string | null;
}

interface Booking {
  id: string;
  eventId: string;
  vendorId: string;
  quoteId: string;                       // FK to the accepted Quote
  status: BookingStatus;
  amount: number;                        // from Quote · for coordination tracking only
  // No paidVia, no milestones, no BIR fields — Setnayan does not process this
  createdAt: string;
  completedAt: string | null;
  contentTeamDisclosed: boolean;
}

// ─── Token economy ────────────────────────────────────────────────────
type TokenLedgerKind =
  | "founder_bonus_grant"
  | "pack_purchase"
  | "bid_acceptance_spend"
  | "productions_referral_earn"
  | "productions_referral_clawback"
  | "admin_grant"
  | "admin_revoke";

interface TokenWallet {
  vendorId: string;
  balance: number;
  founderBonusClaimed: boolean;
  founderBonusClaimedAt: string | null;
}

interface TokenLedger {
  id: string;
  vendorId: string;
  delta: number;                         // positive = earned/bought, negative = spent
  kind: TokenLedgerKind;
  refId: string | null;                  // FK to BidRequest, Pack purchase, Productions order
  note: string;
  at: string;
  balanceAfter: number;
}

interface ProductionsReferral {
  id: string;
  vendorId: string;                      // the vendor who recommended
  productionsOrderId: string;
  serviceId: string;                     // which Productions service (Token-Worthy only)
  handshakeAt: string | null;            // null until event-day handshake confirms delivery
  tokenLedgerEntryId: string | null;     // set when the +1 token is granted post-handshake
}

// ─── Productions ──────────────────────────────────────────────────────
type ProductionsServiceId =
  | "animated_monogram" | "pro_website" | "panood" | "patiktok" | "pakanta"
  | "papic_guest" | "thank_you_video" | "sde" | "papic_5_seats"
  | "live_venue_photo_wall" | "live_background" | "guided_pack" | "media_pack"
  | "pakulay" | "custom_qr_per_guest" | "todays_focus" | "indoor_blueprint"
  | "call_time_escalator" | "pabati" | "guest_stories" | "camera_bridge"
  | "high_res_archive";

interface ProductionsService {
  id: ProductionsServiceId;
  name: string;
  price: number;                         // PHP, 0 for FREE (Pakulay)
  priceUnit: "flat" | "per_day" | "per_year";
  tokenWorthy: boolean;                  // can vendors earn referral tokens for this?
  deliveryModel: "direct" | "crew";
  description: string;
}

interface ProductionsOrder {
  id: string;
  eventId: string;
  buyerUserId: string;                   // couple userId
  items: Array<{ serviceId: ProductionsServiceId; price: number; days?: number }>;
  totalAmount: number;
  paymentStatus: "pending" | "paid" | "refunded";
  xenditInvoiceId: string | null;
  birReceiptId: string | null;           // Setnayan IS the merchant for these
  vendorReferralId: string | null;       // FK to ProductionsReferral if vendor-driven
  createdAt: string;
}

// ─── Reviews ──────────────────────────────────────────────────────────
interface Review {
  id: string;
  vendorId: string;
  bookingId: string;                     // only bookings can produce reviews
  couple: string;                        // display name
  rating: number;                        // 1-5
  text: string;
  createdAt: string;                     // must be >= booking.completedAt + 24h
  visibilityTier: "verified_only" | "pro_full";  // stars only on Verified, full text on Pro+
}

// ─── Trust & Safety ───────────────────────────────────────────────────
type TSCaseKind = "Identity" | "Pricing" | "Watchlist" | "Theft" | "Other";
type TSCaseSeverity = "low" | "med" | "high" | "critical";

interface TSCase {
  id: string;
  kind: TSCaseKind;
  parties: string[];
  detail: string;
  severity: TSCaseSeverity;
  openedAt: string;
  resolvedAt: string | null;
  assignedAdminId: string | null;
}

// ─── User ──────────────────────────────────────────────────────────────
type UserRole = "couple" | "vendor" | "admin";

interface User {
  id: string;
  email: string;
  phone: string | null;
  role: UserRole;
  createdAt: string;
  favoriteVendorIds: string[];           // account-level, persists across events
  events?: string[];                     // for couples — usually 1, multi later
}

## 13 · Open questions for the founders

These weren’t fully resolved during design. Lock them before launch:

- Pricing violation policy — what’s the response ladder when a couple reports a vendor’s listed Setnayan price doesn’t match what they quote outside? First-offense warning + 30-day cure, or immediate ban?

- Content team attendance default — opt-in default ON during pilot, OFF post-launch? Or opt-in either way?

- Pro/Enterprise token allowance — do these subscriptions include any tokens (e.g., 50/mo refill), or do Pro/Enterprise vendors still buy token packs separately at the same rate as Free/Verified?

- On-site verification + content package — what’s the starting price floor or is it always custom quote per visit?

- BIR partner for Productions services — IceTax / Globe myBusiness / DIY? Need a decision before any couple buys Pakanta/Panood/etc.

- 192-category taxonomy — get the canonical CSV from the founders. Without it, the marketplace search is built on guesses.

- Multi-host events (V1.2) — target ship date? Pilot ships single-owner only.

- iOS / Android timeline — web-first locked. Native shell ships pre-pilot (Dec 2026) or post-pilot (Q1 2027)?

- NPC registration — confirm PIC-2026-0042 is live before launch.

## 14 · The deeper docs

After this brief, dig into these for more depth:

| Path | What it has |
| --- | --- |
| /HANDOFF.md | Original v1 + v2 engineering handoff. Some sections superseded by THIS doc (commission, BIR, force-majeure) — but data models, microsite specs, and admin pipeline notes are still good. |
| /docs/PROJECT-MAP.md | Per-file inventory of every component + asset |
| /docs/COMPONENT-INVENTORY.md | Per-file breakdown of every JSX module |
| /docs/DATA-MODELS.md | Earlier TS interfaces (this brief’s §12 supersedes some) |
| /docs/CLAUDE-CODE-PLAYBOOK.md | Phased migration playbook |
| /docs/OPEN-QUESTIONS.md | Earlier open questions (some now resolved · see §13 above for current) |
| /IMAGE-PROMPTS.md | 10 Recraft.ai prompts for the brand imagery |

When in doubt, this brief is canon for v2.1 decisions. The older docs in /docs/ retain useful structural detail (component inventory, migration phases) but their pricing/commission references are stale.

## 15 · A note from the founders

This is being built so Claire and Ice can ship their own wedding through it on December 18, 2026. Every decision — the 0% commission, the 100 free founder tokens, the price-protection commitment, the “we never charge if we can’t bring you customers” framing — is rooted in that.

Build it like it’s going to be the first wedding on it. Because it is.