# Pre-pilot checklist · 2026-06-01 launch

Authored: 2026-05-28 (4 days to pilot) Scope: Bucket A observability stack — keeping all 4 items connected end-to-end.

This doc is the single sheet to run through before 2026-06-01. Each step depends on the previous one. Work the list top-to-bottom · check each box · ping me if any step fails.

## Connection map (why these 4 items hang together)

┌──────────────────────────────────────────────────────────────────┐
│  Step 1 · Vercel env vars                                        │
│  ↓                                                                │
│  Step 2 · Sentry smoke test ─────────► /admin/settings button     │
│  ↓                                                                │
│  Step 3 · Health endpoints curl-test ──► /api/health + /deep      │
│  ↓                                                                │
│  Step 4 · Better Stack monitors ───────► poll both endpoints      │
└──────────────────────────────────────────────────────────────────┘

If env vars are missing (Step 1) → Sentry can’t capture (Step 2 fails) → health endpoints return 503 (Step 3 fails) → Better Stack alerts fire (Step 4 noisy). Each step verifies the one above is wired correctly.

## Step 1 · Vercel env vars (Today/tomorrow · ~10 min)

Open https://vercel.com/iscasasolas-projects/setnayan/settings/environment-variables and verify each row exists in Production scope.

### 🔴 Pilot-blocking (8 — must be set or app breaks)

- NEXT_PUBLIC_SUPABASE_URL — middleware crashes on boot without it

- NEXT_PUBLIC_SUPABASE_ANON_KEY — middleware crashes on boot without it

- SUPABASE_SERVICE_ROLE_KEY — admin client throws, every API route returns 500

- R2_ACCOUNT_ID — media uploads return 503

- R2_ACCESS_KEY_ID — media uploads return 503

- R2_SECRET_ACCESS_KEY — media uploads return 503

- ENCRYPTION_KEY — Photo Delivery decrypt fails (AES-256-GCM key · base64 32 bytes)

- RESEND_API_KEY — transactional emails silent no-op (pilot couples don’t get RSVP/invite emails)

### 🟡 Feature-blocking (3 cron secrets — set them all)

If you generated these on 2026-05-22 already, verify they’re still set. If not, generate fresh via openssl rand -base64 32 × 3 and paste into Vercel:

- CRON_SECRET — BIR Form 2307 quarterly job + dispute reconciliation skip without it

- OAUTH_REFRESH_CRON_SECRET — YouTube + Google Drive token refresh skip · OAuth feeds stop after ~1h

- INTERNAL_WORKER_SECRET — Patiktok render worker returns 401

### 🟢 Observability (4 — should be set or Sentry/PostHog/Better Stack silent)

- SENTRY_DSN — server-side error capture (gate for Step 2 below)

- NEXT_PUBLIC_SENTRY_DSN — client-side error capture (gate for Step 2 below)

- NEXT_PUBLIC_POSTHOG_KEY — product analytics

- NEXT_PUBLIC_POSTHOG_HOST — PostHog endpoint URL

### 🟢 OAuth (optional · gracefully degrade · skip if you haven’t done the Google Cloud submission yet)

- YOUTUBE_OAUTH_CLIENT_ID / _SECRET / _REDIRECT_URI — Panood booking flow

- GOOGLE_DRIVE_OAUTH_CLIENT_ID / _SECRET / _REDIRECT_URI — Photo Delivery

- TIKTOK_CLIENT_KEY / _SECRET / _OAUTH_REDIRECT_URI — Patiktok personal-tier

Done with Step 1 when: Vercel dashboard shows green checkmarks against all 🔴 rows + the 3 cron secrets. If you redeploy after adding any env var, trigger a fresh production deploy (Settings → Deployments → ⋯ → Redeploy without build cache).

## Step 2 · Sentry smoke test (after Step 1 · ~3 min)

- Sign in to https://www.setnayan.com as an admin user

- Navigate to /admin/settings

- Find the “Fire Sentry smoke test (admin only)” button (shipped via PR #280)

- Click it · UI surfaces a trace ID + 3-step checklist

- Open https://sentry.io/organizations/setnayan/issues/ in a new tab

- Search by the trace ID

- Expected: the test error appears within 60s with the controlled message “Sentry smoke test (admin-triggered)”

- Bonus: verify alert email lands at iscasasolaii@gmail.com within 60s (confirms alert routing is wired)

Done with Step 2 when: the test event is visible in Sentry dashboard AND alert email arrived. If it didn’t fire, re-check SENTRY_DSN + NEXT_PUBLIC_SENTRY_DSN env vars from Step 1.

## Step 3 · Health endpoints curl test (after Step 2 · ~2 min)

Open a terminal and run these 3 commands. All should return HTTP 200.

# Shallow probe — must always be 200 + sub-second
curl -sw "\n[HTTP %{http_code} · %{time_total}s]\n" https://www.setnayan.com/api/health

# Deep probe — first call may be 1-2s (cold start), subsequent calls 250-900ms
# After PR #565 ships, timeout is bumped to 3000ms so cold starts no longer flake
for i in 1 2 3; do curl -sw "\n[HTTP %{http_code} · %{time_total}s]\n" https://www.setnayan.com/api/health/deep; sleep 1; done

# HEAD-only check (what Better Stack will use — cheapest)
curl -sIw "[HTTP %{http_code} · %{time_total}s]\n" https://www.setnayan.com/api/health/deep

Expected results:

- /api/health → HTTP 200 · {"ok":true,"ts":"...","region":"iad1","version":"...","env":"production"} · under 1s

- /api/health/deep × 3 calls → all HTTP 200 · "ok":true · "failing":[] · the 3 sub-checks (supabase + r2 + env) all "ok":true

Done with Step 3 when: 3 of 3 deep calls return HTTP 200. If any call still returns 503 after PR #565 is live, ping me — could mean Supabase pgbouncer is bouncing or service-role key is wrong.

## Step 4 · Better Stack monitors (Sat 2026-05-31 · ~10 min)

Sign up at https://betterstack.com/uptime (free tier covers pilot · 10 monitors free).

Create 2 monitors per the lock from the eighth 2026-05-28 row tenth 2026-05-28 row § (Bucket A):

### Monitor 1 · Shallow heartbeat (60s · keeps Vercel lambda warm)

- URL: https://www.setnayan.com/api/health

- HTTP method: HEAD

- Region: Singapore (closest to PH user base)

- Interval: 60 seconds

- Timeout: 3 seconds

- Expected status: 200

- Alert routing: Email iscasasolaii@gmail.com (Telegram + SMS too if Better Stack tier supports)

- Why: the 60s heartbeat acts as a warm-up · keeps the Vercel function alive · indirectly benefits the deep endpoint too

### Monitor 2 · Deep dependency probe (5min · validates Supabase + R2 + env)

- URL: https://www.setnayan.com/api/health/deep

- HTTP method: HEAD

- Region: Singapore

- Interval: 300 seconds (5 minutes)

- Timeout: 5 seconds (matches Vercel maxDuration)

- Expected status: 200

- Alert routing: Email iscasasolaii@gmail.com (paging tier if available)

- Why: catches downstream dep failures (Supabase outage · R2 bucket issue · env var drift)

### Optional · Vercel log drain

In Vercel dashboard → Settings → Monitoring → Log Drains → Add Better Stack source token. This pushes Vercel function logs to Better Stack for incident debugging.

- BETTER_STACK_SOURCE_TOKEN env var (per .env.example line 60) is defined as a placeholder but no code consumes it directly — the Vercel-side log drain integration handles the push automatically once the token is configured in Vercel dashboard.

Done with Step 4 when: both monitors show green status in Better Stack dashboard within ~5 min of creation.

## Step 5 · Final sanity (Sun 2026-05-31 morning · before sending pilot invites · ~10 min)

Walk the golden user path as a test couple to confirm nothing’s regressed:

- Sign up as a test couple (or sign in if you already have an account)

- Create a test event (Wedding · pick a date · pick a venue setting)

- Add 5 test guests (mix of confirmed + pending RSVP)

- Open /dashboard/[eventId]/website · verify slug page works

- Open /vendors · browse marketplace · verify vendor cards render with photos

- Click into one vendor · verify the profile page works

- Test inquiry flow (don’t actually book · just verify the form submits)

- Open /dashboard/[eventId] · verify Today’s Focus wizard renders (CONCIERGE_ENABLED flag state may hide it depending on V2.1 lock state · expected per pilot scope)

Done with Step 5 when: all 8 steps pass without error · the Sentry dashboard shows ZERO new errors during your test run (otherwise pilot couples will hit them too).

## Pilot launch day · 2026-06-01

Once Steps 1-5 are green:

- Owner morning routine (5-10 min): re-run the curl tests from Step 3 · verify Better Stack dashboard is green · check Sentry for overnight surprises

- Send pilot cohort signup links to family/friends (5-20 people per [[project_setnayan_pilot_timeline]])

- Be reachable for support during launch weekend (Messenger/WhatsApp group recommended · per [[reference_setnayan_owner_email]] DPO mailbox deferred pre-Dec-1)

- Monitor Sentry + Better Stack for 24h post-launch · 80%+ of launch issues surface within first 6 hours

## What’s NOT on this checklist (intentionally deferred)

These are flagged in CLAUDE.md tenth 2026-05-28 row § 14 + ninth 2026-05-28 row open items · don’t block pilot · need answers before Phase L cutover ~2026-06-15:

- Pro/Enterprise token allowance (lean 25/mo Pro · 100/mo Enterprise)

- UI Theme Setnayan Default palette (v2.1 burnt sienna vs 2026-05-15 burgundy)

- Pricing violation policy ladder (v2.1 § 13.1)

- Content team attendance default (v2.1 § 13.2)

- On-site verification + content package pricing floor (v2.1 § 13.4)

- BIR partner for Productions services (v2.1 § 13.5)

- 192-category taxonomy canonical CSV (v2.1 § 13.6)

- iOS / Android timeline (v2.1 § 13.8)

- NPC registration PIC-2026-0042 confirmation (v2.1 § 13.9)

- DTI / BIR Form 2303 / Mayor’s Permit chain (deferred pre-Dec-1 per pilot strategy)

- dpo@setnayan.com mailbox routing (deferred pre-Dec-1)

- YouTube verified-app Phase 2 submission · TikTok Business Verification · Camera SDK programs

## Connection summary

After running Steps 1-5, you have:

✅ All env vars set in Vercel → app boots cleanly + features work ✅ Sentry capturing errors → blind debugging eliminated ✅ Health endpoints robust (PR #565 ships cold-start fix) → no false-positive alerts ✅ Better Stack monitoring both endpoints from Singapore → 60s heartbeat keeps lambda warm + 5min deep probe validates deps + alerts route to iscasasolaii@gmail.com

The 4 items stay connected because each layer validates the one beneath: env vars feed Sentry feeds health endpoints feed Better Stack. If any layer regresses, the next one above will alert before pilot couples notice.

## Cross-references

- CLAUDE.md tenth 2026-05-28 row — v2.1 brief canonical lock

- CLAUDE-CODE-BRIEF-v2.1_2026-05-28.md — canonical product spec

- V2_Cutover_Plan_2026-05-28.md — post-pilot Phase L plan

- PR #565 — deep-health cold-start fix (this audit’s deliverable)

- iteration 0035 Observability — full observability spec

- [[reference_setnayan_owner_email]] — iscasasolaii@gmail.com for all alert routing

- [[project_setnayan_pilot_timeline]] — pilot strategy + Dec 18 wedding gate