# V2 Cutover Plan · 2026-05-28

Status: locked 2026-05-28 · execution starts post-pilot · pilot 2026-06-01 ships locked V1 unchanged · cutover day TBD (recommendation: ~2026-06-22 once pilot stabilizes).

Source-of-truth blueprint: owner-supplied 💎 Part 1 Final Customer (B2C) Pricing Verification.md (5 parts: B2C pricing · B2B tokens · manpower fulfillment · QR telemetry rewards · offline architecture) + SQL Guide.pdf (7-page schema migration with vendor_wallets, platform_retail_catalog, platform_package_catalog, event_software_activations, registered_crew_devices + 5-cap trigger, token_rewards_log, execute_manpower_telemetry_reward(), consume_vendor_assets()). Both originals live at ~/Desktop/setnayan_blueprint/ and ~/Desktop/SQL Guide.pdf on the owner’s machine.

Decision lock: CLAUDE.md decision log row 2026-05-28 · third 2026-05-28 row · “V1 → V2 architectural pivot”. This doc operationalizes that lock.

## TL;DR

V1 launches to a 5–20 personal/family pilot on 2026-06-01 unchanged. Locked V1 (Setnayan Pay 5%, apply-then-pay, Today’s Focus ₱9,999/24mo, 65-card wizard, weekly vendor tiers, 16-SKU launch promo through 2027-01-30) ships exactly as currently on origin/main. Pilot couples are grandfathered on V1 pricing for their wedding.

V2 cutover happens after pilot stabilizes (~3 weeks of pilot operation, expected mid-late June 2026). Cutover is a coordinated atomic flip across schema · 18 SKU catalog · vendor token wallet · 65-card wizard rebind · QR + telemetry rebuild · IndexedDB offline daemon · communications. Day-of cutover: pilot vendors get +100 free earned tokens as the V1 promo replacement, V1 launch-promo references retire from /privacy + marketing, and Setnayan Pay 5% disappears entirely (Setnayan is now publisher, not marketplace intermediary).

Owner-side action items reset for V2 (different BIR posture — Setnayan as publisher of software SKUs only, no Marketplace Withholding role on manpower since that’s offline cash).

## The 6 owner-confirmed decisions (locked 2026-05-28)

| # | Question | Decision |
| --- | --- | --- |
| 1 | Pilot timing | Ship V1 to pilot · cutover post-pilot. Pilot 2026-06-01 ships locked V1. V2 lands over ~3 weeks during/after pilot. Pilot couples grandfathered. |
| 2 | Today’s Focus disposition | Paywalled at ₱1,499 entry SKU. Keep the 65-card wizard substrate (structural moat). Drop the V1 24-mo/pause-aware machinery + ₱9,999/₱4,999 re-up model. ₱1,499 one-time per event unlocks the wizard. |
| 3 | Vendor recurring billing | 28-day prepaid blocks · manual renewal. Pro Vendor ₱1,999/28-day + Enterprise ₱5,499/28-day. No recurring auto-charge in V1. Email + dashboard countdown 7 days before expiry · lapse → auto-downgrade to Free Vendor. GCash Merchant API / Maya recurring rails stay V1.5+. |
| 4 | Manpower ₱15k flow | Build as specced · offline cash + 2-token handshake. Setnayan handles ₱0 of the ₱15k. Vendor stamping via 2-token deduction. No invoice/OR for this leg. Vendors handle their own BIR Form 2307 on the cash. |
| 5 | Setnayan Pay 5% fee | Retire entirely · Setnayan is publisher. All 18 software SKUs + 2 bundles sold at sticker price. No convenience fee anywhere. Vendor token packs same posture. Setnayan revenue is full retail minus SaaS overhead per catalog. |
| 6 | Launch promo | 100 free earned tokens to verified pilot vendors · drop V1 promo. Per blueprint Part 5 Launch Status. Existing V1 launch promo on retired SKUs ends with the cutover. Mass email comms to affected accounts. |

## Retired-vs-new SKU map

### Retired V1 SKUs (marked is_active=FALSE on cutover day · added to RETIRED_SKU_CODES)

Customer-side: concierge_complete (₱2,499 + variants) · todays_focus (₱9,999) · todays_focus_extension (₱4,999) · save_the_date_video_render (₱199 · pending owner confirm § Open items #6) · monogram_hero_upgrade (₱1,999) · bespoke_monogram (₱2,999) (RETIRED 2026-05-28 · owner: Animated Monogram only) · ai_edited_highlight (₱3,499) · ai_video_highlight (₱999) · pro_widget_schedule (₱999) · paparazzi_3_seats (₱1,499) · paparazzi_5_seats (₱2,499) · paparazzi_camera_addon (₱999) · panood_daily_broadcast (₱2,499) · panood_camera_sync (₱99/day) · panood_annual_streaming (₱19,999) · panood_annual_streaming_plus · panood_template_pack_daily/annual · papic_cam_bridge_* (₱99/day · ₱249/day flat · ₱2,499/year) · panood_cam_bridge_slot_day (₱199) · patiktok_setnayan_tiktok (₱999/day) · patiktok_personal_tiktok (₱1,999/day) · patiktok_cam_bridge_day/annual · patiktok_video_overage (₱49/+10) · pakanta_basic (₱1,999) · pakanta_premium (₱3,999) · pakanta_wedding_suite (₱9,999) (3 V1 Pakanta tiers retire · replaced by single ₱3,499 SKU per § Open items #4).

Vendor-side: vendor_pro_weekly (₱499/wk) · all_tools_unlock_annual (₱9,999/yr) · boosted_ads_5km_weekly (₱4,999) · boosted_ads_10km_weekly (₱7,999) · boosted_ads_20km_weekly (₱14,999) · sponsored_boost_quarterly (₱249,999) · sponsored_boost_annual (₱799,999) · vendor_verification_annual_renewal (₱1,499) · vendor_verification_reverification (₱2,499) · tool_mood_board_weekly (₱99) · tool_seat_arrangement_weekly · tool_palette_weekly · tool_qr_reader_weekly · tool_advanced_pricing_weekly.

### New blueprint SKUs (inserted via cutover migration)

Customer-side (18 blueprint catalog rows + 1 Setnayan-published Pakanta row = 19 total): see platform_retail_catalog seed in SQL Guide § 2. Highlights — ANIMATED_MONOGRAM ₱2,499 · PRO_WEBSITE ₱2,999 · CUSTOM_QR_GUEST ₱1,499 · TODAYS_FOCUS ₱1,499 (wizard substrate · no trial · one-time impulse) · PINOY_MAP_ROUTE ₱1,499 · INDOOR_BLUEPRINT ₱1,499 · CALL_TIME_ESCALATOR ₱1,999 · PATIKTOK_COMPILER ₱2,499 · PABATI ₱999 · HIGH_RES_ARCHIVE ₱2,999/yr · PAPIC_GUEST ₱2,999 · PAPIC_GUEST_STORIES ₱3,499 · PAPIC_MEDIA_PACK ₱9,999 · PAPIC_SEATS ₱2,999 (5-seat pro pass) · PANOOD_SYSTEM ₱3,499 · SDE ₱5,499 · CAMERA_BRIDGE ₱1,999 · LIVE_WALL ₱3,499 · PAKANTA ₱3,499 (custom songwriter · single-tier consolidation from V1’s 3-tier model · added 2026-05-28 per owner directive). The 7 is_token_able=TRUE SKUs (PATIKTOK_COMPILER, PABATI, PAPIC_SEATS, PANOOD_SYSTEM, SDE, CAMERA_BRIDGE, LIVE_WALL) are the ones that fire telemetry rewards into vendor wallets per blueprint Part 4 § 2. PAKANTA is NOT token-able (no telemetry checkpoint · it’s a fulfillment-on-delivery service per iteration 0036 architecture).

Customer-side bundles (2 rows in platform_package_catalog): GUIDED_PACK ₱11,999 (full guided suite incl. 3-month High-Res + Drive auto-transfer) · MEDIA_PACK ₱16,999 (comprehensive media processing suite).

Vendor-side subscriptions (28-day prepaid blocks): Pro Vendor ₱1,999/28-day (1 category lock · max 5 sub-seats) · Enterprise ₱5,499/28-day (multi-category · unlimited sub-accounts).

Vendor-side token packs (5 tiers at baseline ₱250/token): 4 tokens ₱1,000 · 10 tokens ₱2,400 · 25 tokens ₱5,500 · 50 tokens ₱10,000 · 100 tokens ₱18,000.

Manpower fulfillment: ₱15,000 flat-rate vendor crew SKU. Setnayan handles ₱0 (offline cash). 2-token deduction from claiming vendor’s wallet stamps Vendor ID as event owner-stamp.

### Today’s Focus rebind

V1: todays_focus ₱9,999 one-time + todays_focus_extension ₱4,999 re-up · 24-month cumulative-active runtime · pause-aware · ALL 65 wizard cards free for active subscribers.

V2: TODAYS_FOCUS ₱1,499 one-time per event · no runtime expiry (one purchase, full wedding access) · drops the 24-mo machinery + pause/resume + events.todays_focus_* columns (5 columns retired in cutover migration). Wizard surface stays · paywall gates entry · DIY toggle still available.

## Schema cutover migration order

Single coordinated migration applied on cutover day via supabase db push --linked per [[feedback_setnayan_push_migrations_myself]]. Idempotent on IF NOT EXISTS + CREATE OR REPLACE patterns from the SQL Guide.

Pass 1 — Retire V1 surfaces. UPDATE service_catalog SET is_active=FALSE WHERE sku_code IN (...retired list above...). Drop columns: events.todays_focus_status · events.todays_focus_purchased_at · events.todays_focus_first_activated_at · events.todays_focus_paused_at · events.todays_focus_pause_count · events.todays_focus_total_paused_seconds · events.todays_focus_extension_count · events.concierge_status · events.concierge_trial_used_at · events.concierge_expires_at · events.concierge_activated_at · events.concierge_complete_purchased_at · events.concierge_abuse_strike_count · events.concierge_enforcement_level · events.concierge_enforcement_at · events.concierge_enforcement_by · events.concierge_enforcement_reason · events.launch_promo_until (column drop) · users.show_todays_focus_wizard · users.concierge_trial_used_at. Drop tables: setnayan_pay_methods · concierge_abuse_flags · vendor_contract_signatures (dead schema from 2026-05-18 retirement) · all Maya disbursement scaffolding tables if they shipped.

Pass 2 — SQL Guide schema. All 7 pages of SQL Guide PDF executed verbatim (with adjustments): vendor_wallets · platform_retail_catalog + 18-SKU seed · platform_package_catalog + 2-bundle seed · event_software_activations · registered_crew_devices + check_crew_device_seat_allocation() 5-cap trigger · token_rewards_log · execute_manpower_telemetry_reward() function · consume_vendor_assets() function.

Pass 3 — Pilot vendor seed. UPDATE vendor_wallets SET earned_tokens = earned_tokens + 100 WHERE vendor_id IN (SELECT vendor_profile_id FROM vendor_profiles WHERE verification_status='verified'). Insert token_rewards_log audit rows with service_code='PILOT_GRANT_2026_06' for each affected vendor.

Pass 4 — 45-day voucher expiry sweeper. Lazy-eval on read per [[reference_setnayan_cron_strategy]] — no cron job. Function evaluate_earned_token_expiry(vendor_id) runs on every vendor_wallets SELECT in the app code · zeros out earned_tokens if event_date + 45 days < NOW() for that wallet’s most-recent reward event. (Detailed shape TBD during Phase E implementation.)

Pass 5 — RLS policies. Per established patterns from 02_Specifications/RLS_Policy_Pattern.md. vendor_wallets: vendor reads/writes own row · admin reads all · couples no access. registered_crew_devices: vendor reads own + couples read for own event_id · admin reads all. event_software_activations: vendor reads own · couple reads for own event · admin reads all. token_rewards_log: vendor reads own · admin reads all · no host access. platform_retail_catalog + platform_package_catalog: public read · admin write only.

## Phased PR plan (post-pilot · ~10 phases · ~40 PRs · ~2-3 weeks)

Each phase ships as 1-5 PRs auto-merged on green per [[feedback_setnayan_pr_auto_merge]]. WHY-rich commit bodies cross-reference this doc per [[feedback_setnayan_document_changes_with_why]]. Schema migrations push BEFORE merge per [[feedback_setnayan_push_migrations_myself]].

Phase A · Schema cutover (Task #3 · ~2 days) — Pass 1-5 above as a single migration · pushed to prod first · code follows.

Phase B · Pricing surfaces (Task #4 · ~3 days) — /pricing rewrite (18 SKUs grid + 2 bundles) · /for-vendors rewrite (Pro/Enterprise 28-day + 5 token packs) · /privacy (drop Setnayan Pay disclosure + add token voucher + offline-storage disclosures) · homepage worked example rewrite · drop Setnayan Pay 5% math everywhere.

Phase C · Vendor token wallet + 28-day subs (Task #5 · ~4 days) — vendor dashboard token wallet UI (dual-balance, FIFO burn, voucher-expiry countdown) · token pack purchase flow (5 tiers) · Pro Vendor + Enterprise 28-day prepaid block flow · auto-downgrade on lapse · email comms (7-day · expiry-day · day-after).

Phase D · Master event QR + crew device handshake (Task #6 · ~3 days) — Master Event QR generator with rolling 60s hash regen · couple displays from Phase 2 wedding website route · crew app Camera Bridge Registration UI · 5-cap enforced via existing trigger · audit log.

Phase E · Telemetry endpoints + 14-token stacking (Task #7 · ~5 days) — 7 telemetry checkpoint endpoints (Papic file-volume · Panood RTMP duration · Patiktok WASM render · Pabati guest clips · SDE callback · Camera Bridge transit · Live Wall WebSocket) · 14-token stacking ladder consumes execute_manpower_telemetry_reward() · 45-day voucher expiry lazy-eval.

Phase F-Bid · Bid/RFP marketplace (Task #13 · ~3-5 days · added 2026-05-28 per owner “we do it now”) — couple_briefs + vendor_bid_submissions tables · 3-tier brief valuation (Tier 1 ₱<20k = 1 token · Tier 2 ₱20k-₱100k = 3 tokens · Tier 3 ₱100k+ destination = 5-8 tokens sliding) · couple brief-authoring surface at /dashboard/[eventId]/briefs/new · vendor bid-inbox at /vendor-dashboard/bid-inbox · token deduction via consume_vendor_assets() atomic on bid submission · admin moderation queue (per 0023 § 6 Disputes pattern) · RLS (vendor reads briefs in their canonical_service coverage · couples read own · admin reads all). High-valuation brief token sink drains excess vendor balances per blueprint Part 2 § 2.

Phase F · Manpower flow + 2-token handshake (Task #8 · ~3 days) — ₱15k manpower SKU surface · 2-token handshake fee deduction via consume_vendor_assets() · admin audit · vendor stamping for token rewards. BIR-exempt leg per blueprint Part 3 § Payment Flow.

Phase G · IndexedDB + offline daemon (Task #9 · ~5 days) — client-side IndexedDB vault initialization · unified media submission interceptor pipeline · navigator.onLine === false divert · background auto-synchronization daemon · R2 + Supabase post-event flush. Extends current iteration 0031 day-of PWA shell.

Phase H · 65-card wizard rebind (Task #10 · ~4 days) — WIZARD_TASKS rebound to new SKU substrate · Today’s Focus paywall gate at ₱1,499 · drop pause/resume + 24-mo expiry UI · PLAN_GROUPS sync · rebind cards referencing retired SKUs (Save-the-Date Video, Monogram Hero, AI Edited Highlight, Concierge wizard) to nearest blueprint equivalents.

Phase I · 100-token pilot grant + V1 promo retirement (Task #11 · ~2 days) — Pass 3 migration applied (Phase A) · mass email via 0028 to pilot vendor cohort + waitlist · /privacy + /pricing launch-promo block removal · /for-vendors retire 2027-01-30 references.

Phase J · Spec corpus repaper (Task #12 · ~3-4 days) — all affected iteration .md files updated · status anchors refreshed · Pricing.md regenerated from new catalog · memory files updated (retire project_setnayan_concierge_objective + create project_setnayan_v2_publisher_model) · all .docx mirrors regen via pandoc.

Total realistic effort: ~30-35 dev-days · with parallel agent execution per [[feedback_setnayan_pr_auto_merge]] compressible to ~3 calendar weeks wall-clock once cutover day fires.

## Pilot-day → cutover-day timeline

| Date (estimate) | Milestone | What ships |
| --- | --- | --- |
| 2026-06-01 | Pilot launch | Locked V1 unchanged. 5-20 personal/family cohort exercises payment cycle, lock/unlock, wizard surface, Today’s Focus ₱9,999, Setnayan Pay 5%, weekly vendor tiers, 16-SKU launch promo. |
| 2026-06-01 → ~06-15 | Pilot operation | Real payment captures · admin reconciliation flow · vendor verification queue · all V1 architectural locks exercised against real (small-scale) traffic. Bugs surface + get fixed in normal post-launch sprint. |
| ~2026-06-15 | Pilot stabilization checkpoint | Owner decision: pilot stable enough for cutover? OR extend pilot another week? Soft gate. |
| ~2026-06-16 | Phase A migration push | SQL Guide schema applied to prod via supabase db push --linked. Old V1 SKUs marked is_active=FALSE. Schema is V2; code is still V1 (feature-flagged dual-read). |
| ~2026-06-16 → 06-22 | Phases B + C + H + I parallel | Pricing surfaces · vendor token wallet + subs · wizard rebind · 100-token pilot grant + promo retirement comms. ~6 calendar days of parallel agent work. |
| ~2026-06-22 | V2 cutover day (atomic flip) | Last V1 code paths retire. /pricing /for-vendors /privacy /homepage all V2. Pilot vendors get 100-token grant. Email blast to waitlist. CONCIERGE_ENABLED killswitch retires. |
| ~2026-06-22 → 07-05 | Phases D + E + F + G | Master event QR · 7 telemetry endpoints · manpower flow · IndexedDB offline daemon. Lands as V2.1 polish. |
| ~2026-07-05 → 07-10 | Phase J · spec repaper | All iteration .md updates · status anchors · Pricing.md · memory files · .docx mirrors. Ends V1→V2 transition. |

Public launch (target 2026-12-01 per [[project_setnayan_pilot_timeline]]) ships V2 architecture as the canonical baseline. Owner’s December 2026 wedding is the dogfood anchor for V2.

## Owner-side action checklist for cutover

Pre-cutover (during pilot · weeks 1-2):

- Decide cutover date (recommend ~2026-06-16 if pilot stable, ~2026-06-22 if extended).

- BIR posture re-confirm: Setnayan as publisher of software SKUs means OR issuance on every B2C sale stays mandatory. Setnayan Marketplace Withholding (0.5%) role retires since vendor bookings no longer flow through Setnayan Pay. Form 2307 for vendor payouts retires entirely (no payouts). New posture: simpler — Setnayan invoices end-customers directly for software.

- Token pack PHP payment receiving: continues to use existing manual reconciliation flow (BDO + GCash QR) per V1 apply-then-pay. No new gateway needed for V2.

- Verified pilot vendor list snapshot: capture (vendor_profile_id, business_name, owner_email) of every vendor with verification_status='verified' as of cutover-day-minus-7. This is the cohort that receives 100 free earned tokens.

Cutover day:

- Verify Phase A migration applied to prod (supabase migration list --linked confirms 20260616_v2_cutover.sql applied).

- Verify 100-token grant landed in vendor_wallets for verified pilot vendors (SELECT vendor_id, earned_tokens FROM vendor_wallets WHERE earned_tokens >= 100 shows expected count).

- Verify retired SKUs are is_active=FALSE (SELECT sku_code, is_active FROM service_catalog WHERE sku_code IN (...retired list...) returns all FALSE).

- Verify /pricing + /for-vendors + /privacy show V2 copy.

- Trigger comms blast: mass email via 0028 to (a) waitlist + (b) verified pilot vendors + (c) pilot couples (grandfathering note).

Post-cutover (week 1):

- Monitor token pack purchase flow (any reconciliation issues surface in admin queue).

- Monitor vendor 28-day expiry countdown (first cohort of expiring subs hits T+28 days post-cutover).

- Spec corpus repaper review (Phase J PR set).

## Communications plan

### 100-token pilot vendor grant (cutover day)

Subject: “Setnayan upgrade · 100 free tokens loaded · architecture update”

Body (brand voice per [[feedback_setnayan_no_dev_text_post_launch]]): > Setnayan just upgraded its vendor economy. As a verified pilot vendor, you’ve been granted 100 free tokens (₱25,000 marketplace value) loaded into your wallet. > What changed: Setnayan now sells software directly to couples (no marketplace commission). Vendors earn token vouchers by serving events through our app — see your wallet’s “Earned” balance for tokens that came from your event work. > Tokens fund: bidding on public client briefs · unmasking direct client contact info · claiming staffing gigs. Vouchers (earned) expire 45 days after the event date if unused. Purchased tokens never expire. > Open your wallet at /vendor-dashboard/wallet to see your balance.

### V1 launch-promo retirement (cutover day · waitlist + signed-up accounts)

Subject: “Setnayan architecture update · what’s new + what changed”

Body: > Setnayan has refined its model based on what we’ve learned during the pilot. Three things to know: > 1. Free vendor registration during launch still stands. Free Vendor accounts are free forever — no setup fee, no monthly bill. > 2. The “10 services free through January 2027” launch promo is retiring. We’ve replaced it with a stronger offer for verified pilot vendors: 100 free tokens in your wallet on activation. Existing waitlist accounts: when you complete verification, you’ll receive the same grant. > 3. New pricing structure: Couples now buy software directly (18 SKUs · 2 bundles · transparent retail). Vendors earn token vouchers by serving events. See /pricing and /for-vendors for the new structure.

### Pilot couple grandfathering note

Pilot couples (5-20 family/friends on their pre-cutover events) keep V1 pricing for their wedding. Sent as a brief in-app banner + email confirmation: “Your event is grandfathered on the pricing you booked under. Nothing changes for you. New events created after this date use Setnayan’s updated catalog.”

## Open items + risks

### Risks

- Token wallet contradicts the “NO wallet UI” guardrail locked in CLAUDE.md system reminder header. Owner has explicitly approved this rule override for V2 in the 6-decision lock. Future agents reading the system reminder may flag the contradiction — they should be pointed at this doc + the CLAUDE.md V1→V2 decision row.

- Telemetry-driven token rewards introduce fraud surface. Mitigations are speced (60s rolling hash on Master QR, file-size + count thresholds on Papic, RTMP socket continuity on Panood, etc.) but real attack vectors will surface only post-launch. Plan: admin monitoring dashboard for anomalous reward patterns (V2.1).

- Manpower offline cash leg has no Setnayan-side audit trail beyond the 2-token deduction. Vendors are trusted to handle their own BIR. Disputes between couples and crew that don’t surface inside Setnayan’s chat threads will be invisible to admin moderation.

- 45-day voucher expiry is a soft cliff. Vendors who serve a wedding but don’t bid on any other event within 45 days lose all earned vouchers. Tactically generous (drains supply, protects purchased-token pricing) but may produce vendor dissatisfaction. Communications + dashboard countdown widget mitigate.

- No recurring billing rail until V1.5+. 28-day prepaid block flow requires vendor to manually renew. Lapse rate could be high. Mitigation: 7-day email + 3-day reminder + day-of expiry + 7-day post-expiry “reactivate with one click” copy.

- Cutover atomic flip carries deploy risk. Mitigation: phased PR plan with feature flag — Phase A migration ships first (schema both old + new alive), code flips per-surface in Phases B-I, V1 code paths retired only in final Phase J cleanup. Rollback feasible until Phase J merges.

### Open items

- PILOT_GRANT_2026_06 service_code for the 100-token audit row — not in platform_retail_catalog. Decide: add as a synthetic catalog row (price ₱0 · is_token_able=FALSE) for FK integrity, OR remove the FK constraint from token_rewards_log.service_code → platform_retail_catalog.service_code (the SQL Guide doesn’t show the FK explicitly, so likely fine to just write ‘PILOT_GRANT_2026_06’ as a free-text marker).

- High-valuation brief token sink (5-8 tokens per proposal) requires marketplace bid model that doesn’t exist in V1. RESOLVED 2026-05-28 · owner: “we do it now.” Bid/RFP marketplace pulled into V2 cutover scope as new Phase F-Bid (between Phase E telemetry and Phase F manpower · ~3-5 days engineering · Task #13). New tables: couple_briefs (event_id · brief_title · brief_body · category · estimated_budget_range · brief_valuation_tier 1-3 · status open/closed/awarded · expires_at) · vendor_bid_submissions (brief_id · vendor_id · proposal_body · proposed_price · tokens_burned · submitted_at · status pending/shortlisted/awarded/declined). Token cost calculation: Tier 1 (basic · under ₱20k budget) = 1 token · Tier 2 (mid · ₱20k-₱100k) = 3 tokens · Tier 3 (high-value destination · ₱100k+) = 5-8 tokens (sliding by estimated_budget_range). Token deduction via consume_vendor_assets() on bid submission (atomic · idempotent on duplicate-submit). Couple-side brief authoring surface · vendor-side bid inbox · admin moderation queue (per 0023 § 6 Disputes pattern). RLS: vendor reads briefs in their canonical_service coverage · couples read own briefs · admin reads all.

- Today’s Focus paywall at ₱1,499 — does the 3-day free trial concept survive in V2? RESOLVED 2026-05-28 · owner: “today’s focus 3 day trial retires.” Drop trial entirely. V1’s card-less 3-day account-level trial + per-event lock from CLAUDE.md 2026-05-17 row + tiered abuse-enforcement framework (warning → trial_banned → full_banned) + concierge_abuse_flags table + 6 users.concierge_* + events.concierge_trial_used_at columns all retire on cutover. V2 Today’s Focus = ₱1,499 one-time impulse purchase per event · no trial · no abuse-detection · no admin Concierge Abuse review tab. Schema cleanup added to Phase A Pass 1 column drops.

- Pakanta (custom songwriter) iteration 0036 SKUs (Basic ₱1,999 · Premium ₱3,999 · Wedding Suite ₱9,999) RESOLVED 2026-05-28 · owner: “pakanta 3499 - i just forgot but let us keep it.” Pakanta survives V2 cutover. Interpretation: consolidates from 3 V1 tiers to single ₱3,499 SKU under V2 simpler model (matches the simplification pattern of TF ₱9,999/24mo → ₱1,499 one-time + vendor weeklies → monthly prepaid blocks). Single SKU PAKANTA ₱3,499 lands in platform_retail_catalog alongside the 18 blueprint SKUs (making it the 19th customer-side row). Old 3-tier SKU codes pakanta_basic · pakanta_premium · pakanta_wedding_suite retire (added to RETIRED_SKU_CODES). If owner meant something else (e.g., keep all 3 tiers · ₱3,499 is just the mid tier reference) — please flag in next message; reversible via single migration UPDATE before Phase A pushes.

- Bespoke Monogram (iteration 0037) ₱2,999 — Bespoke + Animated coexist? RESOLVED 2026-05-28 · owner: “Animated Monogram only.” Bespoke Monogram RETIRES entirely. Iteration 0037 ships to retirement alongside the V1 retirees. Only ANIMATED_MONOGRAM ₱2,499 from blueprint Part 1 § 1 survives. bespoke_monogram SKU code added to RETIRED_SKU_CODES. The DALL-E AI generation flow + 30-refinement loop + brief-lock-at-payment + vectorizer.ai SVG output from iteration 0037 all retire — replaced by Animated Monogram’s expanded layout asset canvas (premium border frames · local floral crest designs · custom typography paths · more frame designs) per blueprint Part 1 § 1 description.

- STD Video (save_the_date_video_render ₱199) — not in blueprint. Retire OR keep? Lean: retire · blueprint doesn’t replace it · couples can post their landing page directly per existing 0002 Phase 1 free hero. Pending owner confirmation before Phase A.

- Vendor sub-account quota enforcement (Pro max 5 sub-seats · Enterprise unlimited) — not in SQL Guide schema. Add column to vendor_wallets OR new table vendor_seat_allocations? Decide during Phase C.

## Cross-references

- CLAUDE.md decision-log row 2026-05-28 · “V1 → V2 architectural pivot” (third 2026-05-28 row · the canonical lock that this doc operationalizes).

- HANDOFF_2026-05-17.md — pattern this doc follows for self-contained cold-start reading.

- BRANCH_CONFLICTS_2026-05-24.md — sibling pattern for per-branch handoff.

- App_Build_Status.md — refreshed 2026-05-28 · current V1 shipped state · the baseline this cutover departs from.

- V1_Gap_Analysis_Status.md — current spec-vs-shipped audit · drives Phase J repaper checklist.

- Pricing.md — V1 canonical pricing reference · regenerated from new catalog in Phase J.

- 02_Specifications/RLS_Policy_Pattern.md — canonical RLS patterns referenced in Phase A Pass 5.

- OWNER_ACTIONS.md (in iscasasola/setnayan-platform repo · not corpus) — punch list refreshed for V2 cutover during Phase I.

- Memory file [[project_setnayan_pilot_timeline]] — pilot gate + cutover sequencing source-of-truth.

- Memory file [[reference_setnayan_cron_strategy]] — no-cron preference enforced through V2 (45-day voucher expiry lazy-eval, not cron sweep).

## What to do if you’re picking this up cold in a future session

- Read this doc top-to-bottom.

- Confirm pilot status by reading App_Build_Status.md header + the 2026-05-28 pre-pilot smoke check row in CLAUDE.md.

- Check Task list for [POST-PILOT] Phase A through Phase J status (Tasks #3-#12).

- Pick the next pending phase + verify its dependencies are met.

- Per [[feedback_setnayan_push_migrations_myself]] — push migration BEFORE merge.

- Per [[feedback_setnayan_pr_auto_merge]] — auto-merge on green.

- Per [[feedback_setnayan_document_changes_with_why]] — PR body + decision-log row + this doc updated together.

- Cross-link new work back to this doc via [V2 Cutover Plan](V2_Cutover_Plan_2026-05-28.md) Phase X.